## Slide 1: Vehicle Mounted Relays (VMR) Status Report
Qualcomm Incorporated
S2-2401890

## Slide 2: VMR status after SA2#161 (1/2)
General:
  Updated mobile IAB indication description based on RAN2 LS.
  Updated mobile IAB-DU's TAC provisioning description based on RAN3 LS.
  Updated indication to AMF regarding MBSR connection release based on RAN3 LS.
  Aligned procedures for MBSR mobility without PDU session with RAN3 design.
  RAN impacts and dependencies:
  Reply LS to RAN3 regarding the mobile IAB in S2-2403712
Other WG dependencies
  None.
Normative work progress:
  7 CRs were agreed.
WI Code | Work Item Title | WP | Target Date | WID#
FS_VMR | Study on Vehicle Mounted Relays | 100% | Nov, 22 | SP-211636
VMR | Architecture Enhancements for Vehicle Mounted Relays | 100% | Jun, 23 | SP-230105

## Slide 3: VMR status after SA2#161 (2/2)
Contentious Issue:
  None.
Focus of the next Meeting (SA2#162):
  Address the "additional information" EN for MBSR authorization

## Slide 4: VMR status at SA#103
Progress since SA#102:
  Updated mobile IAB indication description based on RAN2 LS.
  Updated mobile IAB-DU's TAC provisioning description based on RAN3 LS.
  Updated indication to AMF regarding MBSR connection release based on RAN3 LS.
  Aligned procedures for MBSR mobility without PDU session with RAN3 design.
  8 CRs were agreed.
RAN impacts and dependencies:
  Reply LS to RAN3 regarding the mobile IAB in S2-2403712
Next steps:
  Maintenance based on inputs from other WGs.
  Address the "additional information" EN for MBSR authorization
WI Code | Work Item Title | WP | Target Date | WID#
FS_VMR | Study on Vehicle Mounted Relays | 100% | Nov, 22 | SP-211636
VMR | Architecture Enhancements for Vehicle Mounted Relays | 100% | Jun, 23 | SP-230105

## Slide 5: Backup

## Slide 6: VMR status after SA2#160AH-E
General:
  Updated mobile IAB indication description based on RAN2 LS.
  Updated mobile IAB-DU's TAC provisioning description based on RAN3 LS.
  Updated indication to AMF regarding MBSR connection release based on RAN3 LS.
  RAN impacts and dependencies:
  Handled incoming LS from RAN2 and RAN3.
Other WG dependencies
  None.
Normative work progress:
  6 CRs were agreed.
WI Code | Work Item Title | WP | Target Date | WID#
FS_VMR | Study on Vehicle Mounted Relays | 100% | Nov, 22 | SP-211636
VMR | Architecture Enhancements for Vehicle Mounted Relays | 100% | Jun, 23 | SP-230105