## Slide 1: MPS_WLAN Status Report
Robert Streijl
Peraton Labs

## Slide 2: MPS_WLAN after SA2#161
WI Code | Work Item Title | WP | Target Date | WID#
MPS_WLAN | MPS when access to EPC/5GC is WLAN | 100% | Jun 2023 | SP-230108
General
  2 CRs and Reply LS to CT1 on Non-Allowed area clarifications related to MPS were approved.
RAN impacts and dependencies:
  N/A
Next steps:
  Maintenance

## Slide 3: MPS_WLAN after SA2#160
WI Code | Work Item Title | WP | Target Date | WID#
MPS_WLAN | MPS when access to EPC/5GC is WLAN | 100% | Jun 2023 | SP-230108
General
  MPS_WLAN was not on the agenda.
RAN impacts and dependencies:
  N/A
Next steps:
  Maintenance
  CT1 liaison focusing on regulatory prioritized services

## Slide 4: MPS_WLAN after SA2#159
WI Code | Work Item Title | WP | Target Date | WID#
MPS_WLAN | MPS when access to EPC/5GC is WLAN | 100% | Jun 2023 | SP-230108
General
  Two CRs were Postponed
RAN impacts and dependencies:
  N/A
Next steps:
  Maintenance
  CT1 liaison focusing on regulatory prioritized services

## Slide 5: MPS_WLAN after SA2#158
WI Code | Work Item Title | WP | Target Date | WID#
MPS_WLAN | MPS when access to EPC/5GC is WLAN | 100% | Jun 2023 | SP-230108
General
  MPS_WLAN was not on the agenda.
RAN impacts and dependencies:
  N/A
Next steps:
  Maintenance
  CT1 liaison focusing on regulatory prioritized services

## Slide 6: MPS_WLAN after SA2#157
WI Code | Work Item Title | WP | Target Date | WID#
MPS_WLAN | MPS when access to EPC/5GC is WLAN | 98% -> 100% | Jun 2023 | SP-230108
General
  2 CRs submitted related to incoming CT1 liaison (not handled)
  1 outgoing liaison to CT1 approved
RAN impacts and dependencies:
  N/A
Next steps:
  Maintenance
  Continue handling of CT1 liaison focusing on regulatory prioritized services

## Slide 7: MPS_WLAN after SA2#156-e
WI Code | Work Item Title | WP | Target Date | WID#
MPS_WLAN | MPS when access to EPC/5GC is WLAN | 50% -> 98% | Jun 2023 | SP-230108
General
  4 CRs submitted, and agreed (with changes)
RAN impacts and dependencies:
  N/A
Next steps:
  Handle CT1 LS on Handling of the Allowed PDU session status IE in Non-allowed service area in SA2#157.

## Slide 8: MPS_WLAN after SA2#155
WI Code | Work Item Title | WP | Target Date | WID#
MPS_WLAN | MPS when access to EPC/5GC is WLAN | 0% -> 50% | Jun 2023 | SP-211595
General
  MPS_WLAN was not on the agenda
RAN impacts and dependencies:
  For 5GS (tbd).
Next steps:
  Continue to discuss in next meeting

## Slide 9: MPS_WLAN after SA2#154AH-e
WI Code | Work Item Title | WP | Target Date | WID#
MPS_WLAN | MPS when access to EPC/5GC is WLAN | 0% -> 50% | Jun 2023 | SP-211595
General
  4 CRs submitted, and agreed (with changes)
  1 Discussion Paper
RAN impacts and dependencies:
  Yes, for 5GS (tbd).
Next steps:
  Continue to discuss in next meeting

## Slide 10: MPS_WLAN after SA2#154-e
WI Code | Work Item Title | WP | Target Date | WID#
MPS_WLAN | MPS when access to EPC/5GC is WLAN | 0% | Mar 2023 | SP-211595
General
  MPS_WLAN was not on the agenda
RAN impacts and dependencies:
  Yes, for 5GS.
Next steps:
  Continue to discuss in next meeting

## Slide 11: MPS_WLAN after SA2#153-e
WI Code | Work Item Title | WP | Target Date | WID#
MPS_WLAN | MPS when access to EPC/5GC is WLAN | 0% | Mar 2023 | SP-211595
General
  2 Discussion Papers
  8 CRs – Postponed
RAN impacts and dependencies:
  Yes, for 5GS.
Next steps:
  Continue to discuss in next meeting