## Slide 1: Rel-19 FS_eEDGE_5GC_Ph3 Status Report
Intel (Rapporteur)

## Slide 2: FS_eEDGE_5GC_Ph3 status report for SA2#161
WI Code | Work Item Title | WP | Target Date | WID#
FS_eEDGE_5GC_Ph3 | Study on Enhancement of support for Edge Computing in 5G Core network - Phase 3 | 50% | June 2024 | SP-231796
General
  31 papers were received including 1 key issue update paper, 6 papers were not handled due to lack of session time. The progress is on track of the work plan
  24 papers were approved in total:
    1 paper on key issue update;
    7 solution papers for key issue #1;
    9 Solution papers for key issue #2;
    7 solution papers for key issue #3.
Contentious issue
  None.
Plan for SA2#162
  Process the unhanded papers at SA2#161, new solution papers and solution update papers.
  Kick off the early evaluation and conclusion for some stable key issues if possible.

## Slide 3: FS_eEDGE_5GC_Ph3 status report to SA#103
WI Code | Work Item Title | WP | Target Date | WID#
FS_eEDGE_5GC_Ph3 | Study on Enhancement of support for Edge Computing in 5G Core network - Phase 3 | 50% | June 2024 | SP-231796
General
  At SA2#160-AHE:
    26 papers were received including TR skeleton and scope from the Rapporteur, 9 papers were not handled due to TU budget/quota limitation.
    7 papers were approved in total:
      1 paper for TR skeleton and 1 paper for scope were approved.
      1 paper for Architecture assumption and 1 paper for Architecture requirements were approved.
      3 Key Issues papers were approved, each of them is corresponding to a Work Task in the SA approved SID.
  At SA2#161:
    31 papers were received including 1 key issue update paper, 6 papers were not handled due to no lack of session time.
    24 papers were approved in total:
      1 paper on key issue update;
      7 solution papers for key issue #1;
      9 Solution papers for key issue #2;
      7 solution papers for key issue #3.
  Contentious issue
    None.

## Slide 4
Total 7.5 TUs
  4.5 TUs for Study Phase
  3 TUs for Normative Work
FS_eEDGE_5GC_Ph3 Work plan per meeting
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan 2024 | 0.5 |  | TR, Skeleton, TR Scope, Key Issues, Arch Assumptions
SA2#161 | Feb 2024 | 1.5 |  | New solutions
SA2#162 | Apr 2024 | 1.5 |  | New solutions, solution update, evaluation if possible, conclusion if possible
SA2#163 | May 2024 | 1 |  | Evaluation, conclusion
 | Total | 4.5 |  |