## Slide 1: FS_VMR_Ph2 Status Report
Qualcomm Incorporated
S2-2401914

## Slide 2: FS_VMR_Ph2 status after SA2#161 (1/2)
General
  TR 23.700-06 v.0.2.0 was created based on approved contributions.
  6 contributions agreed (including key issue updates and solution proposals).
  1.0 TU used and 2.0 TU left for the Study Phase.
5 Solutions documented addressing Key Issues#1 and #2 (of the below 6 agreed KIs):
  Key Issue #1: Architectural enhancements for the support of a MWAB
  Key Issue #2: Authorization of a MWAB and configuration of MWAB
  Key Issue #3: Control of UE's access to 5GS via a wireless access backhaul
  Key Issue #4: Efficient mobility and service continuity when served by MWAB
  Key Issue #5: Support of location services for UEs when MWAB(s) is involved
  Key Issue #6: Support of Emergency services for UEs via a MWAB
  RAN impacts and dependencies:
  RAN impacts or dependencies identified for Key Issue #1, #2, #3, #4, #5
Other WG dependencies
  Charging support is expected to be handled by SA5, and security to be handled by SA3.
WI Code | Work Item Title | WP | Target Date | WID#
FS_VMR_Ph2 | Study on Vehicle Mounted Relays Phase 2 | 15% > 40% | Jun, 24 | SP-231799 (updated by S2-2401625)

## Slide 3: FS_VMR_Ph2 status after SA2#161 (2/2)
Contentious Issue:
  None.
Focus of the Next Meeting (SA2#162):
  Handle new solutions for KI#3 to #6.
  Handle new solutions/solution updates for KI#1 & #2 if time allows. [Sol. updates will be prioritized.]
  Plan tentative LS to RAN WGs based on agreed solutions.
Overall Plan: (study phase)
  SA2#160-Ah-Hoc-e Jan’24: 0.5 TU (TR skeleton, Scope, Assumptions, Key Issues)
  SA2#161 (Athens) Feb’24: 0.5 TU (New KIs, KI updates; New solutions)
  SA2#162 (China) Apr’24: 1.0 TU (last chance for new solutions; solution updates, initial evaluations/Start coord with RAN)
  SA2#163 (Jeju) May’24: 1.0 TU (Solution updates; evaluations; conclusions, send TR for approval; WID approval – Send TR to RAN for review)
  SA2#164 (EU) Aug’24: 0.5 TU ( Normative work, coordination with RAN – If needed, finalize remaining TR conclusions)
  SA2#165 (India) Oct’24: 1.0 TU (Normative work, coordination with RAN)
  SA2#166 (Orlando) Nov’24: 1 TU (Normative work, coordination with RAN)
 |  |  |  | Jan, 24 | Feb.24 | Apr. 24 | May, 24 | Aug, 24 | Oct, 24 | Nov, 24 | 
SID/WID | Study TU | Normative TU | Total TU | #160 | #161 | #162 | #163 | #164 | #165 | #166 | Total used TU
FS_VMR_Ph2 | 3 | 2.5 | 5.5 | 0.5 | 0.5 | 1 | 1 | 0.5 | 1 | 1 | 5.5

## Slide 4: FS_VMR_Ph2 status at SA#103
Progress since SA#102:
  TR 23.700-06 v.0.2.0 was created based on approved contributions.
  17 contributions agreed (including TR skeleton, scope, architecture assumptions and requirements, and 6 key issues).
  5 solutions documented addressing KI#1 & 2.
  1 TU used and 2.0 TU left for the Study Phase.
  SID is updated by S2-2401625
Impacts and dependencies on other WGs:
  RAN impacts or dependencies identified for Key Issue #1, #2, #3, #4, #5
Next steps:
  Handle new solutions for KI#3 to #6.
  Handle new solutions/solution updates for KI#1 & #2.
  Solution evaluation and conclusions, to prepare sending TR for approval.
  Plan LS to RAN WGs based on agreed solutions.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020067 | Study on Vehicle Mounted Relays Phase 2 | FS_VMR_Ph2 | 06/03/2024 | 0% | SP-231799 | 40% | SID to be updated by S2-2401625

## Slide 5: Backup

## Slide 6: FS_VMR_Ph2 status after SA2#160AH-E
General
  TR 23.700-06 v.0.1.0 was created based on approved contributions.
  11 contributions agreed (including TR skeleton, scope, architecture assumptions and requirements, and key issues).
  0.5 TU used and 2.5 TU left for the Study Phase.
6 Key Issues agreed for the study:
  Key Issue #1: Architectural enhancements for the support of a MWAB
  Key Issue #2: Authorization of a MWAB and configuration of MWAB
  Key Issue #3: Control of UE's access to 5GS via a wireless access backhaul
  Key Issue #4: Efficient mobility and service continuity when served by MWAB
  Key Issue #5: Support of location services for UEs when MWAB(s) is involved
  Key Issue #6: Support of Emergency services for UEs via a MWAB
  RAN impacts and dependencies:
  RAN impacts or dependencies identified for Key Issue #1, #2, #3, #4, #5
Other WG dependencies
  Charging support is expected to be handled by SA5, and security to be handled by SA3.
WI Code | Work Item Title | WP | Target Date | WID#
FS_VMR_Ph2 | Study on Vehicle Mounted Relays Phase 2 | 0% > 15% | Jun, 24 | SP-231799 (updated by S2-2401625)