## Slide 1: eNS_Ph3 Status Report after SA2#161
Jinguo Zhu (ZTE)
Myungjune (LGE)

## Slide 2: 2.4) Rel-18 eNS_Ph3(After SA2#161)
Progress in SA2#160AHE and SA2#161:
  23 CRs were approved for TS 23.501/23.502/23.503 under agenda 9.11.2
  All Editor’s Notes for eNS_Ph3 were addressed.
  15 correction CRs were not handled due to time restriction at SA2#161 meeting
Contentious issues
  None
Impacts and dependencies on other WGs:
  Intra SA: None newly identified
  Inter TSG: None newly identified
Next steps (SA2#162):
  Correction and maintenance.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
980017 | Stage 2 of Network Slicing Phase 3 | eNS_Ph3 | 06/06/2023 | 100% | SP-221135 | 100% | Maintenance

## Slide 3: 2.4) Rel-18 eNS_Ph3 (For SA#103)
Progress since SA#102
  23 CRs were approved for TS 23.501/23.502/23.503 under agenda 9.11.2
  All Editor’s Notes for eNS_Ph3 were addressed.
  15 correction CRs were not handled due to time restriction at SA2#161 meeting
Contentious issues
  None.
Impacts and dependencies on other WGs:
  Intra SA: None newly identified
  Inter TSG: None newly identified
Next steps :
  Correction and maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
980017 | Stage 2 of Network Slicing Phase 3 | eNS_Ph3 | 06/06/2023 | 100% | SP-221135 | 100% | Maintenance