## Slide 1: NR_REDCAP_Ph2 Status Report
Qian Chen
Ericsson

## Slide 2: NR_REDCAP_Ph2 status at SA#103
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970013 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | NR_REDCAP__Ph2 | 16/06/2023 | 100% | SP-230171 | 100% | Maintenance and Alignment
Progress since SA#102:
  6 CRs approved for TS 23.501/23.502 in alignment with RAN for MT-SDT support and maintenance.
  1 LS reply sent to RAN3/RAN2 with regards to the MT-SDT and further questions related to UE eRedCap capability handling.
Impacts and dependencies on other WGs:
  Intra-TSG: no intra-TSG issue identified.
  Inter-TSG: Coordination with RAN and CT needed per LS exchange and agreed CRs.
Next steps:
  Address eRedCap indication issue with resolution, based on further LS response from RAN3/RAN2 indicated above.
  Maintenance and alignment.

## Slide 3: NR_REDCAP_Ph2 status after SA2#161
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970013 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | NR_REDCAP__Ph2 | 16/06/2023 | 100% | SP-230171 | 100% | Maintenance and Alignment
Progress at SA2#161:
  No status change since NR_REDCAP_Ph2 was not on the SA2#161 agenda

## Slide 4: BACKUP

## Slide 5: NR_REDCAP_Ph2 status after SA2#160AHE
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970013 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | NR_REDCAP__Ph2 | 16/06/2023 | 100% | SP-230171 | 100% | Maintenance and Alignment
Progress at SA2#160AHE:
  6 CRs approved for TS 23.501/23.502 in alignment with RAN for MT-SDT support and maintenance.
  1 LS reply sent to RAN3/RAN2 with regards to the MT-SDT and further questions related to UE eRedCap capability handling.
Impacts and dependencies on other WGs:
  Intra-TSG: no intra-TSG issue identified.
  Inter-TSG: Coordination with RAN and CT needed per LS exchange and agreed CRs.
Next steps:
  Address eRedCap indication issue with resolution, based on further LS response from RAN3/RAN2 indicated above.
  Maintenance and alignment.