## Slide 1: Rel-18 eUEPO Status Report
Intel (Rapporteur)

## Slide 2: eUEPO status report for SA2#160-AHE
WI Code | Work Item Title | WP | Target Date | WID#
eUEPO | enhancement of 5G UE Policy | 100% | June 2023 | SP-221127
General
  It’s currently under maintenance.
  At SA2#160-AHE, 39 papers were submitted, 19 CRs and 1 LS OUT were approved.
KI#1(URSP in VPLMN):
  3 papers were submitted. 2 CRs were approved. 1 LS IN from CT1 was received and noted since no action was required.
KI#2(5GC awareness of URSP enforcement):
  29 papers were submitted. 14 CRs were approved. 1 LS OUT to CT1 was approved.
KI#3(Provision consistent URSP to UE across 5GS and EPS):
  7 papers were submitted. 4 CRs were approved. 1 LS IN from CT1 was received and noted since no action was required.
KI#4(Support standardized and operator-specific traffic categories in URSP):
  No paper was submitted.
Contentious issue:
  Whether SM-PCF needs to interact with UE-PCF for PCC rule generation when the SM-PCF receives URSP rule enforcement report. (S2-2400275, S2-2400655)
  Potential SoH is needed at SA2#161 if consensus can’t be reached.

## Slide 3: eUEPO status report for SA2#161
WI Code | Work Item Title | WP | Target Date | WID#
eUEPO | enhancement of 5G UE Policy | 100% | June 2023 | SP-221127
General
  It’s currently under maintenance.
  At SA2#161, 14 papers were submitted, 10 CRs were approved, 1 CR was postponed.
KI#1(URSP in VPLMN):
  1 CR was submitted and approved.
KI#2(5GC awareness of URSP enforcement):
  8 CRs were submitted, 6 CRs were approved.
KI#3(Provision consistent URSP to UE across 5GS and EPS):
  5 CRs were submitted, 3 CRs were approved.
KI#4(Support standardized and operator-specific traffic categories in URSP):
  No paper was submitted.
Contentious issue:
  None.
Plan for SA2#162:
  0.5 TU is needed to process the postponed the CRs and newly identified corrections during the discussion.

## Slide 4: eUEPO status report for SA#103
WI Code | Work Item Title | WP | Target Date | WID#
eUEPO | enhancement of 5G UE Policy | 100% | June 2023 | SP-221127
General
  It’s currently under maintenance.
  At SA2#160-AHE, 39 papers were submitted, 19 CRs and 1 LS OUT were approved.
  At SA2#161, 14 papers were submitted, 10 CRs were approved, 1 CR was postponed.
Contentious issue:
  None.