## Slide 1: FS_UPEAS_Ph2 Status Report
Jinguo Zhu(ZTE)
Susana Sabater(Vodafone)

## Slide 2: FS_UPEAS_Ph2 Status after SA2#161
  Progress since SA#102
  Study started in SA2#160AH-e.
  TR 23.700-63 v0.2.0 is available.
  1 pCR to update the key issue 3 was approved. 7 solutions were approved. One solution was not handled due to time limitation
  RAN impacts and dependencies
  No RAN dependency
Contentious issues
  None
Next steps
  Solution update, new solutions, evaluation and conclusion
WI Code | Work Item Title | WP | Target Date | WID#
FS_UPEAS_Ph2 | Study on UPF enhancement for Exposure and SBA Phase 2 | 0% -> 45% | June 2024 | 10210003

## Slide 3
FS_UPEAS_Ph2 Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan 2024 | 0.25 | 0.25 | TR, Skeleton, TR Scope, Key Issues, Arch Assumptions
SA2#161 | Feb 2024 | 0.5 | 0.5 | Solutions
SA2#162 | Apr 2024 | 1 |  | Solution Updates, new solutions, Evaluations
SA2#163 | May 2024 | 0.5 |  | Evaluations, Conclusions
 | Total | 2.25 | 0.25 | 
Total 2.25 TUs
  2.25 TUs for Study Phase
  2.25 TUs for Normative Work