## Slide 1
Included for information are the slides containing SA’s endorsed decision on the way forward for studies not complete by September

## Slide 2
Way forward on Rel-19 SIDs
not 100% complete

## Slide 3
Way forward on Rel-19 SIDs
not 100% complete

## Slide 4: Proposed way forward
FS_VMR_Ph2
  Reported as 95% complete
  Remaining work is to handle the response to LS (S2-2407345) sent to RAN3 and cc RAN2, with specific questions on access control and Additional ULI format
  No TR update is expected (has been sent for approval)
  Guidance to SA2: Handle the LS response within the normative sessions and mark the study as 100% complete
FS_NG_RTC_Ph2
  Reported as 95% complete
  Remaining work is to resolve an open point on KI1/2 regarding the non-DC related events, which can be done during the normative work
  Guidance to SA2: Handle the remaining open issue within the normative sessions and mark the study as 100% complete

## Slide 5: Proposed way forward
FS_MASSS
  Reported as 100% complete, with no plan to proceed with normative work for KI#1 and KI#2.2
  Guidance to SA2: Do not continue study work on KI#1 and KI#2.2

## Slide 6: Proposed way forward
FS_UIA_ARC
  Reported as 93% complete
  Remaining work is to conclude KI#1
  Guidance to SA2: Stop study work on KI#1, KI#2 and KI#3