## Slide 1: Status report guidance
Andy Bennett
SA2 Chair
SA WG2 Meeting #165 Hyderabad
October 14 – October 18, 2024

## Slide 2: Study/Work Item status report guidance
For this meeting (SA2#165 October 2024) status reports are expected from:
  All rapporteurs of Rel-19 Study and Work Items
  All rapporteurs of approved TEI19 items that are on the agenda
The first draft should be uploaded for review by 23:59 UTC on Monday 21st October
Comments should be provided to the rapporteur by 23:59 UTC on Wednesday 23rd October
The final version of the report should be uploaded by 23:59 UTC on Thursday 24th October
There should be consistency of format and information (see next slides)

## Slide 3: Study/Work Item status report guidance
There are two audiences for the status reports
  Directly - the officials and delegates of SA2
  Indirectly – the officials and delegates of TSG SA
The SA2 audience needs the information after each meeting
The TSG SA audience needs the information once a quarter
  The information is provided to TSG SA in the SA2 report to TSG SA
  Each Study + Work Item in the current release has one slide (taken from the rapporteur status reports) and is also included in summary slides based on the information in that slide
  Consistency of format and content is important – and should fit on one slide

## Slide 4: Study/Work Item status report guidance
So there needs to be a slide like this in the status report from the meeting prior to the Plenary
If the target dates have changed then this should be shown on this slide

## Slide 5: Study/Work Item status report guidance
After each SA2 meeting the status report should include a slide summarizing the status and progress in that meeting
  The format should be the same as in the previous slide
  The status report from the meeting prior to the Plenary should contain a status slide from each meeting in that quarter, and a slide summarizing the progress in that quarter
It should also contain a slide showing the work plan (see right)
It would also be helpful to include as backup slides the status reports from previous meetings