## Slide 1: Status report for 5GS Enhancement for Energy Efficiency and Energy Saving (EnergySys)
Jungshin Park (Samsung),
Konstantinos Samdanis (Lenovo)

## Slide 2: EnergySys Status after SA2#165
  Progress since SA2#164
  The meeting started the normative work, and focused on the CRs for general descriptions of the feature in TS 23.501
  68 Tdocs were submitted (36 Tdocs handled), and 7 CRs agreed, 2 CRs postponed, 1 CR noted
  KI#1: 3 CRs agreed, including functional description of a new NF and arch. reference model
  KI#2: 3 CRs agreed for subscription info. & policy control aspects, and BDT policy negotiation
  KI#3: 1 CR agreed for UP path adjustment; 1 CR postponed for NF selection
  Impacts and dependencies on other WGs
  None
  Contentious issues
  Standard method for calculation of energy consumption information
  Procedure for collection of energy consumption information (new service vs. reuse of NNWDAF)
  Next steps:
  SA2#166: Continue the normative work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1050112 | 5GS Enhancement for Energy Efficiency and Energy Saving | EnergySys | 12/12/2024 | 0% | SP-241388 | 20% | Normative work started

## Slide 3: FS_EnergySys/EnergySys Work Plan
Total 13 TUs
  8.5 TUs (= 6.5 TU + additional 2 TUs) for Study Phase
  4.5 TUs for Normative Work
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#159 | Oct 2023 | 1 | 1 | TR skeleton, scope, architectural assumptions, key issue discussion
SA2#160 | Nov 2023 | 1 | 1 | Continue discussion on Key Issues, start solution discussion
SA2#160AH-e | Jan 2024 | 1 | 1 | Start solution discussion, last meeting for Key Issue proposals
SA2#161 | Feb 2024 | 1.5 | 1.5 | Continue solution discussion, last meeting for new solution proposals
SA2#162 | Apr 2024 | 1 | 1 | Focus on solution updates, only unhandled new solution proposals from #161, start discussion on evaluation and conclusion
SA2#163 | May 2024 | 1 | 1 | Critical solution updates only, Complete study conclusion, Prepare a WID proposal for normative work based on conclusion
SA2#164 | Aug 2024 | 2 | 2 | Complete study conclusions, Submit a WID proposal to SA#105
SA2#165 | Oct 2024 | 2 | 2 | Start normative work: discuss general description for essential parts of the feature, focus on changes for TS 23.501
SA2#166 | Nov 2024 | 2.5 | 2.5 | Continue normative work: update texts for functional descriptions in TS 23.501/503, work on procedures in TS 23.502
 | Total | 13 | 13 |