## Slide 1: TEI19_HSBO WI Status Report
Hyesung Kim (Samsung)
Rapporteur

## Slide 2: TEI19_HSBO Status after SA2#165
  Progress since SA2#165
  2 CRs were submitted to SA2#165. 1 CR for TS 23.501 was agreed, 1 CR for TS 23.502 was noted
  Impacts and dependencies on other WGs:
  Intra SA: None identified
  Inter TSG: None identified
Controversial issues
  None
Next steps
  Continue the discussion and finalize this work item
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020069 | Roaming traffic offloading via session breakout in HPLMN | TEI19_HSBO | 12/12/2024 | 0% | SP-240491 | 90% | 

## Slide 3
Total 0.75 TUs for Normative Work
TEI19_HSBO Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#165 | Oct 2024 | 0.5 | 0.5 | Start normative work
SA2#166 | Nov 2024 | 0.25 |  | Complete normative work
 | Total | 0.75 |  |