## Slide 1: 5GSAT_Ph3_ARCH & FS_5GSAT_Ph3_ARCH Status Report Integration of satellite components in the 5G architecture Phase 3
Hucheng Wang (CATT),
Ramon Ferrus (Sateliot)

## Slide 2
Progress since SA#105
  8 CRs and 2 LS out are approved in SA2#165.
  4 CRs (including 2 revisions approved in SA2#165) and 2 LS out are approved in SA2#166.
  KI#1 (Regenerative-based satellite access): 1 CR on support of regenerative based satellite access in 5GS, 2 LS Out to reply LS from RAN3.
  KI#2 (S&F): 1 CR for common functional description, 1 CR for procedure, 1 CR for split MME option, 1 CR for full EPC option, 1 CR for event exposure, and 1 LS Out to reply LS In from SA3.
  KI#3 (UE-satellite-UE): 4 CRs to support UE-satellite-UE communication activation with IMS-AGW onboard satellite, and 1 LS Out to reply LS from SA3-LI.
  RAN impacts and dependencies
  Yes, KI#1 depends on RAN3 conclusion, and KI#2 has RAN impact (on SIB information and transitioning between S&F mode and normal mode)
5GSAT_Ph3_ARCH status after SA#105
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040027 | Integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_ARCH | 12/12/2024 | 45 | SP-240986 | 65 | In progress
1010033 | Study on Integration of satellite components in the 5G architecture Phase 3 | FS_5GSAT_Ph3_ARCH | 21/06/2024 | 100 | SP-231199 | 100 | closed

## Slide 3
Contentious issues
  KI#2: how to support “S&F Monitoring List” and “List of satellite ID(s)”.
  KI#3: how to support procedures for change of the on-board IMS-AGW.
Next steps
  If the exception is granted from SA plenary, continue the normative work as indicated in the exception sheet, including:
    KI#1: Alignment to RAN conclusion on support of regenerative-based satellite access
    KI#2: Addressing unsolved issues:
        Support of the “List of satellite ID(s)” and “S&F Monitoring List” features
        UE behavior while transitioning between S&F mode and non-S&F mode
        Whether and how to support Attach with PDN connection and UE-initiated PDN connectivity request procedure in the example deployment model of split MME.
    KI#3: Support of UE-satellite-UE communication with IMS-AGW onboard satellite:
        Mobility support if the serving satellite changes;
        Allocation of AGW on satellite after early media stop during the call setup
5GSAT_Ph3_ARCH status after SA#105

## Slide 4
Work plan
5GSAT_Ph3_ARCH status after SA#105
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#159 | Qct. 2023 | 1 | 1 | TR skeleton, scope, definition, assumption, scenario
SA2#160 | Nov. 2023 | 1 | 1 | Key issue, assumptions
SA2#160E-AH | Jan. 2024 | 1.5 | 1.5 | Last meeting for key issues update (no new KI), start solution discussions
SA2#161 | Feb. 2024 | 1 | 1 | Provide/update solutions, start solutions evaluation
SA2#162 | Apr. 2024 | 1.5 | 1.5 | Last meeting to update solutions, continue solutions evaluation and start conclusion.
SA2#163 | May. 2024 | 1 | 1 | Complete evaluation and conclusions
SA2#164 | Aug. 2024 | 1.5 | 1.5 | Functional descriptions for KI#2 and KI#3
SA2#165 | Qct. 2024 | 2 | 2 | Functional and procedure descriptions for KI#2 and KI#3 (only UE-sat-UE communication activation), functional description for KI#1 (only 5GS)
SA2#166 | Nov. 2024 | 2 | 2 | Alignment to RAN conclusion for KI#1, common functional description and procedure for KI#2, mobility support for KI#3, and support of UPF only onboard for KI#3
Total TU’s |  | 7 + 5.5 = 12.5 | 7 + 5.5 = 12.5 | 
Used TU’s |  |  | 7 + 5.5 = 12.5 | 

## Slide 5
Work plan if the exception gets approval in SA plenary
5GSAT_Ph3_ARCH status after SA#105
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#166-AH-e | Jan. 2025 |  |  | Contentious issues identified for KI#2&3
SA2#167 | Feb. 2025 |  |  | All other issues indicated in the exception sheet, including: - Alignment with RAN3 conclusion for KI#1; - Functional description and procedure update for KI#2&3
Total TU’s |  |  |  | 
Used TU’s |  |  |  | 

## Slide 6
Progress since SA2#166
  4 CRs and 2 LS out are approved in total:
    KI#1 (Regenerative-based satellite access): 1 LS Out is approved to reply LS from RAN3.
    KI#2 (S&F): 2 CRs for common functional and procedure description, 1 CR for split MME option and 1 CR for event exposure are approved.
    KI#3 (UE-satellite-UE): 1 LS Out is approved to reply LS from SA3-LI.
  RAN impacts and dependencies
  Yes, KI#1 depends on RAN3 conclusion, and KI#2 has RAN impact (on SIB information and transitioning between S&F mode and normal mode)
Contentious issues
  KI#2: how to support “S&F Monitoring List” and “List of satellite ID(s)”.
  KI#3: how to support procedures for change of the on-board IMS-AGW.
5GSAT_Ph3_ARCH status after SA2#166
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040027 | Integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_ARCH | 12/12/2024 | 45 | SP-240986 | 65 | In progress
1010033 | Study on Integration of satellite components in the 5G architecture Phase 3 | FS_5GSAT_Ph3_ARCH | 21/06/2024 | 100 | SP-231199 | 100 | closed

## Slide 7
Next steps
  If the exception is granted from SA plenary, continue the normative work as indicated in the exception sheet, including:
    KI#1: Alignment to RAN conclusion on support of regenerative-based satellite access
    KI#2: Addressing unsolved issues:
        Support of the “List of satellite ID(s)” and “S&F Monitoring List” features
        UE behavior while transitioning between S&F mode and non-S&F mode
        Whether and how to support Attach with PDN connection and UE-initiated PDN connectivity request procedure in the example deployment model of split MME.
    KI#3: Support of UE-satellite-UE communication with IMS-AGW onboard satellite:
        Mobility support if the serving satellite changes;
        Allocation of AGW on satellite after early media stop during the call setup
5GSAT_Ph3_ARCH status after SA2#166

## Slide 8
Work plan
5GSAT_Ph3_ARCH status after SA2#166
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#159 | Qct. 2023 | 1 | 1 | TR skeleton, scope, definition, assumption, scenario
SA2#160 | Nov. 2023 | 1 | 1 | Key issue, assumptions
SA2#160E-AH | Jan. 2024 | 1.5 | 1.5 | Last meeting for key issues update (no new KI), start solution discussions
SA2#161 | Feb. 2024 | 1 | 1 | Provide/update solutions, start solutions evaluation
SA2#162 | Apr. 2024 | 1.5 | 1.5 | Last meeting to update solutions, continue solutions evaluation and start conclusion.
SA2#163 | May. 2024 | 1 | 1 | Complete evaluation and conclusions
SA2#164 | Aug. 2024 | 1.5 | 1.5 | Functional descriptions for KI#2 and KI#3
SA2#165 | Qct. 2024 | 2 | 2 | Functional and procedure descriptions for KI#2 and KI#3 (only UE-sat-UE communication activation), functional description for KI#1 (only 5GS)
SA2#166 | Nov. 2024 | 2 | 2 | Alignment to RAN conclusion for KI#1, common functional description and procedure for KI#2, mobility support for KI#3, and support of UPF only onboard for KI#3
Total TU’s |  | 7 + 5.5 = 12.5 | 7 + 5.5 = 12.5 | 
Used TU’s |  |  | 7 + 5.5 = 12.5 |