## Slide 1: TEI19_PRUE WI Status Report
Yunjing Hou (CATT)
Rapporteur

## Slide 2
Progress since SA#105
  TEI19_PRUE:
    The WID was approved, 1 CR was approved.
  Impacts and dependencies on other WGs:
  None.
Controversial issues:
  None
Next steps:
  Maintenance, if needed.
TEI19_PRUE status report to SA#106
UID | Name | Acronym | Old% | New% | Target Date | WID | Change or comment
TBD | PRU Usage Extension supported by Core Network | TEI19_PRUE | 0% | 100% | Dec. 2024 | SP-24XXXX /S2-2410894 | 

## Slide 3
Total 0.5 TU
  0.5 TU for Normative Work.
TEI19_PRUE Work plan
Meeting# | Date | Planned TU’s | Actual TU’s | Action plan
SA2#165 | Oct. 2024 | 0.5 | 0.5 | Process the WID and CR for normative work