TSG-SA WG2 Meeting #166 	S2-2413004r06

Orlando,US, Nov. 18- 22, 2024

Source:	vivo (Rapporteur), MediaTek Inc. (Rapporteur)

Title:	Rel-19 Work Item Exception for AIML_CN

Document for:	Approval

Agenda Item:	30.9

3GPP™ Work Item Exception

# Title : 	Core Network Enhanced Support for Artificial Intelligence (AI)/Machine

## Acronym  : 	AIML_CN

## Unique Identifier :	1040033

Release 19 Submission form

| Feature / Item: | AIML_CN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | SA#107 (March 2025) |  |  |  |  |
| Service(s) impacted: | AIML |  |  |  |  |
| Specification(s) affected: | TS 23.288, TS 23.501, TS 23.502, TS 23.273, TS 23.503 |  |  |  |  |
| Task(s) within work which are not complete: | A AI/ML based positioning - Whether the NWDAF containing MTLF can store the collected input data at ADRF is FFS - Model performance monitoring - User consent/privacy aspects, in coordination with SA3 - Several Editor´s Notes related to how LMF retrieves ML Model from NWDAF - The procedure to get input data from NG RAN and from the UE needs coordination with RAN WGs. V Vertical Federated Learning (VFL) - Update of the procedures to include the trusted AF as VFL server/client - Interaction between consumer and VFL server for VFL training - Detailed content/procedure and the parameters during VFL procedures. - Accuracy monitoring of VFL training - For the case where AF is untrusted whether additional functionality in NEF is needed during the VFL preparation - Whether and how to exchange intermediate training results between VFL clients during VFL training and inference - Potential extensions to the Service operations for VFL to include required parameters and whether new service operations are needed. - CRs to 23.501 and 23.502 to update NRF profile and for the discovery of VFL participants that have not been discussed due to lack of time. NWDAF-assisted policy control and QoS enhancement - Whether Application ID or SDF template is mandatory as Analytics filter is FFS - The other filter information is FFS, e.g. PDU Session Type, SSC Modem PLMN ID, etc - Clarification on QoS flow Usage Duration information and Number of usage is needed - Accuracy monitoring of 'QoS and Policy Assistance Analytics' - CR to 23.503 on how PCF uses the new Analytics that have not been discussed due to lack of time. Network abnormal behaviours - It is FFS on SCP behaviours as consumer of signalling storm analytics |  |  |  |  |
| Consequences if not included in Release 19: | The following features defined are not completed - AI/ML based positioning - Whether or not Data stored in ADRF - Model performance monitoring - Data collection and user consent/privacy aspects - Input data from NG-RAN and UE - Misalignments between 23.273 and 23.288. - Vertical Federated Learning - Trusted AF as VFL server/client - Service operation for VFL - Interaction between consumer and VFL server - exchange intermediate training results and detailed content/procedure and the parameters - Accuracy monitoring of VFL training - Misalignments between 23.501, 23.502 and 23.288 - NWDAF-assisted policy control and QoS enhancement - Detailed analytics filter information - Misalignments between 23.503 and 23.288 - QoS flow Usage Duration information and Number of usage - Network abnormal behaviours - SCP behaviour |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 Work Item " Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) "

Contentious Issues:

NONE