## Slide 1: XRM_Ph2 Status Report
Georgios Gkellas (Nokia)
Curt Wong (Meta USA)
SA WG2 Meeting #166 Orlando
November 18 – November 22, 2024

## Slide 2: FS_XRM_Ph2/XRM_Ph2
  Progress since SA#105:
  Normative work at SA2#165 and SA2#166
  SA2#165: 17 CRs are approved (KI#3: 1 CR, KI#5: 3 CRs, KI#6: 4 CRs, KI#7: 4 CRs, KI#2: 4 CRs, KI#4: 1 CR) and 4 LS OUT
  SA2#166: 10 CRs are approved (revisions of approved/submitted CRs in SA2#165) (KI#1: 1 CR, KI#2: 4 CRs, KI#4: 1 CR, KI#5: 3 CRs, KI#6: 1 CR) and 1 LS OUT
  KI#6, KI#7 completed
  Impacts and dependencies on other WGs:
  Inter TSG: RAN2/3 (KI#1, KI#9)
  Controversial issues:
  Support differentiated QoS for encrypted multiplexed traffic
  Issues that require more work
  PDU Set Information marking in case of no DL PDU Set QoS
  AL-FEC awareness at NG-RAN
  AQP with PDU Set QoS
  PDU Set QoS information for DSCP marking
  Exposure of available data rate
  Exposure of rate limitation
  Expedited Data Transfer
  TS 23.502, TS 23.503 CRs
  Next steps:
  If an exception sheet is approved at SA#106, work on the items approved in the exception sheet
  If an exception sheet is not approved at SA#106, then the percentage completion shall be changed to 100% and continue with maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010032 | Study on Extended Reality and Media Service (XRM) Phase 2 | FS_XRM_Ph2 | 09/09/2024 | 100% | SP-231671 | 100% | 
1040032 | Extended Reality and Media Service (XRM) Phase 2 | XRM_Ph2 | 12/12/2024 | 5% | SP-241385 | 65% | 

## Slide 3: FS_XRM_Ph2/XRM_Ph2
  Progress since SA2#164:
  Normative work at SA2#165
  17 CRs are approved (KI#3: 1 CR, KI#5: 3 CRs, KI#6: 4 CRs, KI#7: 4 CRs, KI#2: 4 CRs, KI#4: 1 CR) and 4 LS OUT
  KI#6, KI#7 completed
  Impacts and dependencies on other WGs:
  Intra SA: Dependency on SA4 (KI#4), CT4 (KI#3)
  Inter TSG: RAN2/3 (KI#1, KI#9)
  Feedback from IETF pending (KI#2)
Controversial issues:
  None
Next steps (SA2#166):
  Continue normative work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010032 | Study on Extended Reality and Media Service (XRM) Phase 2 | FS_XRM_Ph2 | 09/09/2024 | 100% | SP-231671 | 100% | 
1040032 | Extended Reality and Media Service (XRM) Phase 2 | XRM_Ph2 | 12/12/2024 | 5% | SP-241385 | 35% | 

## Slide 4: FS_XRM_Ph2/XRM_Ph2
  Progress since SA2#165:
  SA2#166: 10 CRs are approved (revisions of approved/submitted CRs in SA2#165) (KI#1: 1 CR, KI#2: 4 CRs, KI#4: 1 CR, KI#5: 3 CRs, KI#6: 1 CR) and 1 LS OUT
  KI#6, KI#7 completed
  Impacts and dependencies on other WGs:
  Inter TSG: RAN2/3 (KI#1, KI#9)
  Controversial issues:
  Support differentiated QoS for encrypted multiplexed traffic
  Issues that require more work
  PDU Set Information marking in case of no DL PDU Set QoS
  AL-FEC awareness at NG-RAN
  AQP with PDU Set QoS
  PDU Set QoS information for DSCP marking
  Exposure of available data rate
  Exposure of rate limitation
  Expedited Data Transfer
  TS 23.502, TS 23.503 CRs
  Next steps:
  If an exception sheet is approved at SA#106, work on the items approved in the exception sheet
  If an exception sheet is not approved at SA#106, then the percentage completion shall be changed to 100% and continue with maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010032 | Study on Extended Reality and Media Service (XRM) Phase 2 | FS_XRM_Ph2 | 09/09/2024 | 100% | SP-231671 | 100% | 
1040032 | Extended Reality and Media Service (XRM) Phase 2 | XRM_Ph2 | 12/12/2024 | 35% | SP-241385 | 65% | 

## Slide 5
(FS)_XRM_Ph2 Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#159 | Oct 2023 | 1 | 1 | TR Skeleton, TR Scope, Key Issues discussion, Arch Assumptions
SA2#160 | Nov 2023 | 1 | 1 | Focus on Key Issues
SA2#160E-AH | Jan 2024 | 1 | 1 | Solutions discussions, Complete Key Issues
SA2#161 | Feb 2024 | 1 | 1 | New Solutions
SA2#162 | Apr 2024 | 1 | 1 | Only postponed/unhandled papers for new solutions. Focus on solution updates mainly. Start with evaluation and conclusion
SA2#163 | May 2024 | 1.5 | 1.5 | No new solutions. Critical solution updates essential for conclusion. Complete conclusions
SA2#164 | Aug 2024 | 0.5 | 1 | Resolution of open items in the conclusion to complete the study. Discuss normative CRs
SA2#165 | Oct 2024 | 2 | 2 | Normative work
SA2#166 | Nov 2024 | 2 | 2 | Normative work
 | Total | 11 | 11.5 | 
Total Actual 11.5 TUs
  7.0 TUs for Study Phase
  4.5 TUs for Normative Work

## Slide 6
XRM_Ph2 Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#166-AH-e | Jan 2025 | 0.75* |  | If an exception is approved by plenary work on: AQP with PDU Set QoS PDU Set QoS information for DSCP marking Exposure of rate limitation Expedited Data Transfer Differentiated QoS handling (in DL only) of ciphered multiplexed XRM traffic TS 23.502, TS 23.503 CRs
SA2#167 | Feb 2025 | 1.8* |  | If an exception is approved by plenary work on: PDU Set Information marking in case of no DL PDU Set QoS AL-FEC awareness at NG-RAN Exposure of available data rate Differentiated QoS handling (in DL only) of ciphered multiplexed XRM traffic TS 23.502, TS 23.503 CRs
 | Total |  |  | 
TUs depend on exception sheet approval at SA#106 and its content