TSG SA2 Meeting #166	S2-2412999r02

# 18 - 22 November, 2024, Orlando, USA   				  (revision of S2-2412862)

Source:	Nokia, Meta USA (XRM_Ph2 rapporteurs)

Title:	Rel-19 Work Item Exception for XRM_Ph2

Document for:	Approval

Agenda Item:	30.9

3GPP™ Work Item Exception

# Title : 		Extended Reality and Media service (XRM) Phase 2

## Acronym  : 	XRM_Ph2

## Unique Identifier :	1040032

Release 19 Submission form

| Feature / Item: | XRM_Ph2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | SA#107 (March 2025) |  |  |  |  |
| Service(s) impacted: | Extended Reality services |  |  |  |  |
| Specification(s) affected: | TS 23.501, TS 23.502, TS 23.503 |  |  |  |  |
| Task(s) within work which are not complete: | - PDU Set Information marking in case of no DL PDU Set QoS parameters provided by the AF (SA2 sent an LS to RAN WGs and awaits response to proceed). - Enhancements to provide AL-FEC awareness at NG-RAN (SA2 sent an LS to RAN WGs and awaits response to proceed). - Leverage PDU Set QoS information for DSCP marking over N3/N9 in the transport network (i.e. enable differentiated handling of PDU Sets within QoS Flow) (SA2 sent an LS to CT4 and waits response to proceed). - Support exposure of available data rate of a GBR flow (SA2 sent an LS to RAN3 describing the functionality and awaits feedback to proceed). - Support of exposure of rate limitation information for non-GBR service data flow(s) - Support of Expedited Data Transfer Request from AS. - Support differentiated QoS handling (in DL only) of ciphered multiplexed XRM traffic other than SRTP. Due to lack of time, the study phase was not completed for this topic, and it was not included in the conclusions, hence it is a contentious issue whether this work should be continued/finalized in Rel-19. - TS 23.502, TS 23.503 CRs for many topics (not completed due to lack of time) |  |  |  |  |
| Consequences if not included in Release 19: | - No PDU Set Information marking which facilitates RAN scheduling if no DL PDU Set QoS is applied. - No Application Layer Forward Error Correction awarenessat NG-RAN. - All PDU Sets within a QoS Flow receive the same transport level handling over N3/N9. - Application Function cannot receive the available data rate. - Differentiated QoS handling of ciphered multiplexed traffic other than SRTP is not supported. AF may multiplex media streams with different QoS requirements to the same UDP flow. If traffic is not SRTP and it is ciphered, differentiated QoS handling is not supported (contentious issue, see above). Ciphered traffic other than SRTP was not in the scope of the normative due to no related conclusion. - Without TS 23.502, TS 23.503 CRs the feature is not functional. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 Work Item "Extended Reality and Media service (XRM) Phase 2".

Contentious Issues:

- Support of differentiated QoS handling (in DL only) of ciphered multiplexed traffic other than SRTP. Due to lack of time, the study phase was not completed for this topic, and it was not included in the conclusions, hence it is a contentious issue whether this work should be finalized in Rel-19.