TSG SA2 Meeting #166	S2-2412999r08

# 18 - 22 November, 2024, Orlando, USA   				  (revision of S2-2412862)

Source:	Nokia, Meta USA (XRM_Ph2 rapporteurs)

Title:	Rel-19 Work Item Exception for XRM_Ph2

Document for:	Approval

Agenda Item:	30.9

3GPP™ Work Item Exception

# Title : 		Extended Reality and Media service (XRM) Phase 2

## Acronym  : 	XRM_Ph2

## Unique Identifier :	1040032

Release 19 Submission form

| Feature / Item: | XRM_Ph2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | SA#107 (March 2025) |  |  |  |  |
| Service(s) impacted: | Extended Reality services |  |  |  |  |
| Specification(s) affected: | TS 23.501, TS 23.502, TS 23.503 |  |  |  |  |
| Task(s) within work which are not complete: | - PDU Set Information marking in case of no DL PDU Set QoS parameters provided by the AF (SA2 sent an LS to RAN WGs (RAN2, RAN3) and awaits feedback). - Enhancements to provide AL-FEC awareness at NG-RAN (SA2 sent an LS to RAN WGs (RAN2) and awaits feedback). - Support AQP with PDU Set QoS and Notification Control. - Leverage PDU Set QoS information for DSCP marking over N3/N9 in the transport network (i.e. enable differentiated handling of PDU Sets within QoS Flow) (SA2 sent an LS to CT4, replied by CT4 but not yet handled in SA2 that just needs to align with CT4 decision). - Support exposure of available data rate of a GBR flow (SA2 sent an LS to RAN3 and awaits feedback). - Support of exposure of rate limitation information for non-GBR service data flow(s). - Support of Expedited Data Transfer triggered by AS. - Support differentiated QoS handling of ciphered multiplexed XRM traffic other than SRTP. Scope is DL only. It is contentious whether this feature must be done in Rel-19 or be a Rel-20 candidate. - TS 23.502, TS 23.503 CRs for the following topics (Tdocs revisions not handled due to lack of time): - Support of XRM metadata in case of E2E encrypted traffic. - Support of differentiated QoS handling of (S)RTP, (S)RTCP multiplexed traffic in the same UDP flow. |  |  |  |  |
| Consequences if not included in Release 19: | - No PDU Set Information marking which facilitates RAN scheduling if no DL PDU Set QoS is applied. - No Application Layer Forward Error Correction awareness at NG-RAN. - No support of AQP with PDU Set QoS and Notification Control. - All PDU Sets within a QoS Flow receive the same transport level handling over N3/N9. - Application Function cannot receive the available data rate. - Rate limitation for non-GBR flows is not known to the AF. - AF/AS cannot request to expedite the data transfer for critical IP flows of XR application. - Differentiated QoS handling of ciphered multiplexed traffic other than SRTP is not supported (neither in UL nor in DL). - Without corresponding TS 23.502, TS 23.503 CRs the following functionalities are not specified: - Support of XRM metadata in case of E2E encrypted traffic; This would imply that Rel. 18, Rel. 19 XRM features do not work as XRM traffic is generally ciphered and thus the UPF cannot identify the relevant information (e.g. PDU Set related information). - Differentiated QoS handling of (S)RTP, (S)RTCP multiplexed traffic in the same UDP flow. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 Work Item "Extended Reality and Media service (XRM) Phase 2".

Contentious Issues:

- Support of differentiated QoS handling of ciphered multiplexed traffic other than SRTP. Scope is DL traffic only and due to lack of time, the study phase was not completed for this topic; the conclusions do not include an agreed solution for this topic. Hence, it is a contentious whether this feature must be done in Rel. 19 or a candidate for Rel-20.

TUs requested

| Issue # | Title | SA2 #166-AH-e TU Requested | SA2 #167 TU Requested |
| --- | --- | --- | --- |
| 1 | PDU Set Information marking in case of no DL PDU Set QoS | 0 | 0.3 |
| 2 | AL-FEC awareness at NG-RAN | 0 | 0.4 |
| 3 | AQP with PDU Set QoS | 0.1 | 0.2 |
| 4 | PDU Set QoS information for DSCP marking | 0.05 (1 document to align with CT4 decision) | 0 |
| 5 | Exposure of available data rate | 0 | 0.3 |
| 6 | Exposure of rate limitation | 0.1 | 0.2 |
| 7 | Expedited Data Transfer | 0.2 | 0.2 |
| 8 | Differentiated QoS handling (in DL only) of ciphered multiplexed XRM traffic | 0.0.3 | 0.0.3 |
| 9 | TS 23.502, TS 23.503 CRs | 0.2 | 0.3 |
| Total |  | 0.90.95 e-meeting | 2.2 in face to face meeting |

NOTE: On issues with other WGs dependency, whether TUs requested as above are required is subject to exact feedback from other WGs