TSG-SA WG2 Meeting #166	S2-2413001

18 - 22 November. 2024, Orlando, FL, USA 	(Revision of S2-2412864)

Source:	InterDigital Inc. (UIA_ARC Rapporteur)

Title:	Rel-19 Work Item Exception for UIA_ARC

Document for:	Approval

Agenda Item:

3GPP™ Work Item Exception

# Title : 		Identifying non-3GPP Devices Connecting behind a UE or 5G-RG

## Acronym  : 	UIA_ARC

## Unique Identifier :	1040085

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | Expected Completion Date: SA#106 (December 2024) Proposed New Completion Date: SA #107 (March 2025) |  |  |  |  |
| Service(s) impacted: | QoS differentiation for traffic of non-3GPP devices |  |  |  |  |
| Specification(s) affected: | TS 23.316, TS 23.501, TS 23.502, TS 23.503 |  |  |  |  |
| Task(s) within work which are not complete: | - DHCVv6 Solution: The WID States “UE/5G-RG may also send the Device Identifier of the non-3GPP device to the SMF in DHCPv6 message to associate the Device Identifier with the user plane address.” - Optional Restriction: The WID States “The optional restriction within the 5GS on max number of simultaneously active Device Identifiers per UE/5G-RG for devices whose traffic need to be differentiated will be handled as part of this work.” |  |  |  |  |
| Consequences if not included in Release 19: | - DHCVv6 Solution: It would not be possible for the UE/5G-RG may also send the Device Identifier of the non-3GPP device to the SMF in DHCPv6 message to associate the Device Identifier with the user plane address. - Optional Restriction: The 5GS would not be able to restrict the max number of simultaneously active Device Identifiers per UE/5G-RG; the “max number” would effectively be the number of non-3GPP device identifiers that are stored for the UE/5G-RG’s subscription. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 Work Item "Identifying non-3GPP Devices Connecting behind a UE or 5G-RG".

Contentious Issues:

Issue #1 DHCVv6 Solution:

The WID includes that the “UE/5G-RG may also send the Device Identifier of the non-3GPP device to the SMF in DHCPv6 message to associate the Device Identifier with the user plane address.” And a NOTE that reads “NOTE 5: The details of this DHCPv6 based solution will be discussed and clarified as part of the normative phase.”

At SA2 #165 and SA2 #166, one TS 23.316 CR (CR2131) was discussed for this feature. At the end of SA2 #166, there were still some questions about the solution. It was also discussed that there was no CR to add the functionality to a UE.

The plan to resolve this issue is to:

- Continue to discuss the solution. This includes addressing any remaining concerns / questions.

- Aim to specify the solution with CRs to TS 23.316, TS 23.501, and TS 23.502.

0 TU in SA2 #166-AH-e and 0.2 TU in SA2 #167 are requested to resolve issue #1.

Issue #2 Optional Restriction:

The WID includes that the “The optional restriction within the 5GS on max number of simultaneously active Device Identifiers per UE/5G-RG for devices whose traffic need to be differentiated will be handled as part of this work.”

At SA2 #165 and SA2 #166, multiple CRs were submitted to implement this feature. The CR’s proposed different approaches to implementing the feature. The CR’s were not discussed in SA2 #165. They were discussed in a pre-SA2 #166 conference call, an SA2 #166 drafting session, and during online session at SA2 #166. Companies could not reach consensus on what solution should move forward.

The plan to resolve this issue is to continue discussing the solutions.

0.1 TU in SA2 #166-AH-e and 0.2 TU in SA2 #167 are requested to resolve issue #2.

Summary

| Issue # | Title | SA2 #166-AH-e TU Requested | SA2 #167 TU Requested |
| --- | --- | --- | --- |
| 1 | DHCVv6 Solution | 0 | 0.2 |
| 2 | Optional Restriction | 0.1 (3 papers) | 0.2 |
| Total |  | 0.3 e-meeting | 0.6 in-person meeting |