TSG-SA WG2 Meeting #166	S2-2413001

18 - 22 November. 2024, Orlando, FL, USA 	(Revision of S2-2412864)

Source:	InterDigital Inc. (UIA_ARC Rapporteur)

Title:	Rel-19 Work Item Exception for UIA_ARC

Document for:	Approval

Agenda Item:

3GPP™ Work Item Exception

# Title : 		Identifying non-3GPP Devices Connecting behind a UE or 5G-RG

## Acronym  : 	UIA_ARC

## Unique Identifier :	1040085

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | Expected Completion Date: SA#106 (December 2024) Proposed New Completion Date: SA #107 (March 2025) |  |  |  |  |
| Service(s) impacted: | QoS differentiation for traffic of non-3GPP devices |  |  |  |  |
| Specification(s) affected: | TS 23.316, TS 23.501, TS 23.502, TS 23.503 |  |  |  |  |
| Task(s) within work which are not complete: | Below is the list of items which are part of the WID which are pending to be addressed. SA2 discussed bullet points 1 and 2 extensively through the meetings (165 and 166) and conference calls. Bullet points 3 and 4 are not adequately discussed. Hence it is proposed discussing at least #3 and #4, which are required to provide an end to end view of the UIA_ARC feature and to be specified accordingly. - DHCVv6 Solution: The WID States “UE/5G-RG may also send the Device Identifier of the non-3GPP device to the SMF in DHCPv6 message to associate the Device Identifier with the user plane address.” - Optional Restriction: The WID States “The optional restriction within the 5GS on max number of simultaneously active Device Identifiers per UE/5G-RG for devices whose traffic need to be differentiated will be handled as part of this work.” - Differentiation Between PDU Sessions: The WID States “Once a UE/5G-RG binds the Device Identifier to a non-3GPP device, QoS differentiation can be performed ……between PDU Sessions.” - Triggering the Request: There is a note in the WID that states “Who (the UE/5G-RG and/or the AF) decides to request for change of QoS Flows will be discussed and documented during the normative stage.” |  |  |  |  |
| Consequences if not included in Release 19: | - DHCVv6 Solution: It would not be possible for the UE/5G-RG may also send the Device Identifier of the non-3GPP device to the SMF in DHCPv6 message to associate the Device Identifier with the user plane address. - Optional Restriction: The 5GS would not be able to restrict the max number of simultaneously active Device Identifiers per UE/5G-RG; the “max number” would effectively be the number of non-3GPP device identifiers that are stored for the UE/5G-RG’s subscription. - Differentiation Between PDU Sessions: The UE would not be able to indicate, in a NAS-SM message, that the PDU Session is associated with a device identifier when the PDU Session is used by just one device. - Triggering the Request: There is no approved text that discusses the case whether and how the UE/5G-RG and/or AF triggers the UE/5G-RG to request for change of QoS Flows. Triggering would be assumed to be based on implementation. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 Work Item "Identifying non-3GPP Devices Connecting behind a UE or 5G-RG".

Contentious Issues:

Issue #1 DHCVv6 Solution:

The WID includes that the “UE/5G-RG may also send the Device Identifier of the non-3GPP device to the SMF in DHCPv6 message to associate the Device Identifier with the user plane address.” And a NOTE that reads “NOTE 5: The details of this DHCPv6 based solution will be discussed and clarified as part of the normative phase.”

At SA2 #165 and SA2 #166, one TS 23.316 CR (CR2131) was discussed for this feature. At the end of SA2 #166, there were still some questions about the solution. It was also discussed that there was no CR to add the functionality to a UE.

The proposal of this optional support was discussed extensively. The technical CR proposal is expected to address and share the mapping between the device identifier and the associated user plane address only and it is clarified that all the DHCP capabilities are not required to be addressed. This topic is discussed at the floor of two different meetings and also during the conference calls.

Issue #2 Optional Restriction:

The WID includes that the “The optional restriction within the 5GS on max number of simultaneously active Device Identifiers per UE/5G-RG for devices whose traffic need to be differentiated will be handled as part of this work.”

At SA2 #165 and SA2 #166, multiple CRs were submitted to implement this feature. The CR’s proposed different approaches to implementing the feature. The CR’s were not discussed in SA2 #165. They were discussed in a pre-SA2 #166 conference call, an SA2 #166 drafting session, and during online session at SA2 #166. Companies could not reach consensus on what solution should move forward.

At SA2 #165 and SA2 #166, multiple CRs were submitted to implement this feature. This topic is discussed at the floor of two different meetings and during the conference calls and companies have varied direction of interests.

Issue #3 Differentiation Between PDU Sessions:

The WID includes that “Once a UE/5G-RG binds the Device Identifier to a non-3GPP device, QoS differentiation can be performed within a PDU Session (using different QoS Flows) or between PDU Sessions.”

A 23.502 CR was discussed that would allow the 5G-RG/UE to provide the device identifier during PDU Session Establishment. Without this, the UE would not be able to indicate, in PDU Session Establishment, that the PDU Session is associated with a device identifier when the PDU Session is used by just one device.

The plan for this exception is to continue to continue to discuss whether information needs to be sent to the network in PDU Session Establishment and/or Modification. TS 23.501 and TS 23.502 CRs may be needed.

0.1 TU in SA2 #166-AH-e and 0 TU in SA2 #167 are requested to resolve issue #3.

Issue #4 Triggering the Request:

There is a note in the WID that states “Who (the UE/5G-RG and/or the AF) decides to request for change of QoS Flows will be discussed and documented during the normative stage.”

There is no approved text that discusses how a UE/5G-RG and/or the AF decides to request for a change of QoS Flows. Triggering would be assumed to be based on implementation.

The plan for this exception is to continue to whether and how a UE/5G-RG and/or the AF decides to request for a change of QoS Flows.

0.1 TU in SA2 #166-AH-e and 0.2 TU in SA2 #167 are requested to resolve issue #4.

Summary

| Issue # | Title | SA2 #166-AH-e TU Requested | SA2 #167 TU Requested |
| --- | --- | --- | --- |
| 3 | Differentiation Between PDU Sessions | 0.1 (2 papers) | 0 |
| 4 | Triggering the Request | 0.1 (2 papers) | 0.2 |
| Total |  | 0.2 e-meeting | 0.2 in-person meeting |