TSG-SA WG2 Meeting #166	S2- 2413002

18 - 22 Nov. 2024, Orlando, FL, US

Source:	Samsung, Lenovo (Rapporteurs)

Title:	Rel-19 Work Item Exception for EnergySys

Document for:	Approval

Agenda Item:	30.9

3GPP™ Work Item Exception

Title : 		5GS Enhancement for Energy Efficiency and Energy Saving

Acronym  : 	EnergySys

Unique Identifier :	1050112

Release 19 Submission form

| Feature / Item: | 5GS Enhancement for Energy Efficiency and Energy Saving |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | SA#107 (March 2025) |  |  |  |  |
| Service(s) impacted: | Energy efficiency and energy saving in the network |  |  |  |  |
| Specification(s) affected: | TS 23.501, TS 23.502, TS 23.503 |  |  |  |  |
| Task(s) within work which are not complete: | WT #1: "Collection, calculation and exposure of network energy related information" The following aspects are not complete: - Energy Consumption information exposure, including possible additional input/output parameters (e.g. renewable energy information, per AF level energy consumption information) and consumers (e.g. PCF). WT #2: "Subscription and policy control to enable network energy savings as service criteria The following aspects, as per the WID and conclusions in TR 23.700-66, are not complete: - Definition of energy saving subscription information per UE. - Detailed procedures for the PCF to receive UE subscription data and notification related to the energy related information to trigger making policy decisions. WT #3: "5GS enhancements for network energy saving and efficiency" The following aspects, as per the WID and conclusions in TR 23.700-66, are not complete: - Enhancements on NF discovery and (re-)selection based on energy related information, including extension of NF profile. - UP path of PDU session adjustment for energy saving and energy efficiency. |  |  |  |  |
| Consequences if not included in Release 19: | WT#1: SA1 requirements for per-application energy information and renewable energy information exposure, and policy control on best-effort traffic to limit energy use (maximum energy consumption over time and/or location) for services will not be supported. WT#2: Policy control based on energy information will not work. WT#3: NF selection and UP path adjustment based on energy information will not work. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 Work Item "5GS Enhancement for Energy Efficiency and Energy Saving"

Contentious Issues:

WT #1: On energy consumption information exposure, whether and how the renewable energy information and/or per application energy consumption information can be exposed, whether energy consumption information can be exposed to other NFs than the NEF and AF, are still unclear and need further discussion.

WT #2 has the following objective documented in the WID:

- WT #2. The objective of this WT is to specify the enhancements for subscription and policy control to enable network energy savings as service criteria based in WT#1. The following enhancements will be specified:

2a)	The definition of energy saving subscription information per UE that is stored as part of the subscription data in the UDM/UDR, to assist the network to perform energy saving strategies for the UE

2b)	The detailed procedures for the PCF to receive UE subscription data and notification related to the energy related information to trigger making policy decisions (reusing the existing parameters)

For 2a), an Energy Saving indicator has been introduced in energy saving subscription information per UE, however, the value(s) of the indicator and whether/how the indicator is used by the NG-RAN are FFS. The subscription data stored in the UDR is FFS.

For 2b), there is no consensus on the detailed procedures for the PCF to receive UE subscription data and notification related to the energy related information, including e.g. whether notifications from the EIF can be provided to the PCF and used for policy decision by the PCF.

WT#3 has the following objective documented in the WID:

- WT #3. The objective of this WT is to specify the 5GS enhancements to support network energy saving and efficiency based on WT#1. The following enhancements will be specified:

3a)	New energy related information and/or existing NF profile parameters in the NF Profile to allow an operator to influence NF discovery and selection based on their energy strategy

3b)	Enhancement on NF discovery and (re-)selection to consider the energy related information from the NF profiles and/or discovery request from the NF consumer

3c)	Enhancements on existing operations and procedures for energy saving and energy efficiency: The optional UP path adjustment for a PDU session(s) will be specified.

For 3a) and 3b), parameters such as Energy priority information, Energy Saving Status, Energy Efficiency and other information (e.g. renewable energy, carbon emission factors) have been proposed but no consensus has been reached.

For 3c), no consensus has been reached on whether and how to support UP path adjustment for the PDU Session(s) and it needs further discussion.