TSG-SA WG2 Meeting #166	S2- 2413002

18 - 22 Nov. 2024, Orlando, FL, US

Source:	Samsung, Lenovo (Rapporteurs)

Title:	Rel-19 Work Item Exception for EnergySys

Document for:	Approval

Agenda Item:	30.9

3GPP™ Work Item Exception

Title : 		5GS Enhancement for Energy Efficiency and Energy Saving

Acronym  : 	EnergySys

Unique Identifier :	1050112

Release 19 Submission form

| Feature / Item: | 5GS Enhancement for Energy Efficiency and Energy Saving |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | SA#107 (March 2025) |  |  |  |  |
| Service(s) impacted: | Control of energy efficiency and energy saving in the network |  |  |  |  |
| Specification(s) affected: | TS 23.501, TS 23.502, TS 23.503 |  |  |  |  |
| Task(s) within work which are not complete: | WT #1: Whether and how the per AF level energy consumption information can be exposed are FFS. WT #2: Whether notification from the EIF can be provided to the PCF and used for AM policy decision by the PCF is FFS. WT #3: Parameters in the NF profile (i.e., Energy Efficiency, Energy Saving Status, or Energy priority information) are FFS. |  |  |  |  |
| Consequences if not included in Release 19: | WT#1: SA1 requirement for per-application energy information exposure will not be supported. WT#2: Policy control based on energy information will not work. WT#3: NF selection based on energy information will not work. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 Work Item "5GS Enhancement for Energy Efficiency and Energy Saving"

Contentious Issues:

WT #2 has the following objective documented in the WID:

- WT #2. The objective of this WT is to specify the enhancements for subscription and policy control to enable network energy savings as service criteria based in WT#1. The following enhancements will be specified:

- The definition of energy saving subscription information per UE that is stored as part of the subscription data in the UDM/UDR, to assist the network to perform energy saving strategies for the UE

- The detailed procedures for the PCF to receive UE subscription data and notification related to the energy related information to trigger making policy decisions (reusing the existing parameters)

WT#2 has completed the sub-task on the definition of energy saving subscription information per UE (1st sub-bullet above), and could not finish the other sub-task on the detailed procedures for the PCF to receive UE subscription data and notification related to the energy related information (2nd sub-bullet). More specifically, whether notification from the EIF can be provided to the PCF and used for policy decision by the PCF could not find consensus.

WT#3 has the following objective documented in the WID:

- WT #3. The objective of this WT is to specify the 5GS enhancements to support network energy saving and efficiency based on WT#1. The following enhancements will be specified:

- Enhancements of NF discovery and (re-)selection based on energy related information

- New energy related information and/or existing NF profile parameters in the NF Profile to allow an operator to influence NF discovery and selection based on their energy strategy

- …

In the WT#3 discussion, we could not reach consensus regarding the energy related information in the NF profile. More specifically, we could not conclude in the discussion whether one single parameter (i.e., Energy priority information) or multiple parameters (i.e., Energy Efficiency, Energy Saving Status in addition to Energy priority information) are needed in the NF profile.