TSG-SA WG2 Meeting #166	S2- 2413002

18 - 22 Nov. 2024, Orlando, FL, US

Source:	Samsung, Lenovo (Rapporteurs)

Title:	Rel-19 Work Item Exception for EnergySys

Document for:	Approval

Agenda Item:	30.9

3GPP™ Work Item Exception

# Title : 		5GS Enhancement for Energy Efficiency and Energy Saving

## Acronym  : 	EnergySys

## Unique Identifier :	1050112

Release 19 Submission form

| Feature / Item: | 5GS Enhancement for Energy Efficiency and Energy Saving |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | SA#107 (March 2025) |  |  |  |  |
| Service(s) impacted: | Control of energy efficiency and energy saving in the network |  |  |  |  |
| Specification(s) affected: | TS 23.501, TS 23.502, TS 23.503 |  |  |  |  |
| Task(s) within work which are not complete: | WT #1: Whether and how the per AF level energy consumption information can be exposed are FFS. WT #3: Adding Energy priority information as additional parameter in the NF profile is FFS. |  |  |  |  |
| Consequences if not included in Release 19: | WT#1: SA1 requirement for per-application energy information exposure will not be supported. WT#2: Policy control based on UE energy consumption information will not work. WT#3: NF selection based on energy information will not work. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 Work Item "5GS Enhancement for Energy Efficiency and Energy Saving"

Contentious Issues:

WT#3 has the following objective documented in the WID:

- WT #3. The objective of this WT is to specify the 5GS enhancements to support network energy saving and efficiency based on WT#1. The following enhancements will be specified:

- Enhancements of NF discovery and (re-)selection based on energy related information

- New energy related information and/or existing NF profile parameters in the NF Profile to allow an operator to influence NF discovery and selection based on their energy strategy

- …

In the WT#3 discussion, we could not reach consensus regarding the energy related information in the NF profile. More specifically, we could not conclude in the discussion whether one single parameter (i.e., Energy priority information) or multiple parameters (i.e., Energy Efficiency, Energy Saving Status in addition to Energy priority information) are needed in the NF profile.