3GPP TSG-SA3 Meeting #105-e 	S3-214523

e-meeting, 8 - 19 November 2021

SA Meeting #XX	CP/SP/RP-YYabcd

DD - DD Mon. YYYY, City, Country

Source:	SA3

Title:	Rel-17 Work Item Exception for UAS security

Document for:	Approval

Agenda Item:	???

3GPP™ Work Item Exception

# Title : 		Security aspects of Uncrewed Aerial Systems (Rel-17)

## Acronym  : 	ID_UAS

## Unique Identifier :	920028

Release 17 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: No | ME: Yes | AN: No | CN: Yes | Others (specify): No |
| Expected Completion Date: | March 2022 |  |  |  |  |
| Service(s) impacted: | Uncrewed Aerial Systems |  |  |  |  |
| Specification(s) affected: | TS 33.256 |  |  |  |  |
| Task(s) within work which are not complete: | Completion of some 5GS procedure and adding similar procedures for EPS as are available for 5GS |  |  |  |  |
| Consequences if not included in Release 17: | Security for UAS may not be fully addressed due to the lack of security specification |  |  |  |  |

Abstract of document:

This work item covers specifying the security part of the Uncrewed Aerial Systems work.

Contentious Issues:

None