## Slide 1: Rel-19 SA3 meetings
Suresh Nair, SA3 Chair, Nokia

## Slide 2: Rel-19 Timeline for SA3
Rel-19 timeline (no change compared to SA#99 endorsement, March 2023, SP-230390):
Dec 2023 (TSG#102): Stage 1 freeze
Dec 2024 (TSG#106): Stage 2 normative work freeze -> Q1 2025 for SA3
Sept 2025 (TSG#109): Stage 3 freeze
Dec 2025 (TSG#110): “coding freeze” (ASN.1, Open APIs)
SA3 capacity
Max TUs: 98 (over 7 meetings)
Additional buffer TUs: 14
Max number of SIs/WIs: 14 topic with full TUs/ 28 topics with ½ TUs
Note: one feature made up of SI+WI is counted as one item
Max TUs per Feature: 7

## Slide 3: Rel-19 Meetings for SA3
SA3#113 Nov 6-10, 2023 | SA3#114 Jan 22-26, 2024 (Cancelled) | SA3#115 Feb 26- Mar1, 2024 | SA3#115 Adhoc-e April 15-19, 2024 | SA3#116 May 20-24, 2024 | SA3#117 Aug 26-30, 2024 | SA3#118 Oct 7-11, 2023 | SA3#119 Nov 11-15, 2024 | SA3#119 Adhoc-e Jan 2025 ? | SA3#120 Feb 17-21 2025 | SA#107 Mar 12-14
Kick start Security Features. Wait for SA2/6, RAN features | Start second set of features | Start second set of features |  |  |  |  |  | SA2 Adhoc online |  | Deadline for Rel-19
Study Phase
Normative work Phase
Should we have an online meeting in Jan 2025?

## Slide 4: Thank You!
Suresh Nair
3GPP SA3 Chairman
mail: suresh.p.nair@nokia.com
phone: +1 973 978 9038