3GPP TSG-SA3 Meeting #98e 	S3-200280

e-meeting, 2 – 6 March 2020  	(revision of S3-yyxxxx)

- Source:	China Unicom, CAICT, China Mobile, CATT, ZTE

- Title:	New WID on Security Assurance Specification for Non-3GPP InterWorking Function (N3IWF)

- Document for:	Approval

Agenda Item:	4

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title:   Work Item on Security Assurance Specification for Non-3GPP InterWorking Function (N3IWF)

## Acronym: SCAS_5G_N3IWF

## Unique identifier: 	{A number to be provided by MCC at the plenary}

Potential target Release: Rel-17

Note that this field above indicates the proposed Release at the time of submission of the WID to TSG approval. It can later be changed without a need to revise the WID. The updated target Release is indicated in the Work Plan.

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No |  |  |  |  |  |
| Don't know | X | X |  |  | X |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a

| X | Feature |
| --- | --- |
|  | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 790015 | Work Item on Security Assurance Specification for 5G | SCAS for 5G R16 |

## 3	Justification

The security assurance specifications for 5G network products has been studied in Rel.16, which including the gNB, AMF, SMF, UDM, AUSF, NRF, NEF, SEPP, and UPF. The network element of Non-3GPP InterWorking Function (N3IWF) has been introduced to 5G architecture by SA2 for providing the untrusted non-3GPP access functionalities such as support of IPsec tunnel establishment with the UE, establishment of IPsec Security Association (IPsec SA) to support PDU Session traffic, relaying uplink and downlink user-plane packets between the UE and UPF, relaying uplink and downlink control-plane NAS (N1) signalling between the UE and AMF, etc.

Therefore, SA3 should expand the SCAS work to identify and define N3IWF specific security functional requirements and basic vulnerability requirements that need to be tested for security assurance of this network product class. A separate specification for SCAS N3IWF based on Rel.16 requirements is required to complete the entire portfolio of 3GPP 5G network product classes.

Besides, the security analysis and security assurance test cases for the N3IWF network product which aim to enhance the security of Non-3GPP access will support and strengthen the security of vertical services in 5G.

## 4	Objective

The objective is to develop the Security Assurance Specification (SCAS) for the Non-3GPP InterWorking Function (N3IWF) network product class:

-	identify threats and critical assets of the N3IWF network product class not already identified in TR 33.926

-	develop and/or adopt N3IWF specific security functional requirements and related test cases

-	identify and develop N3IWF specific basic vulnerability testing requirements and related test cases

This new work item assumes that the network element is not based on virtualization architecture.

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| TS | 33.xxx | Security Assurance Specification for Non-3GPP InterWorking Function (N3IWF) | SA#90 (Dec., 2020) | SA#91 (Mar., 2021) | Feng Gao, China Unicom, gaofeng149@chinaunicom.cn |

{Note 1: Only TSs may contain normative provisions. Study Items shall create or impact only TRs.
"Internal TR" is intended for 3GPP internal use only whereas "External TR" may be transposed by OPs.}

{Note 2: The first listed Rapporteur is the specification primary Rapporteur. Secondary Rapporteur(s) are possible for particular aspect(s) of the TS/TR. In this case, their responsibility has to be provided as "Remarks".}

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TR 33.926 | For capturing the critical assets and threats specific to N3IWF network product class | SA#91 (Mar., 2021) | For N3IWF |

## 6	Work item Rapporteur(s)

Feng Gao, China Unicom, gaofeng149@chinaunicom.cn

## 7	Work item leadership

SA3

## 8	Aspects that involve other WGs

NONE

## 9	Supporting Individual Members

Supporting IM name

China Unicom

CAICT

China Mobile

CATT

ZTE

Huawei

Hisilicon

Ericsson

Nokia

Nokia Shanghai Bell