3GPP TSG-SA3 Meeting #98e 	S3-200441

- e-meeting, 2 – 6 March 2020

- Source:	Nokia, Nokia Shanghai Bell

- Title:	Rel-16 Work Item Exception for 5G_eSBA

- Document for:	Discussion

Agenda Item:	3.8

TSG CT/SA/RAN Meeting #87-e	CP/SP/RP-YYabcd

17 - 20 March 2020 e-meeting

Source:	Nokia, Nokia Shanghai Bell

Title:	Rel-16 Work Item Exception for 5G_eSBA

Document for:	Approval

Agenda Item:	TBD

3GPP™ Work Item Exception

# Title : 		Security Aspects of the 5G Service Based Architecture

## Acronym  : 	5G_eSBA

## Unique Identifier :	850016

Release 16 Submission form

| Feature / Item: | Security Aspects of the 5G Service Based Architecture (Rel-16) - 5G_eSBA |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN:X | Others (specify): |
| Expected Completion Date: | June 2020 - SA#88 |  |  |  |  |
| Service(s) impacted: | All indirect communication between Network Functions within the 5G Core will be insecure without successfully completing this WID |  |  |  |  |
| Specification(s) affected: | TS 33.501 |  |  |  |  |
| Task(s) within work which are not complete: | a) Authentication for indirect communication, b) Token based authorization for Model D, c) Authorization for Subscribe/Notify scenario, d) Verifying Access token ownership at the producer when token-based authorization is used. |  |  |  |  |
| Consequences if not included in Release 16: | Security for Rel-16 SBA features will not be available. |  |  |  |  |

Abstract of document:

Security aspects of the Rel-16 5G SBA includes several key issues including authentication in indirect communication, token-based authorization in indirect communication scenarios, authorization for NF Set, authorization at the resource level and authorization for Subscribe/Notify scenario. At the completion of SA3#98e, normative work for several of these issues are still pending and would require another meeting cycle to conclude. The original target completion date for this WID is March 2020. This exception sheet is to request an extension to June 2020.

Contentious Issues:

1. Authentication for indirect communications – there is no consensus on whether hop by hop authentication at the transport layer is enough or something more is needed. Agreement at this meeting to first understand the trust model, and then use that to conclude on the issue.

2. Token based authorization for pure Model D scenarios – Related to the first issue. Whether the token issuer (NRF) can trust SECOP to have authenticated the consumer for which it is obtaining the access token, is still not concluded.

3. Verifying Access token ownership at the producer end – General agreement (except one company) to have access token ownership in both direct and indirect communication scenarios. Solution definition is pushed to the SA3#99 meeting in May.

4. Authorization of Subscribe/Notify scenario – General agreement (except one company) that there is a security issue with subscribe/notify scenario. Solution definition is pushed to the SA3#99 meeting in May.