3GPP TSG-SA3 Meeting #98e	S3-200491

e-meeting, 2 – 6 March 2020

Source:	CATT

Title:	Rel-16 Work Item Exception for Security of the enhancement to the 5GC Location Services

Document for:	Approval

Agenda Item:	3.7 Security of the enhancement to the 5GC location services

3GPP™ Work Item Exception

# Title : 		Security of the enhancement to the 5GC Location Services

## Acronym  : 	5G_eLCS

## Unique Identifier :	850017

Release 16 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | September 2020 - SA#89 |  |  |  |  |
| Service(s) impacted: | No security and privacy protection in 5G WLAN positioning and Bluetooth positioning |  |  |  |  |
| Specification(s) affected: | TS 33.501 |  |  |  |  |
| Task(s) within work which are not complete: | UE privacy protection |  |  |  |  |
| Consequences if not included in Release 16: | UE privacy may leak |  |  |  |  |

Abstract of document:

This work item aims to specify privacy enhancements for WLAN measurements and Bluetooth measurements. This exception sheet requires that the completion time of WI be extended to September 2020 in order to find the best balance between privacy protection and flexible deployment.

Contentious Issues:

An editor note for both WLAN positioning and Bluetooth positioning still need to be resolved, as shown below.

-	Editor's Note: Namespace to ensure only beacon information is collected is FFS.

There is no consensus on namespace matching patterns and privacy protection policy.