Source:	China Unicom

Title:	Work Plan for the study on AR/MR QoE metrics V1.0

Agenda Item:	8

Document for:	Agreement

- Introduction

# During SA4#119-e, the new study item on “AR and MR QoE Metrics” in S4-220789 was agreed and then approved in SA#96 in SP-220616.

To evaluate the XR user experience better and more accuracy, it’s required to study which and how QoE factors will impact on the user experience. Therefore, AR/MR QoE metrics study item collect information from ITU, MPEG…, and then decide how to define the AR/MR QoE metrics. The following objectives are considered:

- Collect relevant external information on QoE Metrics for AR and XR services, for example taking into account information in ITU-TSG16, MPEG or other groups dealing with quality measurements. Such metrics may include, but is not limited to:

  - QoE metrics related with device information, e.g. Eye Relief, lifetime, gaze-based metrics and head-motion-based metrics, etc.

  - QoE metrics related to the network transmission quality.

  - metrics describing the characteristics of the AR/MR content creation, content rendering and content encoding (e.g. the quality for the generated or rendered AR/MR content, the motion-to-render-to-photon latency, etc).

  - metrics describing the characteristics of immersiveness and presence for AR/MR, such as tracking (e.g. tracking errors), world-scale experience (map world-scale experience to QoE metrics), persistence (map persistence to QoE metrics) etc.

- Conduct subjective tests on XR QoE metrics, if considered relevant.

- Collect a set of relevant XR QoE Metrics and define their impact on the user experience.

- Based on a well-defined device architecture based on MeCAR, define the relevant observation points and define the measurement and derivation of relevant XR QoE metrics.

- Study the support of XR QoE metrics in 3GPP metrics collection frameworks such as NWDAF, RRC-based metrics configuration and collection, etc.

- Provide recommendation on normative work for new XR QoE metrics based on the findings in this study.

- Proposed Time and Work Plan

| Meeting | AR/MR QoE metrics - #960049 |
| --- | --- |
| SA4#119-e (11 – 20 May 2022, e-meeting) | - Agree New Study Item “AR and MR QoE Metrics” in S4-220789 |
| SA#96 (6 – 9 June, 2022, meeting) | - Approve New Study Item “AR and MR QoE Metrics” in SP-220616 |
| SA4#120-e (17 – 26 Aug 2022, e-meeting) | - Agree on the TR skeleton and Scope for TR 26.XXX - Agree on the permanent document v0.1.0 - Agree Work Plan V1.0 - Start work on the information collection: - Relevant information on QoE Metrics collection for AR and XR services |
| Telcos (TBD) | - Update the permanent document |
| SA4#121 (14 – 18 Nov 2022, meeting, CA) | - Continue to work on: - Relevant information on QoE Metrics collection for AR and XR services; - Start work on QoE metrics identification: - XR QoE metrics identification and impacts to user experience analysis - Update the permanent document |
| SA4#122 (20 Feb – 01 Mar 2023, meeting, EU) | - Continue to work on: - Relevant information on QoE Metrics collection for AR and XR services; - XR QoE metrics identification and impacts to user experience analysis - Start work on Subjective test and QoE metrics definition: - If considered relevant, conduct subjective test on XR QoE metrics. - Define the relevant observation points in MeCAR device architecture - Define the measurement and derivation of relevant XR QoE metrics - Update the permanent document |
| SA4#123 (17 – 21 Apr 2023, e-meeting, TBD) | - Continue to work on: - Relevant information on QoE Metrics collection for AR and XR services; - XR QoE metrics identification and impacts to user experience analysis - If considered relevant, conduct subjective test on XR QoE metrics. - Define the relevant observation points in MeCAR device architecture - Define the measurement and derivation of relevant XR QoE metrics - Start work on: - Support XR QoE metrics in 3GPP metrics collection frameworks such as NWDAF, RRC-based metrics configuration and collection, etc. - Update the permanent document |
| SA4#124 (22 – 26 May 2023, e-meeting, TBD) | - Continue to work on: - XR QoE metrics identification and impacts to user experience analysis - If considered relevant, conduct subjective test on XR QoE metrics. - Define the relevant observation points in MeCAR device architecture - Define the measurement and derivation of relevant XR QoE metrics - Start work on: - Support XR QoE metrics in 3GPP metrics collection frameworks such as NWDAF, RRC-based metrics configuration and collection, etc. - Complete work on: - Relevant information on QoE Metrics collection for AR and XR services |
| SA4#125 (16 – 25 Aug 2023, e-meeting, TBD) | - Continue to work on: - Support XR QoE metrics in 3GPP metrics collection frameworks such as NWDAF, RRC-based metrics configuration and collection, etc. - Complete work on: - XR QoE metrics identification and impacts to user experience analysis - If considered relevant, conduct subjective test on XR QoE metrics. - Define the relevant observation points in MeCAR device architecture - Define the measurement and derivation of relevant XR QoE metrics - Draft the TR 26.XXX v1.0.0 by transforming the permanent document - Agree on Draft TR 26.XXX v1.0.0 to be sent to SA plenary for information |
| SA#101 (13 – 15 Sep 2023, TBD) | - Present Draft TR 26.XXX v1.0.0 for information |
| SA4#126 (08 – 17 Nov 2023, e-meeting, TBD) | - Complete work on: - Support XR QoE metrics in 3GPP metrics collection frameworks such as NWDAF, RRC-based metrics configuration and collection, etc. - Provide recommendation on normative work for new XR QoE metrics based on the findings in this study. - Agree on TR 26.XXX v2.0.0 to be sent to SA plenary for approval |
| SA#102 (13 – 15 Dec 2023, TBD, US) | - Present TR 26.XXX v2.0.0 for approval |

- Proposal

Propose 1: SA4 to agree on the Work Plan for the study on AR/MR QoE metrics V1.0.