Source:	Editor (Qualcomm Incorporated)

Title:	Draft time plan for HaNTE

## Document for:	Agreement

## Agenda Item:	9.6

## Introduction

This document presents the time plan for the Work Item on Handsets Featuring Non-Traditional Earpieces (HaNTE) in 3GPP SA4. This document will be updated as necessary.

## Schedule of HaNTE study item

The tentative schedule for the FS_HaNTE study item is outlined in the table below.

| Month | Meeting / date | Activity |
| --- | --- | --- |
| Dec-2019 | SA#86 (10 – 13 Dec 2019) | Launch of HaNTE work item. |
| Jan-2020 | SA4#107 (20 – 24 Jan 2020) | Review time plan LS with ITU-T SG 12, ETSI TC STQ |
| Jul-2019 | SA4#108 (06 – 09 Apr 2020) | Update Draft CR to 3GPP TS 26.132 with reference to the appropriate version of ITU-T P.64 that addresses HaNTE devices. Review initial inputs addressing performance of HaNTE devices, mounting, robustness, privacy, distortion and out-of-band noise aspects. Update time plan |
| Aug-2019 | SA4#109 (25 – 29 May 2020) | Review further inputs addressing performance of HaNTE devices, mounting, robustness, privacy, distortion and out-of-band noise aspects. Update Draft CR to 3GPP TS 26.131 and TS 26.132 Update time plan |
| Aug-2020 | SA4#110 (24 – 28 Aug 2020) | Review final inputs addressing performance of HaNTE devices, mounting, robustness, privacy, distortion and out-of-band noise aspects. Agree on CRs to 3GPP TS 26.131 and TS 26.132 |
| Sep-2019 | SA#89 (16 Sep – 18 Sep 2019) | TSG-SA approval |