## Source:	Fraunhofer IIS

## Title:	IVAS – Proposed Next Steps

## Document for:	Discussion & Agreement

## Agenda Item:	7.5

# 1	Introduction

In June 2017, the IVAS WID [1] was completed at the 94th SA4 meeting. Since then, many contributions were provided to comply with the IVAS Project Plan (IVAS-2) [2] and to especially complete IVAS Performance Requirements (IVAS-3) [3] and IVAS Design Constraints (IVAS-4) [4]. According to [2], completion is scheduled for this meeting – given the current state of these documents this however seems highly unlikely.

A realistic analysis of the situation however leads to the conclusion that there are still many open issues – especially when it comes to the higher degrees of immersive audio content. This is not surprising given the complexity and novelty of the problem.

The source will provide an analysis of the situation and propose a way forward which both help to speed up the process in SA4 and provide a solution for industry.

# 2	Background

Subsequently, an analysis of the missing pieces for [3] and [4]:

# 2.1	Performance Requirements

Currently, there are no agreed performance requirements at all. For Stereo operation however, there is at least a section in square brackets (inherited from EVS standardization), which seems like a good starting point to complete the performance requirements for stereo.

For any other immersive audio format however, there are no proposals yet at all. To the source, this is because of the following reasons:

- Mapping of input/output/test formats not defined (Design Constraints)

- Listening setup/configuration not defined yet (with/without rendering, which rendering, interactivity, …)

- Lack of available reference conditions/codecs for immersive audio

These three open points have lead to many discussions. Since in many cases there is no single, “mathematically correct” answer to this, the source does not expect the situation to change quickly. Instead, people probably need more time to evaluate different approaches and collect more experience with it.

# 2.2	Design Constraints

For the design constraints, the following points are completely or partially open:

- Encoder Input Formats: Support for Surround + Height channel configurations, Spatial Audio + Metadata, Combination of input formats

- Renderer Output Formats for multi-channel, binaural, scene-based audio, object-based audio

- Non-renderer output formats/pass-through operation

- Interface to external rendering: Exact specification of interface

- Bit rates: lower/upper bound, gross bit rate for DTX/CNG/SID

- Algorithmic Delay

- Complexity

- Backward Interoperability: Exact definition of bit-exactness

- Bitrate switching: Support of bitrate switching

- Encoder interface for playback format

- Interface for renderer output

- Interface for non-rendered output

- Interface for binaural rendering

- Control data for binaural rendering

- Decoder/Renderer motion to sound algorithmic delay

- Output gain limitation

With a few exceptions, most of these points relate or are particularly crucial for immersive audio beyond stereo. This is also reflected in the amount of discussion on these points during the previous SA4 meetings. For stereo, the outstanding points are:

- Bit rates: lower/upper bound, gross bit rate for DTX/CNG/SID

- Algorithmic Delay

- Complexity

- Backward Interoperability: Exact definition of bit-exactness

- Bitrate switching: Support of bitrate switching

- Output gain limitation

These remaining issues do either not particularly relate to stereo operation only but are rather generic issues which simply need a decision.

Further on, it is the understanding of the source that for many of the remaining issues for immersive audio beyond stereo are coupled to the question of listening setup/evaluation/test methodology (see above), the source does not expect the situation to change quickly.

# 3	Proposal

As a summary, the source comes to the following analysis of the situation:

- There are only few significant issues open for stereo. Many things are already solved and given the experience when it comes to developing and standardizing such a stereo solution, the source is of the opinion that these issues can be solved within a rather short time frame.

- For immersive audio, which goes beyond stereo operation, there is a big number of significant issues open. Further on, for many of these issues the answers are not simple, and little experience from previous development/standardization efforts can be re-used, but rather further experience needs to be collected.

The source proposes the following way forward:

- Complete standardization of IVAS Stereo operation first in IVAS Phase 1.

- Address the remaining open issues regarding immersive audio and complete the standardization of IVAS for immersive audio in IVAS Phase 2 subsequent to IVAS Phase 1. IVAS Phase 2 shall be based upon IVAS Phase 1.

By this, a solution which provides at least a limited degree of immersive audio can be provided to the industry. Based on this, the industry could start building up services, collect experience and possibly also provide feedback to SA4 on features needed for a fully immersive solution. In the meantime, further experience with fully immersive solutions could be collected in SA4 and used for shaping the requirements for a fully immersive communication codec.

# 4	Conclusion

The source proposes to agree on the way forward as outlined in Section 3, namely

- Complete standardization of IVAS Stereo operation first in IVAS Phase 1.

- Address the remaining open issues regarding immersive audio and complete the standardization of IVAS for immersive audio in IVAS Phase 2 subsequent to IVAS Phase 1. IVAS Phase 2 shall be based upon IVAS Phase 1.

References:

[1]	3GPP S4-170745, “3GPP Work Item Description – Codec for Immersive Voice and Audio Services”
[2]	3GPP S4-190832, “IVAS Project Plan (IVAS-2)”, v0.0.6
[3] 	3GPP S4-191064, “IVAS Performance Requirements (IVAS-3)”, Version 0.0.4 
[4] 	3GPP S4-191307, “IVAS Design Constraints (IVAS-4)”, Version 0.2.0