Source:	Qualcomm Incorporated, Xiaomi, ENENSYS, BBC, Telus, KPN

Title:	Proposed Way forward for 5G Media Streaming in Rel-17

Agenda Item:	20

# 1. Introduction

Rel-16 stage 2 for 5G Media Streaming is supposed to be completed since May 2019 and Rel-16 stage 3 is supposed to be completed at this meeting. However, an extension is asked for 5GMS3 until SA#88 (in June 2020). This results in 2 SA4 meetings (SA4#108 and SA4#109).

For moving forward in Rel-17 on 5G Media Streaming, several study and work items have been proposed.

The latest documents that are submitted are as follows

| S4-200231 | Feasibility Study on Multicast Architecture Enhancements for 5GMSA | TELUS, one2many, Samsung, BBC | 20 | S4-200321 |
| --- | --- | --- | --- | --- |

| S4-200244 | Draft WID on Media Streaming Architecture Extension | Qualcomm Inc. | 20 |  |
| --- | --- | --- | --- | --- |

The latter predominantly addresses Edge processing on stage-2 level.

Also please take into account the release schedule provided in S4-200003 shown below.

S4-200231 is planned to finish by SA#90 (Dec 20).

S4-200244 is planned to finish by SA#89 (Sep 20) to meet the stage-2 deadline.

In discussions, it was considered to provide a study also for the second topic. At the same time, the timeline for stage-2 according to the above figure would not permit to schedule this in Rel-17. However, please also note that the scheduling of stages is mostly to support the coordination across working groups. Hence, the update to TS26.501 can be done as part of a normative work item that also includes stage-2.

We believe that a proper planning of Rel-17 timeline in the MBS SWG is of important relevance.

# 2. Proposal

Based on these considerations, the following is proposed as a way forward

- Initiate 2 feasibility studies at SA4#107 to be sent to SA#87 for approval, namely

  - Feasibility Study on Multicast Architecture Enhancements for 5GMSA (based on S4-200231)

  - Feasibility Study on Edge Processing Architecture Enhancements for 5GMSA (based on S4-200244)

- Each of the two studies run until SA#90 (Dec' 2020)

- The study must conclude on a clear proposed update to TS26.501 to add the two functionalities.

- For SA#89 (at SA4#110), create a work item on 5G Media Streaming Extensions that includes stage-2 (updates to TS26.501) at the condition that point 3 is fulfilled.

  - This work item includes at the minimum the two features Multicast and Edge processing

  - Stage-2 builds on the outcome of the two study items

  - Other topics may be added to the normative work, if considered agreeable at this time. Examples include:

    - Low-Latency CMAF-based Streaming

    - Hybrid DASH/HLS in 5G Media Streaming

    - Targeted Ad Insertion

  - Finalization date is SA#91 (March 2021)

- For SA#90 (at SA4#111), create a work item on 5G Media Streaming Extensions for stage-3 (updates to TS26.51X and possibly new ones).

  - This work item includes at the minimum the two features Multicast and Edge processing based on the stage-2

  - Other aspects based on stage-2 may be added.

  - Other stage-3 topics may be added to the normative work, if considered agreeable at this time.

  - Finalization date is SA#92 (June 2021), but an exception may be considered.

The timeplan is reflected below.