| No. | WI title : | WI code | % Completion | Completion date |
| --- | --- | --- | --- | --- |
| 1 | Enhancements to Framework for Live Uplink Streaming (F) | E_FLUS (UID_800001) | 90%->92% | Fri 18 Jun 2021 |
| 2 | 5G Media Streaming stage 3 (F) | 5GMS3 (UID_840001) | 70% -> 80 % | Fri 18 Jun 2021 |
| 3 | Terminal Audio quality performance and Test methods for Immersive Audio Services (F) | ATIAS (UID_830005) | 15%-> 15% | Fri 11 Dec 2020 |
| 4 | EVS Codec Extension for Immersive Voice and Audio Services (F) | IVAS_Codec (UID_770024) | 27% -> 27% | Fri 18 Jun 2021 |
| 5 | Support of Immersive Teleconferencing and Telepresence for Remote Terminals (F) | ITT4RT (UID_820003) | 35% -> 40% | Fri 11 Dec 2020 |
| 6 | Handsets Featuring Non-Traditional Earpieces (F) | HaNTE (UID_860012) | 5% -> 15% | Fri 18 Sep 2020 |
| 7 | VR Streaming Conformance and Guidelines (SI) | FS_VR_CoGui (UID_850004) | 10%-> ? % | Fri 11 Dec 2020 |
| 8 | Multicast Architecture Enhancements for 5GMSA (SI) | FS_5GMS_Multicast | 0% -> 1% | Thurs 17 Dec 2020 |
| 9 | Typical Traffic Characteristics for XR Services and other Media (SI) | FS_XRTraffic | 0% -> 3% | 2020-06-18 (this is in earlier release -16 ) |
| 10 | Feasibility Study on Streaming Architecture extensions For Edge processing (SI) | FS_EMSA | 0% -> 1% | Thurs 17 Dec 2020 |
| 11 | Feasibility Study on the use of NBMP in E_FLUS (SI) | FS_FLUS_NBMP | 0 -> 5% | Sat 12 Dec 2020 |
| 12 | Study on 5G Video Codec Characteristics | FS_5GVideo (UID_870011) | (initiated) | Thurs 17 Dec 2020 |
| 13 | Ambient noise test methodology for evaluation of acoustic UE performance | ANTeM (UID_870010) |  |  |

Status of the Work Items as on the closing plenary of SA4#108-e