Source:	SA4 MTSI SWG Chairman

Title:	Report for MTSI SWG 16 December 2020 Teleconference #16 on ITT4RT

Document for:	Approval

Agenda Item:	5.1

## Executive Summary

The MTSI SWG teleconference on ITT4RT received four input contributions. The proposal to specify use of EVS as the audio codec for Phase 1 was agreed for inclusion into the permanent document and the draft CR.  The proposal on audio mixing of multiple streams generated a lot of good discussion and clarifications.  The document was noted as more discussion will be needed if this is to be agreed.  The two remaining documents on video overlays were not treated due to lack of time and will be postponed to the January 20, 2021 telco.

## 0.	Opening of the conference call

| Telco#16 (Topic: ITT4RT, Date: 16 Dec 2020, Time 15:00-17:00 CET, Host: Intel) | - Update permanent document to include use cases, architecture / call flows, requirements, potential solutions, and working assumptions (according to Phase 1 described below) - Agree on draft CRs to TS 26.114 and TS 26.223 addressing the work item objectives (according to Phase 1 described below) - Priority will be given to audio-related contributions, since EVS SWG experts are expected to be present - Contribution submission deadline: 23:59 CET, 11 Dec 2020 |
| --- | --- |

The chair, Nikolai Leung (Qualcomm), opened the conference call at about 15:02 hours CET on December 16, 2020.

Bo Burman, Charles Lo and Iraj Sodagar volunteered to take minutes on the conference call. Nikolai also requested the participants to add their names to the attendance list at the end of the on-line minutes located here:

https://docs.google.com/document/d/1RSIM7ZLIqGTOJhkyMdPFHPFveSO7KSaNMHaOBHjt468/edit

## 1.	Approval of the agenda and registration of documents

| S4aM200611 | Proposed agenda for SA4 MTSI SWG 16 December 2020 Teleconference #16 on ITT4RT | MTSI SWG Chair (Nikolai Leung) | 4.5 |
| --- | --- | --- | --- |

The agenda was approved.

## 3.   	Reports/Liaisons

## 4.5.	ITT4RT (Immersive Teleconferencing and Telepresence for Remote Terminals)

| S4aM200607 | Speech Codec Support in ITT4RT | Fraunhofer IIS | 4.5 |
| --- | --- | --- | --- |

The document was presented by Stefan Dohla of Fraunhofer.

Discussion:

- Gilles: no immersive audio support for Phase 1 is intended here, has concern inability for 3GPP to provide immersive audio support until IVAS is completed by end of Rel-17 (now March 2022); can there be some EVS extension specified in meantime

- Stefan B: SA4 at last meeting approved IVAS work schedule; planned completion of IVAS in August 2022 may not be too bad given possibility to include exceptions (for a delayed completion beyond March 2022).

- Imre: full functionality is August 2022.  Have not discussed any other deadlines for completing other aspects such as baseline. Have considered EVS as fallback for ITT4RT solution.

- Gilles: Feels non-immersive audio solution is not a good sign from 3GPP to industry.

- Stefan B: while IVAS completion may come somewhat late from Itt4RT perspective, thinks it’s still reasonable to define fallback audio solution for ItTT4RT Phase 1.

- Peter: Didn’t understand omnidirectional as described in contribution.

- Stefan D: Typical set up of mono is that spherical projection of audio except for absence of spatial info

- Peter: you mean single-channel audio signal feeding omni microphone?

- Stefan D: Yes

- Peter: suggest to remove term “by definition”

- Stefan D: that’s fine although the wording doesn’t appear in the proposed change text.

- Stefan B: on audio bandwidth should discuss and consider further. Might try to offer best quality at minimum, e.g. consider full-band, not so sure about NB and WB - what are use cases for those?

- Stefan D: OK with full band, but thinks no significant difference between full band and WB.

- Nik: any concern with the suggestion to include full-band? None expressed.

- Stefan D: asks Stefan B what is the suggested wording

- Stefan B: suggest mandatory requirement for full-band; for conference room scenario,the presence of ambient noise (at spectrum beyond speech) could make the performance of full-band vs. super wideband more noticeable.

- Tomas: The proposal is to add the super-WB requirement?

- Stefan D: now it is proposed to add full band

- Tomas: this clause doesn’t have the mandatory requirements for those additions.

- Stefan D: at this point it doesn’t. But we can add it.

- Imre: Full band is not available at all bit rates. But super wideband is.

- Stephane R.: support for MTSI is al;ready supported so we end up with MTSI client from audio perspective

- Stefan D: yes, describes what is possible for audio, but have immersive video at same time, so that Super WB should be used.

- Nik: seems general support with some changes to be added, perhaps revision of document for next e-meeting.

- Stefan D: also sees positive support and small changes will suffice; can add mandatory full-band support, but leave the inline comment.

- Nik: any concern with the online changes as shown? None expressed

Document is AGREED and editor of PD and dCR to incorporate the text in the documents.

| S4aM200608 | Audio mixing of multiple streaming in ITT4RT | Tencent | 4.5 |
| --- | --- | --- | --- |

The document was presented by Rohit Abhishek.

Discussion:

- Naotaka-san: At the beginning of Clause 2 on use cases for audio mixing, first source is speaker in conference room, 2nd is overlays. What about remote users, which is mentioned later in Case 5?

- Rohit: Remote users are also in the category #2 of the overlays. [NOTE: this answer was changed later.]

- Naotaka: asks about the mixing formula: thought there could be only one or two overlays. If the number of the overlays are not so large, the issue might not be significant.

- Rohit: there can be more than 2 overlays given a large number of remote participants to conference.

- Tomas: with the weights summing to 1, thought imply audio coming from same source

- Rohit: overlays may come from different locations and must mix at a common point - e.g. at receiver or at MRF/MCU. Cannot mix at transmit side since the audio sources originate from different locations, so common point for mixing has to be at receiver

- Tomas: how do you set the weights?

- Iraj: r0 to rn refers to same sender; Tomas is right to do audio mix is at the source l could require audio from different sources arrive at sender who does the mixing; but such precludes media coming from different locations; this is to account for different audios sent to receiver which performs the mixing

- Stefan B: on mixing and formula you show, does it assume the same energy of all the audio signals and that they are uncorrelated? Also, mixing of overlays and 360 audio from the room, how would you deal with delays among the signals and associated crosstalk among them?

- Rohit: correlation or not among audios seem not to matter

- Iraj: what do you mean by correlated signals?

- Stefan B: correlated signals and then calculator energy then this formula seems appropriate; whereas for uncorrelated signals the formula may need to be adjusted’

- Iraj: 360 video sender knows the audio signals and want to provide reasonable experience to receiver; for r0 +.. rn =1 it’s to emphasize keeping level of signal the same, whereas receiver can modify the levels as it desires; the equation is meant to keep the signals the same

- Iraj: on synchronization this is required for video as well; timestamps of video and audio streams can be used by receiver for this purpose

- Stefan B: not sure time stamps would be adequate - how to ensure synchronized clocks?

- Iraj: for multiple streams have to sync among them via reference clock at source, e.g. NTP, hence single reference point

- Min: ask for clarification - for remote participant’s audio shou;dn’t that also be captured in the conference room?

- Rohit: yes all overlay streams are present in conference room as well

- Min: in that case, you said remote participants audio sent on separate stream..

- Rohit: assumption for now is 360 stream and overlay stream; have not considered the 360 stream also captures the remote streams

- Iraj: seems your concern is the same audio source coming from both 360, being heard in the room, and separate from overlay?

- Min: one audio from  main room and with two remote participant’s audio coming to room, then the audio in the room should include the conference room audio meixed with those from remote sources, the equation as shown in not clear

- Iraj:the mixing equation is independent of overlays; these are separate issues; hearing same person in two different channels - doesn’t believe remote person’s audio is included in the equation; sender is room only aware of audios it has, not for sources not including the source

- Iraj: all the audio sources in the equation are considered as sources of same sender

- Min: still doesn’t quite understand the equation; audio captured in conference room containing audio from all other participants

- Rohit: this equation applies at Tx side - would it make sense?

- Iraj: equation is about multiple audio streams from same sender

- Min: microphone in room already captures all the remote participants audio

- Iraj: if mixing done at the room (i.e. single source), cannot allow receiver to differentiate among the audio components

- Min: what is benefit for sender to send the weights to receiver?

- Iraj: allows receiver to mix them as it desires

- Min: your intention is to describe the sender’s perspective

- Nik: as to why not sender mixing everything, by keeping components separate allows receiver control

- Min: have clarification that the ao doesn’t include audio from other remote participants

- Nik: if someone in room is playing audio overlay - it’s assumed the microphone in room filters out that

- Peter: we should not be trying to define how automatic mixing console should be working

- Iraj: that is not the intent; it’s like scene description: accommodation on how to mix them at receiver; conveys what is heard in the room

- Peter: you want to provide 3GPP text on how to mix?

- Iraj: No - sender has multiple audio and describes recommended weights for mixing by receiver; no intent on guideline on how such mixing should be done

- Peter: just have capability to send coefficients to other side?

- Iraj: Yes

- Nik: this is only true if mixing is done by receiver, not if done by MRF/MCU

- Peter: the equation is only talking about signal levels

- Milan: similar question as Min - what is benefit for the mixing equation. Iraj said that 3rd party remote user is mixed by conference room to be combined with audio coming from conference room?

- Iraj: each sender sends its audio; receiver gets separate streams from each other remote participants as well as from the conference room

- Milan: not sure about benefit for sender providing info to receiver; allowing receiver to select stream of interest seems useful

- Rohit: sender can adjust weights according for stream coming from remote user if noisy

- Iraj: to take a simple example, someone in conference starts playing video on the wall screen, that video is a separate source and that video can be placed somewhere on screen of receiver of the video from room - that is what we mean by overlay. Proposal is about how sender can signal mixing of its audio with that from remote sources

- Imre: mixing typically done in MCU, do you assume sources at different locations - is that the purpose of the weights?

- Iraj: assume video streams not mixed at MRF, just routing packets so that each can be received separate at receiver for rendering.

- Imre: senders at different locations

- Iraj: remote participants just have audio and video to present; in room have 360 video plus other sources; audio mixing is about that in room with 360 video plus other audio streams; these are considered to originate from same location.

- Stefan B: the main use case, let’s assume we have 4 sources, and we assign .25 weight for all, this means that we attenuate source by 0.25, if only one source is active then we have reduced weight of source 0.25.

- Rohit: Maybe we can adapt to how many active signals there are

- Iraj: If you just mix active 4 signals, doesn’t the level become 4 times louder? Doesn’t the level always have to be adjusted?

- Stefan B: If the sources are identical then you can adjust the power, but if they are different you do it in another way. If only some are active, there are even more changes.

- Iraj: In the end, the receiver has to do the adjustment on the mixed audio, not on every single source.

- Tomas: On the level adjustment, if you change the mix to increase for one source, you would have to decrease for other sources.

- Iraj: Level in receiver or at the sender? In the end, you may want to adjust level of both a specific sender and on the entire mix.

- Tomas: Would remote senders also have multiple sources such as overlays? If everyone would have a 3D capture?

- Iraj: I don’t know. I imagine they have an HMD but it should not prevent them from sharing material. The audio they can provide then becomes more complicated. In those cases the weights become useful. That’s one of the use cases Rohit has.

- Stéphane R: Is the number “n” in the mix dynamic? Would there be an impact on SDP when there are new sources?

- Rohit: When you have a new overlay you would send a new SDP.

- Iraj: “n” is usually very small. Even 5-6 is a lot.

- Stéphane R: If the number of sources can change, there would be an impact on SIP signaling.

- Iraj: The number of streams per sender is limited but the number of people in the conference can be high.

- Stéphane R: If there is an SDP parameter defined, there’s usually some default value. Would it be OK to define a default weight, like an equal weight?

- Iraj: It can, unless you want one source to be more dominant. Today, you would manually reduce the volume in the room.

- Peter: Now we spent time discussing how to mix. I don’t think we should have this equation at all. The only sensible thing is to set everything to 1.

- Iraj: How would you handle the case I describe where some source should be louder?

- Peter: You just have to expose the streams and let people handle it.

- Iraj: Are you saying that there must be a way to signal it?

- Peter: Saying that coefficients should be 0.5 or 1 is not important.

- Iraj: The ratio between sources is important.

- Peter: That’s not up to 3GPP.

- Iraj: No but the mechanism should be provided.

- Peter: Why is there an equation?

- Iraj: If you want a relative weight, how do you indicate that? I don’t think they have to equal 1, but the ratio is important. What the receiver does is up to the receiver.

Decision: Noted.

| S4aM200609 | Proposed changed to ITT4RT Draft CR - ABNF syntax | Nokia Corporation | 4.5 |
| --- | --- | --- | --- |

The document was postponed until next telco.

| S4aM200610 | Proposed changes to draft CR - Overlays | Nokia Corporation | 4.5 |
| --- | --- | --- | --- |

The document was postponed until next telco.

## 5.   	Review of the future work plan

| Telco#17 (Topic: ITT4RT, Date: 20 Jan 2021, Time 15:00-17:00 CET, Host: Intel) | - Update permanent document to include use cases, architecture / call flows, requirements, potential solutions, and working assumptions (according to Phase 1 described below) - Agree on draft CRs to TS 26.114 and TS 26.223 addressing the work item objectives (according to Phase 1 described below) - Contribution submission deadline: 23:59 CET, 15 Jan 2020 |
| --- | --- |
| SA4#112 (1-5 Feb 2021, San Francisco, CA USA) | - Updates of time plan as found necessary - Update permanent document to keep track of potential solutions and working assumptions addressing work item objectives (according to Phase 1 described below) - Agree on CRs or draft CRs to TS 26.114 and TS 26.223 addressing the work item objectives (according to Phase 1 described below) - Schedule telcos as needed to ensure consistent progress |
| SA#91 (24-26 Mar 2021, USA) | - Approval of CRs to TS 26.114 and TS 26.223 |
| SA4#113 (12-16 Apr 2021, TBD) | - Updates of time plan as found necessary - Update permanent document to keep track of potential solutions and working assumptions addressing work item objectives (according to Phase 2 described below) - Agree on CRs to TS 26.114 and TS 26.223 addressing the work item objectives (according to Phase 2 described below) - Schedule telcos as needed to ensure consistent progress |
| SA4#114 (24-28 May 2021, Korea) | - Updates of time plan as found necessary - Update permanent document to keep track of potential solutions and working assumptions addressing work item objectives (according to Phase 2 described below) - Agree on CRs to TS 26.114 and TS 26.223 addressing the work item objectives (according to Phase 2 described below) - Schedule telcos as needed to ensure consistent progress |
| SA#92 (16-18 June 2021, Japan) | - Approval of CRs to TS 26.114 and TS 26.223 - WI Completion |

## 6. 	Close of the session

Call was closed at 17:03 CET.

List of Annexes:

1.	Annex 1: Meeting Agenda (the final revision)

2.	Annex 2: List of documents

3.	Annex 3: List of participants

## Annex 1: Meeting Agenda (the final revision)

Source:                	SA4 MTSI SWG Chairman[1]

Title:                      	Proposed agenda for SA4 MTSI SWG 16 December 2020 
			Teleconference #16 on ITT4RT

## Document for:    	Approval

## Agenda Item:      	1

## 0.	Opening of the conference call

| Telco#16 (Topic: ITT4RT, Date: 16 Dec 2020, Time 15:00-17:00 CET, Host: Intel) | - Update permanent document to include use cases, architecture / call flows, requirements, potential solutions, and working assumptions (according to Phase 1 described below) - Agree on draft CRs to TS 26.114 and TS 26.223 addressing the work item objectives (according to Phase 1 described below) - Priority will be given to audio-related contributions, since EVS SWG experts are expected to be present - Contribution submission deadline: 23:59 CET, 11 Dec 2020 |
| --- | --- |

## 1.	Approval of the agenda and registration of documents

| S4aM200611 | Proposed agenda for SA4 MTSI SWG 16 December 2020 Teleconference #16 on ITT4RT | MTSI SWG Chair (Nikolai Leung) | 4.5 |
| --- | --- | --- | --- |

## 3.   	Reports/Liaisons

## 4.5.	ITT4RT (Immersive Teleconferencing and Telepresence for Remote Terminals)

| S4aM200607 | Speech Codec Support in ITT4RT | Fraunhofer IIS | 4.5 |
| --- | --- | --- | --- |
| S4aM200608 | Audio mixing of multiple streaming in ITT4RT | Tencent | 4.5 |
| S4aM200609 | Proposed changed to ITT4RT Draft CR - ABNF syntax | Nokia Corporation | 4.5 |
| S4aM200610 | Proposed changes to draft CR - Overlays | Nokia Corporation | 4.5 |

## 5.   	Review of the future work plan

| Telco#17 (Topic: ITT4RT, Date: 20 Jan 2021, Time 15:00-17:00 CET, Host: Intel) | - Update permanent document to include use cases, architecture / call flows, requirements, potential solutions, and working assumptions (according to Phase 1 described below) - Agree on draft CRs to TS 26.114 and TS 26.223 addressing the work item objectives (according to Phase 1 described below) - Contribution submission deadline: 23:59 CET, 15 Jan 2020 |
| --- | --- |
| SA4#112 (1-5 Feb 2021, San Francisco, CA USA) | - Updates of time plan as found necessary - Update permanent document to keep track of potential solutions and working assumptions addressing work item objectives (according to Phase 1 described below) - Agree on CRs or draft CRs to TS 26.114 and TS 26.223 addressing the work item objectives (according to Phase 1 described below) - Schedule telcos as needed to ensure consistent progress |
| SA#91 (24-26 Mar 2021, USA) | - Approval of CRs to TS 26.114 and TS 26.223 |
| SA4#113 (12-16 Apr 2021, TBD) | - Updates of time plan as found necessary - Update permanent document to keep track of potential solutions and working assumptions addressing work item objectives (according to Phase 2 described below) - Agree on CRs to TS 26.114 and TS 26.223 addressing the work item objectives (according to Phase 2 described below) - Schedule telcos as needed to ensure consistent progress |
| SA4#114 (24-28 May 2021, Korea) | - Updates of time plan as found necessary - Update permanent document to keep track of potential solutions and working assumptions addressing work item objectives (according to Phase 2 described below) - Agree on CRs to TS 26.114 and TS 26.223 addressing the work item objectives (according to Phase 2 described below) - Schedule telcos as needed to ensure consistent progress |
| SA#92 (16-18 June 2021, Japan) | - Approval of CRs to TS 26.114 and TS 26.223 - WI Completion |

## 6. Close of the session

Note: The deadline for document submission is 11 December 2020 @ 23:59 CEST.  Please use the 3GPP portal to request Tdoc#’s.

____________________

Tdoc “colour code”:   black = submitted for the meeting

blue = postponed from an earlier SA4 meeting

red  =  covered during this meeting

grey =  late submission

strikethrough = withdrawn

Conclusion codes:	a = agreed

app = approved

n = noted

u = updated

np = not pursued

pp = postponed

Note: These conclusion codes appearing in the agenda are only informative. Please refer always to the main body of the meeting report for precise and complete explanation of decisions for each document.

Other notations:   	* = allocated under more than one agenda item

-> = replaced by, [or] action follows

"Noted":   A document is "noted" to indicate that its content was made available to the meeting, but that the document itself was not agreed or endorsed by the meeting. Any agreements or actions resulting from discussion of the document are explicitly indicated in the meeting report.

[1]	Nikolai Leung (nleung@qti.qualcomm.com)

## Annex 2: List of documents

| Tdoc | Title | Source | Agenda Item | Conclusion |
| --- | --- | --- | --- | --- |
| S4aM200611 | Proposed agenda for SA4 MTSI SWG 16 December 2020 Teleconference #16 on ITT4RT | MTSI SWG Chair (Nikolai Leung) | 4.5 | Approved |
| S4aM200607 | Speech Codec Support in ITT4RT | Fraunhofer IIS | 4.5 | Agreed |
| S4aM200608 | Audio mixing of multiple streaming in ITT4RT | Tencent | 4.5 | Noted |
| S4aM200609 | Proposed changed to ITT4RT Draft CR - ABNF syntax | Nokia Corporation | 4.5 | Postponed |
| S4aM200610 | Proposed changes to draft CR - Overlays | Nokia Corporation | 4.5 | Postponed |

## Annex 3: List of participants

| Name | Organization Represented |
| --- | --- |
| Abhishek, Rohit | Tencent |
| Ahsan, Saba | Nokia |
| Bouazizi, Imed | Qualcomm |
| Bruhn, Stefan | Dolby Laboratories, Inc. |
| Burman, Bo | Ericsson LM |
| Curcio, Igor | Nokia |
| Dillen, Paul | Philips International B.V. |
| Gudumasu, Srinivas | InterDigital |
| Gunkel, Simon | KPN N.V. |
| Hamza, Ahmed | InterDigital Communications, Inc. |
| Hu, James | AT&T |
| Isberg, Peter | Sony |
| Jelinek, Milan | VoiceAge Corporation |
| Laaksonen, Lasse | Nokia |
| Lee, Brian | Dolby Laboratories, Inc. |
| Leung, Nikolai | Qualcomm Incorporated |
| Lo, Charles | Qualcomm Incorporated |
| Morita, Naotaka | NTT |
| Moriya, Takehiro | NTT |
| Multrus, Markus | Fraunhofer |
| Oyman, Ozgur | Intel |
| Plante, Fabrice | Apple |
| Pousi, Timo | Ericsson LM |
| Ragot, Stéphane | Orange |
| Sodagar, Iraj | Tencent |
| Szucs, Paul | Sony Corporation |
| Teniou, Gilles | Tencent |
| Toftgård, Tomas | Ericsson |
| Varga, Imre | Qualcomm |
| Wang, Bin | Huawei |
| Wang, Min | Qualcomm Incorporated |
| Yang, Hyun-Koo | Samsung Electronics |
| Yip, Eric | Samsung Electronics |
| Gilles Teniou | Tencent |

Nikolai Leung