Source:	Dolby Laboratories Inc.

Title:	Working assumptions for IVAS Codec Selection & Characterization Testing Campaigns

Document for:	Agreement

Agenda Item:	7.5

# Introduction

At last SA4#112-e meeting a contribution [1] was discussed related to planning of the IVAS codec testing efforts. The contribution concluded that, to ensure that all relevant prerequisites will be met, SA4 should firstly obtain an indicative count of IVAS codec candidates and subsequently seek to obtain two binding Letters of Intent (LoI) by the IVAS codec proponents. The first LoI should be required at the beginning of SA4’s selection phase planning work and the second LoI be required after finalization of all relevant selection phase Pdocs (test plan, processing plan, selection deliverables, selection rules), prior to submission of candidate codecs.

While the contribution was only for discussion, the source sensed that there was broad support of such an approach. Consequently, we are here repeating the main parts of the discussion followed by a proposal for SA4 working assumption of the essential steps to bring IVAS codec selection and characterization campaigns on track.

# Discussion

Given that the IVAS codec, as an extension of the EVS codec, shall support a comparably large number of operation modes addressing a variety of use cases with a correspondingly wide range of input audio types, the amount of subjective evaluations expected for IVAS selection and characterization will be similar to the efforts for EVS codec testing. The cost for these campaigns should thus be comparable to the 1.2 M€ spent for EVS codec selection and characterization. At the same time, it is desirable to keep cost under control, meaning that there should be an early agreement on the test budget, thereby ensuring that a certain maximum amount will not be exceeded.

Based on indications of interest to submit a candidate, 3GPP/SA4 has registered 13 IVAS codec proponent companies. However, this number is insufficient for proper planning of the IVAS codec selection and characterization testing campaigns.

One aspect on which clarity would be necessary is the actual number of IVAS selection candidate codecs to be tested. Given the earlier examples of 3GPP speech/audio codec standardizations where groups of proponent companies formed consortia and submitted joint candidates, it is likely that this number will be much lower than 13. The forthcoming IVAS codec public collaboration will much reduce the number of codec candidates but it may still happen that there are companies among the registered IVAS codec proponent companies that plan not to join the public collaboration and rather submit independent candidates. However, to be able to fully plan IVAS selection and characterization phases, the definite number of IVAS codec candidates is needed and should thus be inquired.

This number together with a defined test budget gives SA4 the cornerstones for IVAS selection and characterization phase planning. Based on these, the number, kind, and size of IVAS listening experiments can be determined. This will allow SA4 entering a concrete planning phase for the IVAS codec selection and characterization tests including discussions and negotiations with external labs potentially to be involved.

# Suggested working assumptions

In order to gain the necessary planning security for the IVAS codec selection and characterization test campaigns, the following points are suggested to be agreed by SA4 as working assumption:

- The registered IVAS proponent companies shall reconfirm their interest to submit an IVAS codec candidate together with an optional indication if this will be a joint submission together with other proponents.

This information will result in the maximum possible number of IVAS codec candidates to plan with. The reconfirmation should take place at one of the next SA4 meetings, when the proponents had enough time for their considerations.

- IVAS proponents should be required to issue a first binding Letter of Intent (LoI) to submit a candidate codec. Signing the LoI commits the proponent to support the selection tests and is associated with a corresponding mandatory payment. It has the following purposes:

  - Give SA4 planning security about the maximum number of IVAS codec candidates to consider in selection tests.

  - Secure a basic level of funds for the selection testing campaign.

The submission of the first binding LoI should be at an early stage of the planning phase of the IVAS selection tests. The specific date, the deadline and the amount of the associated payment should be decided at the next SA4#113e meeting, allowing SA4 to consider the reconfirmations of the IVAS proponent companies and other relevant information related to the IVAS work item progress.

- IVAS proponents should be required to issue a second binding LoI committing the proponent to a second mandatory payment. It has the following purposes:

  - Cover the actual costs of the selection phase campaign, which will most likely exceed the previously collected funds (associated with the first LoI).

  - Secure sufficient funds for the characterization phase campaign and give corresponding planning security.

The submission date of the second binding LoI and the deadline for the associated payment should be after finalization of the relevant selection phase Pdocs and shortly before the candidate codec submission deadline for IVAS codec selection. SA4 should determine the specific dates as soon as a detailed selection phase planning is complete and listening lab resources for the selection testing have been secured.

- Since groups of companies are likely to submit joint candidates (which is clear in the case of public collaboration), the LoIs should cater for the possibility to make partial payments associated with joint candidate codecs.

- To be entitled to submit a given candidate codec to the IVAS selection tests, SA4 should require that first and second LoIs pertaining this candidate are signed and that the associated payments are fully done by the specified dates. No refunds shall be possible for withdrawing proponent companies except a proportionate share of potentially unused funds after the closure of the IVAS codec work item (see last bullet).

- The total budget for IVAS codec testing campaigns (selection and characterization) shall be 1.2 M€. The funds will be collected by ETSI from the IVAS codec proponents via the first and the second LoIs, which each shall raise 600 k€. These numbers may be subject to adjustments depending on the actual number of candidate codecs, cost and number of the experiments, and potential support functions by external and internal labs.

- Based on previous 3GPP experience with speech/audio codec standardizations incl. EVS, splitting the total funds for selection and characterization with a 2/1 ratio is a good guideline. This leads to the working assumption of 800 k€ available for the selection phase and 400 k€ available for characterization. Potentially unused funds from the selection phase shall be added to the characterization phase funds. Unused funds after closure of the IVAS codec work item shall be refunded to the IVAS codec proponents in a proportionate manner unless they decide that these funds should remain in ETSI’s custody for future 3GPP codec standardization efforts.

# Conclusion and Proposal

This contribution has listed several steps that will allow SA4 to set the cornerstones for IVAS selection and characterization phase planning, which are the number of IVAS codec candidates to be considered in the selection phase and the securing of the necessary funds for the selection and characterization test campaigns. An essential element will be that the funds will be collected through two LoIs associated with payments by the IVAS proponents to ETSI.

It is proposed that SA4 adopts these steps as a working assumption and documents them as part of a new IVAS Pdoc on selection deliverables. This will give SA4 the basis for working on further details of IVAS selection and characterization phases including discussions with potential external labs.

Sufficiently before the steps of this working assumption become due for action, SA4 should endorse them in formal decisions.

Accordingly, it is also proposed for SA4 to discuss and decide when IVAS proponent companies should reconfirm their interest to submit an IVAS candidate and further optionally indicate if this will be a joint submission together with other proponents.

# References

[1]	3GPP Tdoc S4-201417: Clarifications and Discussions on IVAS Codec Selection & Characterization Testing Campaigns, Dolby Laboratories Inc., Ericsson LM, Fraunhofer IIS, Huawei Technologies Co Ltd., Nokia Corporation, NTT, Orange, Panasonic Corporation, Philips International B.V., Qualcomm Incorporated, VoiceAge Corporation