Source: 	Tencent (Rapporteur) and Ericsson (Editor)

Title: 	FS_5GMS_EXT: Proposed Work Plan v(0.0)

Version:	1

Document for	Agreement

Agenda item: 	8.7

# Introduction

The Study on 5G media streaming extensions (FS_5GMS_EXT) was approved at SA#111.  This SI investigate the potential improvement and extensions of 5GMSA in the following 10 topics:

- Content Preparation

- Traffic Identification

- Additional / New transport protocols

- Uplink media streaming

- Background traffic

- Content Aware Streaming

- Network Event usage

- Per-application-authorization

- Support for encrypted and high-value content

- Scalable distribution of unicast Live Services

The objectives of this SI are defined as:

- Document the above key topics in more detail, in particular how they relate to the 5GMS Architecture and protocols.

- Study collaboration scenarios between the 5G System and Application Provider for each of the key topics.

- Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models.

- Map the key topics to basic functions and develop high-level call flows.

- Identify the issues that need to be solved.

- Provide candidate solutions (including call flows) for each of the identified issues.

- Coordinate work with other 3GPP groups e.g. SA2, SA3, SA5, and others as needed.

- Coordinate work with external organizations such as DASH-IF, CTA WAVE, ISO/IEC JTC29 WG3 (MPEG Systems), or IETF, as needed.

- Identify gaps and recommend potential normative work for stage-2 call flows and possibly stage-3.

The following workplan defines the timeline for completing the above tasks (1-6 and 9) for all topics. Note that all topics may not progress at the same paste.

# Proposed Time and Work Plan

| Meeting | Study on 5G media streaming extensions |
| --- | --- |
| SA4#111 | - Approval of SI |
| SA4#112 | - Discuss the following objectives for each topic: - Document each topics in more detail, in particular how they relate to the 5GMS Architecture and protocols. - Study collaboration scenarios between the 5G System and Application Provider for each of the key topics. - Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models. - Agree on Draft TR (v0.1.0) |
| 3GPP SA4 MBS SWG Telco (Feb 25, 2021, 16:00 – 18:00 CET, Host Qualcomm) | - 5GMSA, 5GMS3 - FS_5GMS_Multicast - FS_EMSA - FS_5GMS-EXT - Submission deadline Feb 23, 23:59CET |
| 3GPP SA4 MBS SWG Telco (Mar 4, 2021, 16:00 – 18:00 CET, Host Qualcomm) | - 5GMSA, 5GMS3 - FS_5GMS_Multicast - FS_EMSA - FS_5GMS-EXT - Submission deadline Mar 2, 23:59CET |
| 3GPP SA4 MBS SWG Telco (Mar 18, 2021, 16:00 – 18:00 CET, Host Qualcomm) | - 5GMSA, 5GMS3 - FS_5GMS_Multicast - FS_EMSA - FS_5GMS-EXT - Submission deadline Mar 16, 23:59CET |
| 3GPP SA4 MBS SWG Telco (Mar 25, 2021, 16:00 – 18:00 CET, Host Qualcomm) | - 5GMSA, 5GMS3 - FS_5GMS_Multicast - FS_EMSA - FS_5GMS-EXT - Submission deadline Mar 23, 23:59CET |
| SA4#113 (04/06-04/14) | - Update on: - Document each topics in more detail, in particular how they relate to the 5GMS Architecture and protocols. - Study collaboration scenarios between the 5G System and Application Provider for each of the key topics. - Based on the 5GMS Architecture, develop one or more deployment architectures that address the key topics and the collaboration models. - Discuss the following objective for each topic which completed objectives 1-6: - Identify gaps and recommend potential normative work for stage-2 call flows and possibly stage-3. - Agree on pCR TR26.804 |
| SA4#114 (05/24-05/28) | - Finalize the remaing work in the objectives. - Agree on pCR TR26.804 |
| SA#92-e (15- 21 Jun 2021) | - Present TR26.804 for information |
| Telco(s) (Topic: FS_5GMS_EXT, Date/Time: TBD) | - Finalize TR26.804 |
| SA#93-e (15-17 Sept 2021) | - Present TR26.804 for approval |