3GPP TSG SA WG4#116-e meeting	S4-211664

A revision of S4-211399

10th-19th Novemer 2021

Agenda item: 	8.8

Source: 	TELUS (Rapporteur)

Title: 	Updated Work and Time Plan for 5MBUSA

Version:	0.0.2

Document for	Agreement

# Introduction

The Work Item 5MBUSA (WI # 920010 ) on “5G Multicast-Broadcast User Service Architecture and related 5GMS Extensions” was agreed in S4aI211195 and afterwards approved in SA plenary #92-e in SP-210376.

In SA4#116-e, as SA4 further progresses on the definition of 5G MBS User Service architecture and reference points/interfaces and entities definition, it has become clear the support of related 5G Media Streaming (5GMS) extensions has depencies on SA2 Specification TS 23.247.

To ensure the stage 2 work of 5MBUSA can be completed in Rel-17, SA4 has updated the 5MBUSA work item description in S4-211671 to postphone the support of the 5GMS via MBS, Hybrid 5GMS via MBS, as well as other new and updated distribution methods and low-latency media delivery to Rel-18.

The updated objectives on architectural work are as follows:

1.	Specify the 5G MBS User Service architecture, including the following reference points/interfaces and entities:

- New entities MBSF, MBSTF, MBS Client, and MBS AS.

- The northbound reference points Nmb10 and Nmb8.

- The reference point Nmb2 between the MBSF and the MBSTF.

- The interfaces between the MBS Client and MBS network functions: MBS-4-UC, MBS-4-MC and MBS-5.

- The MBS Client reference points MBS-6 and MBS-7.

2.	Define relevant call flows and procedures to support

a.	5GMS over eMBMS

Note that there is a dependency on SA2’s work on Rel-17 TS 23.247.

# Proposed Time and Work Plan

| Meeting | 5G Multicast-Broadcast User Service Architecture and related 5GMS Extensions - #920010 |
| --- | --- |
| SA#92-e (15 – 21 June 2021) | - Approve work item in SP-210376 |
| 3GPP SA4-e (AH) MBS SWG post 114-e | - Agree skeleton TS 26.502 |
| SA4#115-e (18 – 27 August 2021) | - Agree time and work plan v0.0.1 - Progress pCRs on MBS User Service architecture, reference points/interfaces and entities |
| 3GPP SA4 MBS SWG AH post 115-e Date: Oct 7, 2021, 15:30 – 18:00 CEST Host: Qualcomm Document Submission deadline: Oct 6, 2021, 12:00pm CEST | - Progress pCRs on MBS User Service architecture, reference points/interfaces and new entities |
| 3GPP SA4 MBS SWG AH post 115-e Date: Oct 21, 2021, 15:30 – 18:00 CEST Host: Qualcomm Document Submission deadline: Oct 20, 2021, 12:00pm CEST | - Progress pCRs on MBS User Service architecture, reference points/interfaces and new entities |
| 3GPP SA4 MBS SWG AH post 115-e Date: Oct 28, 2021, 15:30 – 18:00 CEST Host: Qualcomm Document Submission deadline: Oct 27, 2021, 12:00pm CEST | - Progress pCRs on MBS User Service architecture, reference points/interfaces and new entities |
| SA4#116-e (10 – 19 November 2021) | - Agree the updated time and work plan v0.0.2 - Agreen on Presentation of TS 26.502 v1.0.0 for information in SA#94-e - Progress pCRs on MBS User Service architecture, reference points/interfaces and new entities - Progress dCRs on 5GMS via eMBMS |
| 3GPP SA4 MBS SWG AH post 116-e Date: Dec 2, 2021, 156 :00-178 00 T Host: Qualcomm Document Submission deadline: Dec 1, 2021, 12:00pm CET | - Progress TS 26.502 pCRs to complete state 2 definition of 5G MBS User Service architecture |
| 3GPP SA4 MBS SWG AH post 116-e Date: Dec 9, 2021, 15 :0-18 :00 CET Host: Qualcomm Document Submission deadline: Dec 8, 2021, 12:00pm CET | - Progress TS 26.502 pCRs to complete stage 2 definition of distribution methods. |
| SA#94-e (Decemer 15-17, 2021) | - Present TS 26.502 v1.0.0 for information |
| 3GPP SA4 MBS SWG AH post 116-e Date: Dec 16, 2021, 22:00-00:00 CET Host: Qualcomm Document Submission deadline: Dec 15, 2021, 12:00pm CET | - Progress TS 26.502 pCRs on detailed stage 2 procedures for 5G MBS User Services |
| 3GPP SA4 MBS SWG AH post 116-e Date: Jan 13, 2022, 15:00130–18:00 CT Host: Qualcomm Document Submission deadline: Jan 12, 2022, 12:00pm CET | - Progress TS 26.502 pCRs defining stage 2 service operations at reference points Nmb10/, Nmb5, and Nmb2 |
| 3GPP SA4 MBS SWG AH post 116-e Date: Feb 3, 2022, 15:00 – 17800 CET Host: Qualcomm Document Submission deadline: Feb 2, 2022, 12:00pm CET | - Progress TS 26.501 dCR on 5G Downlink Media Streaming over eMBMS |
| SA4#117-e (14-18 February 2022 or, E-meeting:14-23 February 2022) | - Progress pCRs on procedures for 5G Multicast-Broadcast User Services - Progress pCRs on object distribution method and packet distribution method - Agreen on Presentation of TS 26.502 v2.0.0 for approval in SA#95-e |
| SA#95-e (March 16 – 18, 2022) | - Present TS 26.502 v2.0.0 for approval |