3GPP TSG SA WG4#119-e meeting	S4-220598

11th– 20th May 2022	revision of S4-220360

Agenda item: 	8.11

Source: 	Qualcomm Incorporated (Rapporteur)

Title: 	Proposed Work Plan for FS_SmarTAR

Version:	0.1.1

Document for	Agreement

# Introduction

During SA4#117e the Feasibility Study on “5G Media Service Enablers” was agreed in S4-220333 and afterwards approved in by SA plenary #95-e in SP-220240.

The objectives of the study item is the definition of the study item is as follows

-	Defining different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities

-	Study the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements according to TR 22.859 and the derived service requirements in TS 22.261.

-	Documenting end-to-end call flows for session setup and handling

-	Identify media handling aspects of different tethering architectures

-	Identify end-to-end QoS-handling for different tethering architectures and define supporting mechanisms to compensate for the non-5G link between the UE and the AR glasses

-	Provide recommendations for suitable architectures to meet typical AR requirements such as low power consumption, low latency, high bitrates, security and reliability.

-	Collaborate with relevant other 3GPP groups on this matter

-	Identify potential normative work for stage-2 and stage-3

In scheduling telcos, the following has been taken into account:

- 02/06 Maintenance, MSE, SmartAR (possibly joint with CT)

- 16/06 (except MBS)

- 23/06 Midsummer

- 30/06 Maintenance, MSE, SmartAR  (possibly joint with CT)

- 07/07 July 4

- 14/07 MPEG

- 21/07 Maintenance, MSE, SmartAR, New WIDs

- 28/07 Maintenance, MSE, SmartAR, New WIDs

- 04/08 Maintenance, MSE, SmartAR, New WIDs

- 11/08 very close to submission deadline

# Proposed Time and Work Plan

| Meeting | Feasibility Study on “Study on Smartly Tethering AR Glasses” - #950013 |
| --- | --- |
| SA4#117-e (E-meeting:14-23 February 2022) | - Agree work item in S4-220333 |
| SA#95-e (March 16 - 18 2022) | - Approve work item in SP-220240 - Assign TR 26.806 |
| SA4#118-e (E-meeting: 6-14 April 2022) | - Agree on time plan - Review initial use cases - Review initial architectures - Initiate Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements. - Collaborate with relevant other 3GPP groups, if needed - Agree on TR26.806 v0.1.0 |
| SA4#119-e (E-meeting:11-20 May) | - Agree on use cases - Progress Review and document different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Initiate documenting end-to-end call flows for session setup and handling - Initiate media handling aspects of different tethering architectures - Initiate Identifying end-to-end QoS-handling for different tethering - Collaborate with relevant other 3GPP groups, if needed - Progress TR 26.806 |
| 3GPP SA4 MBS SWG Telco (June 2, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress Review and document different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress TR 26.806 - Submission deadline June 1, 2022, noon cest |
| SA#96 (Jun 6 - 8 2022, Budapest , HU) | - No actions |
| 3GPP SA4 MBS SWG Telco (June 30, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress Review and document different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress TR 26.806 - Submission deadline June 29, 2022, noon cest |
| 3GPP SA4 MBS SWG Telco (July 21, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress Review and document different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress TR 26.806 - Submission deadline July 20, 2022, noon cest |
| 3GPP SA4 MBS SWG Telco (August 4, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress Review and document different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress TR 26.806 - Submission deadline August 3, 2022, noon cest |
| SA4#120e (17-26 August, online) | - Complete documenting different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Collaborate with relevant other 3GPP groups, if needed - Agree TR 26.857v1.0.0 |
| SA#97 (Sep 14 - 16 2022, US, US) | - Present TS 26.806v1.0.0 for information |
| SA4#121 (14 - 18 November, tbc) | - Complete Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Complete documenting end-to-end call flows for session setup and handling - Complete media handling aspects of different tethering architectures - Complete Identifying end-to-end QoS-handling for different tethering - Complete recommendations for suitable architectures to meet typical AR requirements such as low power consumption, low latency, high bitrates, security and reliability. - Complete Conclusions and Recommendations - Collaborate with relevant other 3GPP groups, if needed - Agree TR 26.806v2.0.0 |
| SA#98 (Dec 12 - 14 2022, tbd) | - Approve TR 26.806v2.0.0 |