3GPPSA4 #122	S4-230216

Athens, 20-24 Feb 2022

# Source:	Tencent

# Title:	WID on Advanced 5G Media Streaming Phase 3

# Document for:	Approval New

Agenda Item:	8.11

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title:	New WID on 5G Media Streaming Architecture Phase 3

## Acronym: 5GMS_Ph3

## Unique identifier:

Potential target Release: Rel-18

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No | X |  | X |  |  |
| Don't know |  |  |  |  | X |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a …

| X | Feature |
| --- | --- |
|  | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| 5GMS_Ph2 | SA4 | 960047 | 5G Media Streaming Architecture Phase 2 |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 960047 | 5G Media Streaming Architecture Phase 2 | Defines the architecture and high-level call flows for the next extensions, corrections and additions |
| 840001 | 5GMS3 5G Media Streaming stage 3 | Addressed stage-3 in 5G Media Streaming by updating TS 26.247 as well as new specs in TS 26.511, TS 26.512, and TS 26.117. |
| 900029 | Study on 5G media streaming extensions | Studied the current limitation of 5G Media Streaming architecture, and documented possible extensions in TR 26.804. |
| 870014 | Feasibility Study on Multicast Architecture Enhancements for 5G Media Streaming | Identified and evaluated potential enhancements to the 5G Media Streaming Architecture to provide multicast-broadcast media streaming services in TR 26.802. |

## 3	Justification

TS 26.501 defines the 5GMS architecture, call flows, and procedures, and TS 26.512 define the corresponding protocols and APIs for the 5GMS architecture.  The work item 5GMS_Ph2 addressed the correction and extensions for TS.26.501 based on the work done in the study items FS_5GMS-EXT and  FS_5GMS_Multicast, documented in TR 26.804 and TR 26.802, respectively.

This work item addresses the corrections, additions, and extensions needed for TS 26.512 to implement the stage 3 protocols and APIs needed for the work performed in 5GMS_Ph2. In particular:

1.	Uplink streaming is one of the two key use cases in the 5G Media Streaming Architecture. However, while TS 26.501 and TS 26.512 extensively describe and define the functionalities and APIs for downlink streaming, uplink streaming is severely underdefined and lacks the essential features needed for mainstream deployments. Recently, the FS_5GMS-EXT study explored the 5GMSA uplink streaming features and compared them to the uplink streaming defined in TS 26.238. This study explored five collaboration scenarios for uplink streaming in 5GSMA architecture. For each scenario, a high-level call flow was developed.  Several gaps were identified during this process. Additionally, the uplink steaming features of TS 26.501 and TS 26.512 were compared with both TS 26.238 as well as the download streaming features of TS 26.501 and TS 26.512, and the missing features and functionalities are identified. The goal of this work item for this topic is to add extensions to TS 26.512 to make the uplink streaming deployable in 5G networks.

2.	Live TV services of different scales (professional, user-generated, session-based, etc.) are increasingly distributed over broadband and mobile networks, including 5G Networks. To address these s services, TS 26.512 needs to support low-latency live protocols including the combination of low-latency CMAF formats, chunked transfer from the content provider to the device, as well as consistent signaling and support of service quality points. The FS_5GMS-EXT study developed the collaboration scenarios and related call flows for the distribution of low-latency content using the 5G Media Streaming architecture. It also defined the gaps in TS 26.512 various reference points to support low latency live streaming.

In addition, TR 26.802 recommends documenting:

3.	Relevant call flows and procedures to support carriage of 5GMS streaming sessions over 5MBS as documented in TR 26.802 clause 7.3.5.

4.	Relevant call flows and procedures to support 5GMS hybrid services (5MBS and 5GMS), specifically architecture and call flows for the following hybrid 5GMS unicast and 5MBS scenarios with high priority (based on existing functionalities in eMBMS): (i) Interactive Service, (ii) Session Continuity, (iii) Time-shifted viewing, (iv) Targeted content replacement, (v) Reporting, and (vi) Unicast recovery.

5.	MBMS supports Hybrid DASH/HLS delivery based on CMAF content as defined in TS 26.346, clauses 5.6 and 5.7. This option is not supported in 5GMS which in itself results in limitations but results in limitations when running 5GMS via eMBMS. Support for hybrid DASH/HLS is essential.

The 5GMS_Ph2 address the above items concerning TS 26.501. This work item adds the needed protocols and APIs to TS 26.512 to support the above functionalities.

## 4	Objectives

The Work Item has the following objectives:

1.	Uplink streaming:

-	Updating the protocols and APIs for uplink streaming to address the added and refined features to 26.501 during 5GMS_Ph2.

2.	End-to-end low latency live streaming:

-	Updating the protocols and APIs for end-lo-end low latency live streaming to address the added and refined features to 26.501 during 5GMS_Ph2.

3.	5GMS over 5MBS:

-	Updating the protocols and APIs for 5GMS over 5MBs to address the added and refined features to 26.501 during 5GMS_Ph2.

4.	5GMS hybrid services (5MBS and 5GMS):

-	Updating the protocols and APIs for 5GMS hybrid services (5MBS and 5GMS) to address the added and refined features to 26.501 during 5GMS_Ph2.

5.	Hybrid DASH/HLS operation

-	Updating the protocols and APIs for hybrid DASH/HLS operation to address the added and refined features to 26.501 during 5GMS_Ph2.

The work is to be carried out in close collaboration with SA2 and other 3GPP groups.

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 26.512 | Phase 3 Features for 5G Media Streaming | 102 |  |

## 6	Work item Rapporteur(s)

Iraj Sodagar, Tencent, <irajs@live.com>

## 7	Work item leadership

SA4

## 8	Aspects that involve other WGs

SA2 on architectural impacts.

## 9	Supporting Individual Members

Supporting IM name

Tencent