Source:	SA4 Audio SWG Co-Chairs (Qualcomm Incorporated, Orange)

Title:	Report from Audio SWG during 3GPP SA4#123-e

## Document for:	Approval

## Agenda Item:	12.1

Executive Summary

The Audio SWG meeting (29 delegates) met in 3 time slots. In total 34 documents were handled. The meeting outcome is summarized below:

- IVAS_Codec

  - S4-230677 IVAS-2 Project Plan (agreed) contains submission date of executable for selection testing (pre-release on June 16, final release on June 27) and clarifies that (final) “submission” means freeze of code for selection testing; start date of audio samples processing and delivery date of processed samples will be specified in IVAS-8a.

  - S4-230690 IVAS-7a Processing Plan for Selection Phase (agreed as next version)

    - Updated working draft contains input from contribution S4-230579 on reference renderer for IVAS selection tests.

    - S4-230607 on processing of metadata-assisted spatial audio format was left for revised re-submission for interim call.

  - S4-230644 IVAS-8a Test Plan for Selection Phase (agreed as next version)

    - This is based on S4-230453 (agreed, reflects output of SWG call) which was further updated during the sessions based on input contributions. More extensive on-line editing will take place at the beginning of the interim SWG call on April 28.

    - More specifically, all of S4-230555 (P800-6, 1 object clean speech), S4-230557 (P800-7, 2 object clean speech test), S4-230561 (stereo MUSHRA 1a and 1b), S4-230562 (multi-channel MUSHRA 3a and 3b), S4-230602 (P800-4 SBA clean speech, P800-5 SBA speech under background noise), S4-230605 (P800-8 MASA clean speech, P800-9 MASA speech under background noise) were agreed to be included in brackets (further review is envisioned).

    - Furthermore S4-230560 (P800-1 clean speech, P800-2 speech under background noise, P800-3 mixed & music) and S4-230596 (P800-3 mixed & music) contain partly overlapping proposals, both were agreed to be included in brackets and further merge/clean-up is planned when reviewing IVAS-8a.

  - Parts of proposals in S4-230616 were agreed (removal of brackets, collection of background test material will be organized by establishing a list who will provide what exactly), while other parts were felt less urgent and will be dealt with later (noise level).

  - During discussion of S4-230604 the basic principle of reusing the processing method of EVS testing for JBM reference and test conditions was agreeable, on the other hand, using appropriate delay and error profiles for IVAS testing is essential, concern was expressed whether there is room for JBM testing in selection tests, so the source may resubmit this (late) contribution for SWG call.

- ATIAS

  - Three proposed updates on test methods covering DoA, spatial separation and level calculations were agreed. These inputs were incorporated in the updated ATIAS-1 Pdoc (S4-230645) which was agreed. No AH telco is scheduled.

- eUET

  - One Tdoc providing a status update on JBM performance tests was discussed and noted. No AH telco is scheduled.

- FS_ DaCED:

  - Two text proposals on summary of phone size and stereo capture were agreed. The draft version (v0.0.2) of TS 26.933 was revised to include these inputs in a new version (v0.0.3) in S4-230646 which was agreed. No AH telco is scheduled.

- ISAR

  - Initial requirements document from SWG call was agreed as the basis of further work in S4-230693.

  - Work plan from SWG call was agreed and an interim call was added in S4-230691.

  - Two contributions (S4-230550, S4-230606) contained proposals to be included into the requirements document; comments were received via email exchange and at the session, the sources are encouraged to provide an updated input for interim SWG call.

- New Work Items/Study Items

  - None.

- AOB

  - IVAS Second payments

    - According to IVAS-2, deadline for second payments of Funding Agreement is May 19:

| May-2023 | May 19 | All payments of the Funding Agreement (FA), including the second payment, are expected to be received by ETSI at the latest by May 19. ETSI will ensure that invoices for the payments are sent out in time, in accordance with the FA. |
| --- | --- | --- |

    - In progress. ETSI MCC is handling this with the proponents who signed the FA.

  - Legal documents needed

    - Multiparty NDA to cover exchange of audio samples – available for review, final version (ready for signing) available mid-May

    - Labs: Service contract between ETSI MCC and the labs -- MCC to handle this, Imre is in contact with MCC legal

  - Audio SWG calls were scheduled to progress the work, as follows:

    - Telco on IVAS: 28 April 2023, 14:00 – 17:00 CEST, submission deadline: 27 April 2023, 14:00 CEST, host: Dolby.

    - Telco on IVAS and ISAR: 8 May 2023, 14:00 – 17:00 CEST, note that ISAR will be handled between 16:30-17:00 CEST; submission deadline: 5 May 2023, 14:00 CEST, host: Dolby

1.  Opening of the Session

The Audio SWG Co-Chairs, Mr. Imre Varga (Qualcomm) and Mr. Stephane Ragot (Orange), opened the Audio SWG meeting on 18 April 2023, 16:35.

The minutes are shared here:

https://etsihq-my.sharepoint.com/:w:/g/personal/andrijana_brekalo_etsi_org/EYCpkkQyHPFBmHX87gYXVGkBZGqUz5HjccibGf-KJv0bDQ?rtime=p0M3nec820g

2.   Approval of Agenda and Registration of Documents

Stéphane displays a draft revision of agenda in S4-2300521 R1, including Tdoc allocations.

S4-2300521 R1 is agreed

3.   CRs to Features in Release 17 and earlier

None.

4. Liaisons with other groups/meetings

None.

5. IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)

S4-230516

Presenter: I. Varga

Discussion:

- Revision will clarify that (final) “submission” means freeze of code for selection testing.

- It was agreed that start date of audio samples processing and delivery date of processed samples will be specified in IVAS-8a.

- Conclusion: this revised version of IVAS-2 with the above clarification is agreed as the next version.

Decision: S4-230516 is revised into S4-230677 which is agreed.

S4-230453

Presenter: M. Jelinek

Discussion:

- This version implements the agreed updates at SWG calls.

- Revision will detail the time of events of selection process which will be in synch with IVAS-2 although specify more details.

- Conclusion: this version of IVAS-8a with the above clarification is agreed as the next working draft.

Decision: S4-230453 is agreed

S4-230555

Presenter: M. Jelinek

Discussion:

- Conclusion: we put this text into IVAS-8a (in brackets) as the basis of further revision/discussion

Decision: S4-230555 is agreed

S4-230557

Presenter: M. Jelinek

Discussion:

- Conclusion: the proposed test exp will be included in IVAS-8a in brackets

Decision: S4-230557 is agreed

S4-230560

Presenter: E. Fotopoulou

Discussion:

- There is an overlapping contribution from Ericsson (596), the plan is we include both in IVAS-8a and see to remove one or merge in online editing

- Conclusion for this proposal: the proposed test exp will be included in IVAS-8a in brackets

Decision: S4-230560 is agreed

S4-230561

Presenter: E. Fotopoulou

Discussion:

- Some inconsistencies in the text were pointed out.

- Conclusion: the proposed test exp will be included in IVAS-8a in brackets

Decision: S4-230561 is agreed

S4-230562

Presenter: E. Fotopoulou

Discussion:

- Same type of mismatch with MUSHRA numbers

- Conclusion: the proposed test exp will be included in IVAS-8a in brackets

Decision: S4-230562 is agreed

S4-230596

Presenter: T. Toftgard

Discussion:

- Alignment in all inputs will be needed which information to keep/drop.

- Conclusion: the proposed test exp will be included in IVAS-8a in brackets

Decision: S4-230596 is agreed

S4-230602

Presenter: 	S. Bruhn

Discussion:

- Conclusion: the proposed test exp will be included in IVAS-8a in brackets

Decision: S4-230602 is agreed

S4-230605

Presenter: L. Laaksonen

Discussion:

- There was no time for presentation and discussion.

- Conclusion: the proposed test exp will be included in IVAS-8a in brackets

Decision: S4-230605 is agreed

S4-230607

Presenter: L. Laaksonen

Discussion:

- T. Toftgard: fig 2, metadata would be unquantized

- L. Laaksonen: good comment

- Conclusion: we expect an update for SWG call

Decision: S4-230607 is noted

S4-230579

Presenter: M. Multrus

Discussion:

- Conclusion: the content of Section 2 will be included into IVAS-7a.

Decision: S4-230579 is agreed

S4-230616

Presenter: S. Ragot

Discussion:

- Proposal of removal of brackets in section 4.5.2 around the cited text is agreed and will be taken when editing IVAS-8a.

- Call for material collection is the urgent item. Background noise level definition can be done later.

- Certain / all companies will provide samples likely under NDA.

- We want a list/table of collected background material at the same place as processing script etc on who provides which samples – check whether everything needed is available.

Decision: S4-230616 is agreed

S4-230604

Presenter: S. Döhla

Discussion:

- Using the same method as for EVS for IVAS processing (reference and test conditions) is agreeable as a principle.

- Appropriate delay-error profiles have to be available in time.

- Concern was expressed whether there is still room for JBM testing in selection test.

- Conclusion: this was a late contribution; the source is expected to resubmit the contribution to an interim call

Decision: S4-230604 is noted

S4-230690

Presenter: T. Toftgard

Discussion:

- Agreed next version 0.9.0 of IVAS-7a

Decision: S4-230690 is agreed

IVAS Permanent Documents (for reference):

- S4-230677 IVAS-2 Project Plan – submission date with minor clarification was added

- S4-230368 IVAS-3 Performance Requirements

- S4-230349 IVAS-4 Design Constraint

- S4-230316 IVAS-5 Selection Rules

- S4-221524 IVAS-6 Selection Deliverables

- S4-230690 IVAS-7a Processing Plan for Selection Phase – update by inputs from contributions

- S4-230644 IVAS-8a Selection Test Plan – input contributions were implemented

- S4-221528 IVAS-9 Usage Scenarios

5. ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)

S4-230543

Presenter: Arvi Lintervo

Discussion:

- Stéphane

- Avri: wiehgting or averaging, not considered anything else

- Stéphane: next step is to show mesurement detail

- Jan: thanks for alignment, if numbering right, ambisonics, then MASA, unsze 2.3.3.3 something else, for instance stereo if a similar test with no requirement on elevation, would that be in the same place for stereo or oppose to have stereo here as well

- Arvi: no strong opinion, could be here if angles can be estimated, other perception cues were considered but I don’t see any problem

- Stefan B: agree to this, concept of DoA, not applicable to stereo, quite relaxed, if something goes in same direciton, nice if group things

- Arvi: correction in d) subclauses, angles should be in radians

- Stefan B: my task as Editor will be to implement and do the change

Decision: S4-230543 is agreed
In the implementation into the Pdoc, the unit for angles in bullet d) of 2.3.3.2 will be clarified to be radians

S4-230544

Presenter: Arvi Lintervo

Discussion:

- None

Decision: S4-230544 is agreed

S4-230545

Presenter: Stefan Bruhn

Discussion:

- Jan: thank you for this follow-up, outcome from telco we had two weeks ago, I could not do the results from our study, hopefully for next telco, data look good for this approach, not better solution, in bullet 1), level are calculated for each frequency bans and converted in dB, in bullet 2), linear average or of dB values, at higher frequencies that might make a difference

- Arvi: thought same thing, made test, using differences in dB made more sense in some way, this can be looked

- Stéphane: request Editor’s Note or keep brackets

- Jan: if one method works, we should

Decision: S4-230545 is agreed

Stéphane: based on the agreements at this meeting we can update the ATIAS Pdoc, the Editor (Mr. Stefan Bruhn) is tasked to request a Tdoc number on 3GU for this update

(Stefan B reserved S4-230645 and shared a draft version at https://www.3gpp.org/ftp/TSG_SA/WG4_CODEC/TSGS4_123-e/Inbox/Drafts/Audio/draft_S4-230645_ATIAS_Pdoc_v0.3.0.docx)

S4-230645

Presenter: - (not presented)

Discussion:

- Stéphane: the draft version was already shared in the Drafts folder, everyone should have had time to check this version, the only issue I noticed is v0.3.0 in the file name while  v3.0.0 is used in the document. Can we agree on the update? Answer: yes

Decision: S4-230645 is agreed (without presentation)

This Tdoc will go to plenary A.I. 14.1

Stéphane: need for a telco on ATIAS before the Berlin meeting?

Stefan B: not sure, can discuss offline

Jan : same view, it would ive more time to prepare a contribution more carefully if we have no telco

Stéphane: we conclude that there will be no telco on ATIAS, we don’t need a time plan update then

7. eUET

S4-230617

Presenter: Stéphane Ragot

Discussion:

- Fabrice: sent questions for clarifications, results are different

- Stéphane: not same

- Fabrice:

- Stéphane:

- Fabrice: use both setups or one is preferred?

- Stéphane: plan is to demonstrate if you get the same

- Stefan D: before PCAP files, without taking DTX, with underlying

- Stéphane: request will be forwarded to

- Stefan D: foraudio file, locked to particular audio file, checked with Wireshark, cannot do it because of DTX on

- Jan: format in zip file, not labcore, also used in 26.114, for packet/delay information, independent if DTX on or off for LabCore, if DTX on packets not transmitted are ignored

- Stefan D: to look at packet characteristics, format as 26.114, need offline discussion to be usable beyond these particular speech sequences

- Stéphane: suggest moving discussing offline

- Jan: one slightly different comment, on MOS distribution, seems for AMR-WB a bit

- Stéphane: delta MOS

- Jan: yes depends on clean channel

- Stefan D: 160 ms delay, not variable delay, will be provided?

- Stéphane: requested

Decision: S4-230617 is noted

Stéphane: need for a telco on eUET?

Answer: None.

Stéphane: we conclude that we don’t need a time plan update for eUET

8. FS_DaCED

S4-230522

Presenter: Nien Wu

Discussion:

- Stéphane: confidence intervals could be reworded

- Tomas: why is this a problem to increase the size of the phone?

- Nien Wu: the smaller size means it is esier to arrange microphones, most terminals will use ambisonic, it is quite small, can use placement we want

- Tomas: microphone size?

- Nien Wu: small size means you can arange in an easier way

- Tomas: other sizes

- Huan-Yu: size of phone as informative part is OK, but it should not be a normative part of the standard

- Nien Wu: we want to study the mainstream size

- Huan-Yu: size is changing, 5 or 10 years ago, phones were different, there is market evolution, it is not correct

- Stéphane: suggest noting the document

Decision: S4-230522 is noted
Clause 2 of S4-230522 will be included in TR 26.933 (potentially changing the wording confidence interval)

S4-230523

Presenter: Nien Wu

Discussion:

- None

Decision: S4-230523 is agreed
Clause 2 will be included in TR 26.933

S4-230551

Presenter: Wang Bin

Discussion:

- Stéphane: need to check styles

Decision: S4-230551 is revised to a new Tdoc (actual number is S4-230646)

(Wang Bin reserved S4-230646 and shared a first draft version at

https://www.3gpp.org/ftp/TSG_SA/WG4_CODEC/TSGS4_123-e/Inbox/Drafts/Audio/Draft-S4-230646_%5BFS_DaCED%5D%20TR%2026.933%20skeleton_V0.0.3.docx

And then a second draft at:

https://www.3gpp.org/ftp/TSG_SA/WG4_CODEC/TSGS4_123-e/Inbox/Drafts/Audio/Draft-Two-S4-230646_%5BFS_DaCED%5D%20TR%2026.933%20skeleton_V0.0.3.docx

)

S4-230646

Presenter: - (not presented)

Discussion:

- Stéphane: the draft version (draft two) was already shared, everyone should have had time to check this version, everything is still in brackets and the update. Can we agree on the update without presentation? Answer: yes

Decision: S4-230646 is agreed (with presentation)

This Tdoc will go to plenary A.I. 15.7

Stéphane: any need for telco on FS_DaCED?

Wang Bin: as Rapporteur, no need

Stéphane: we conclude that there will be no telco, we don’t need a time plan update at this meeting

9. ISAR

S4-230608

Presenter: S. Bruhn

Discussion:

- Initial requirements document from SWG call.

- Agreed basis of further work.

Decision: S4-230608 is revised into S4-230693 which is agreed

S4-230610

Presenter: S. Bruhn

Discussion:

- Initial work plan document from SWG call.

- It was agreed to include one ad-hoc call on ISAR which is the only modification over the version from SWG call. The date of the call was modified later during the sessions so a further update was necessary.

Decision: S4-230610 is revised into S4-230649 which is revised into S4-230691 which is agreed

S4-230550

Presenter: W. Bin

Discussion:

- Encouragement to include the content into the requirements document was expressed, at the same time also request making the figures clearer.

- Conclusion: we note the proposal, and the source may consider to provide a revised proposal for the interim SWG call, for inclusion into the requirements document.

Decision: S4-230550 is noted

S4-230606

Presenter: S: Döhla

Discussion:

- Comments were made over the reflector and 606R1 was produced.

- Also comments were made at the session, so the conclusion was to take them into account in a potential update for the SWG interim call.

Decision: S4-230606 is noted

10. New Work / New Work Items and Study Items

None.

11. Any Other Business

Second payments

According to IVAS-2, deadline for second payments of Funding Agreement is May 19:

| May-2023 | May 19 | All payments of the Funding Agreement (FA), including the second payment, are expected to be received by ETSI at the latest by May 19. ETSI will ensure that invoices for the payments are sent out in time, in accordance with the FA. |
| --- | --- | --- |

- In progress. ETSI MCC is handling this with the proponents who signed the FA.

Legal documents needed

- Multiparty NDA to cover exchange of audio samples.

- Available for review

- Deadlines:

  - Final draft (ready for signing) available mid-May

  - Signed version available end-May

- Contract with labs

- Service contract between ETSI MCC and the labs

  - MCC to handle this

  - Imre is in contact with MCC legal

Scheduling interim Audio SWG calls

Audio SWG calls were scheduled to progress the work, as follows:

- Telco on IVAS: 28 April 2023, 14:00 – 17:00 CEST, submission deadline: 27 April 2023, 14:00 CEST, host: Dolby.

- Telco on IVAS and ISAR: 8 May 2023, 14:00 – 17:00 CEST, note that ISAR will be handled between 16:30-17:00 CEST; submission deadline: 5 May 2023, 14:00 CEST, host: Dolby

Rapporteurs for IVAS specifications

- The chairman reminded that the group agreed to distribute the workload of editing among several contributing companies.

- Next step is to collect volunteers.

| IVAS Specification Number | IVAS Specification Title | Potential Rapporteur |
| --- | --- | --- |
| TS 26.250 | Codec for Immersive Voice and Audio Services - General Overview |  |
| TS 26.251 | Codec for Immersive Voice and Audio Services - ANSI C code (fixed-point) | Markus Multrus /FhG IIS) |
| TS 26.252 | Codec for Immersive Voice and Audio Services - Test Sequences |  |
| TS 26.253 | Codec for Immersive Voice and Audio Services - Detailed Algorithmic Description incl. RTP payload format and SDP parameter definitions |  |
| TS 26.254 | Codec for Immersive Voice and Audio Services - Rendering |  |
| TS 26.255 | Codec for Immersive Voice and Audio Services - Error Concealment of Lost Packets |  |
| TS 26.256 | Codec for Immersive Voice and Audio Services - Jitter Buffer Management |  |
| TR 26.997 | IVAS Codec Performance Characterization |  |
| TS 26.258 | Codec for Immersive Voice and Audio Services - ANSI C code (floating point) | Markus Multrus /FhG IIS) |

We received the offers indicated in the table. Further offers will be collected at future meetings.

11. Close of the Sessions

The Audio SWG Co-chairs thanked the participants for their contributions.

The meeting was closed on 20 April 2023, at 18:00.

Annex A (Agenda, same as S4-230521R3)

Source:	Audio SWG Co-Chairs

Title:	Draft Audio SWG Agenda

Agenda Item:	7

# 1. Introduction

This document provides the agenda items and allocation of documents for the Audio SWG sessions.

# 2. Agenda Items and Allocation of Documents

| 7 | Audio SWG |  | Slots when Tdocs in this block will be handled |
| --- | --- | --- | --- |
| 7.1 | Opening of the session |  |  |
| 7.2 | Registration of documents |  |  |
| 7.3 | CRs to Features in Release 17 and earlier |  |  |
| 7.4 | Liaisons with other groups/meetings |  |  |
| 7.5 | IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | 555a (Test plan proposal, VA,…) 557a (Test plan proposal, VA,…) 560a (Test plan proposal, FhG) 561a (Exp proposal, FhG) 562a (Exp proposal, FhG) 596a (Test plan proposal, Ericsson) 602a (Test plan/ SBA, Dolby,…) 605a (Test plan proposal, Nokia) 607n (Processing plan proposal, Nokia) 453r644a (IVAS-8a) A.I. 14.2 690a (IVAS-7a) A.I. 14.2 516r677a (IVAS-2) A.I. 14.2 579a (Reference renderer, FhG,…) 616a (Background noise material, Orange) 604n (Testing with profiles, FhG) | Tuesday, Wednesday, Thursday |
| 7.6 | ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | 543a (Direction of arrival, Nokia,…) 544a (Spatial separation test, Nokia) 545a (Level calculation, Nokia) 645a (ATIAS-1 Pdoc) A.I. 14.1 | Tuesday |
| 7.7 | eUET (Enhancements to UE Testing) | 617n (JBM, Orange) | Tuesday |
| 7.8 | FS_DaCED (Feasibility Study on Diverse audio Capturing system for End-user Devices) | 522n (Mobile phone size, Xiaomi) 523a (Stereo mic, Xiaomi) 551 v0.02r->646a v0.0.3 (TR 26.933, Xiaomi) A.I. 15.7 | Tuesday |
| 7.9 | ISAR (Immersive Audio for Split Rendering Scenarios) | 550n (SR architectures, Xiaomi) 606n (Reqs, FhG) 608r693a (Initial reqs, Dolby) A.I. 14.12 610r649r691a (Work plan, Dolby) A.I. 14.12 | Wednesday |
| 7.10 | New Work / New Work Items and Study Items |  |  |
| 7.11 | Any Other Business |  |  |
| 7.12 | Close of the session |  |  |

n – noted

a – agreed

p – parked

pp – postponed

r – revised

rp – replied

m – missing

Annex B

Participants (list provided by the SA4 Secretary)

| Firstname Lastname | Represented Company |
| --- | --- |
| Stéphane Ragot | Orange |
| Imre Varga | Qualcomm |
| Jan Holub | Mesaqin |
| Tore Stegenborg-Andersen | FORCE Technology |
| Takehiro Moriya | NTT |
| Marek Szczerba | Philips International B.V. |
| Lasse Laaksonen | Nokia Corporation |
| Tomas Toftgård | Ericsson France S.A.S |
| Markus Multrus | Fraunhofer IIS |
| Eleni Fotopoulou | Fraunhofer IIS |
| Fabrice Plante | Apple |
| Stefan Döhla | Fraunhofer IIS |
| Jan Reimes | HEAD acoustics GmbH |
| Stefan Bruhn | Dolby Sweden AB |
| Hiroyuki Ehara | Panasonic Holdings Corporation |
| Noboru Harada | NTT |
| Milan Jelinek | VoiceAge |
| Wang Bin | Xiaomi |
| Ninghang Wu | Xiaomi |
| Arvi Lintervo | Nokia |
| Anssi Ramo | Nokia |
| Andre Schevciw | Qualcomm |
| Brian Lee | Dolby |
| Huan-yu Su | Huawei |
| Jan Outters | ATEME |
| Tommy Vaillancourt | VoiceAge |
| Srikanth Nagisetty | Panasonic Holdings Corporation |
| Vladimir Malenovky | VoiceAge |
| Arto Lehtiniemi | Nokia |

Annex C

Document status

C.1 Agreed documents (to be presented to SA4 plenary)

| Tdoc | Title | Source(s) | Agenda Item(s) | Status |
| --- | --- | --- | --- | --- |
| S4-230644 | IVAS Permanent Document IVAS-8a: Test Plan for Selection Phase, v.0.7.5 | VoiceAge Corporation | 7.5 | Agreed |
| S4-230645 | Updates to ATIAS-1: Permanent Document on ATIAS | Editor/Audio SWG | 7.6 | Agreed |
| S4-230646 | TR 26.933 skeleton_V0.0.3 | Xiaomi Technology | 7.8 | Agreed |
| S4-230677 | IVAS Permanent document IVAS-2: IVAS Project Plan, v.0.6.0 | QUALCOMM JAPAN LLC. | 14.2 | Agreed |
| S4-230690 | IVAS-7a: Processing plan for selection phase | IVAS-7a editor (Ericsson LM) | 14.2 | Agreed |
| S4-230691 | Work Plan for the ISAR v0.2 | Dolby Laboratories, Inc. (Rapporteur), Audio SWG | 14.12 | Agreed |
| S4-230693 | Immersive Audio for Split Rendering Scenarios; Requirements | Dolby Laboratories, Inc. (Rapporteur), Audio SWG | 14.12 | Agreed |

C.2 Agreed documents (not to be presented to SA4 plenary)

| Tdoc | Title | Source(s) | Agenda Item(s) | Status |
| --- | --- | --- | --- | --- |
| S4-230521 | Draft Audio SWG Agenda | QUALCOMM JAPAN LLC. | 7 | Approved |
| S4-230523 | Classic stereo microphone configurations suitable for mobile phone size | Beijing Xiaomi Mobile Software | 7.8 | Agreed |
| S4-230543 | Direction of arrival test method harmonization | Nokia Corporation, Dolby Laboratories Inc. | 7.6 | Agreed |
| S4-230544 | Editorial changes for Spatial separation test based on multichannel output | Nokia Corporation | 7.6 | Agreed |
| S4-230545 | Level calculations for multisource spatial audio test | Nokia Corporation | 7.6 | Agreed |
| S4-230555 | Test plan proposal for IVAS Selection experiment P800-6, 1 Object | VoiceAge Corporation, Fraunhofer IIS | 7.5 | Agreed |
| S4-230557 | Test plan proposal for IVAS Selection experiment P800-7, 2 Objects | VoiceAge Corporation, Fraunhofer IIS | 7.5 | Agreed |
| S4-230560 | Proposed test plans for IVAS Codec selection testing with Stereo content and P.SUPPL800 tests | Fraunhofer IIS | 7.5 | Agreed |
| S4-230561 | Proposed experiments for IVAS Codec selection testing with Stereo content and BS.1543 MUSHRA tests | Fraunhofer IIS | 7.5 | Agreed |
| S4-230562 | Proposed experiments for IVAS Codec selection testing with Multi-Channel 7.1+4 content and BS.1543 MUSHRA tests | Fraunhofer IIS | 7.5 | Agreed |
| S4-230579 | Proposed Reference Renderer for IVAS Selection Tests | Fraunhofer IIS, Dolby Laboratories Inc., Nokia Corporation | 7.5 | Agreed |
| S4-230596 | Proposed test plan for IVAS selection experiment P800-3 | Ericsson LM | 7.5 | Agreed |
| S4-230602 | Further updates to suggested sample test plans for IVAS Codec selection testing with SBA content | Dolby Laboratories, Inc., Fraunhofer IIS | 7.5 | Agreed |
| S4-230605 | Proposals for IVAS Codec selection test plan – MASA, 5.1, Objects | Nokia Corporation | 7.5 | Agreed |
| S4-230616 | Background noise material for IVAS selection testing | Orange | 7.5 | Agreed |

C.3 Other status than agreed documents (not to be presented to SA4 plenary)

| Tdoc | Title | Source(s) | Agenda Item(s) | Status |
| --- | --- | --- | --- | --- |
| S4-230453 | IVAS Permanent Document IVAS-8a: Test Plan for Selection Phase, v.0.7.4 | VoiceAge Corporation | 7.5 | Revised |
| S4-230516 | IVAS Permanent document IVAS-2: IVAS Project Plan, v.0.5.1 | QUALCOMM JAPAN LLC. | 7.5 | Revised |
| S4-230522 | Estimation of mainstream mobile phone size | Beijing Xiaomi Mobile Software | 7.8 | Noted |
| S4-230550 | Scenarios on split renderer architectures | Xiaomi Technology | 7.9 | Noted |
| S4-230551 | TR 26.933 skeleton_V0.0.2 | Xiaomi Technology | 7.8 | Revised |
| S4-230604 | IVAS testing with delay and error profiles | Fraunhofer IIS | 7.5 | Noted |
| S4-230606 | On ISAR Requirements | Fraunhofer IIS | 7.9 | Noted |
| S4-230607 | On IVAS processing steps using MASA C Reference | Nokia Corporation | 7.5 | Noted |
| S4-230608 | Initial (skeleton version) of ISAR Requirements | Dolby Laboratories, Inc. | 7.9 | Revised |
| S4-230610 | Work Plan for the ISAR v0.1 | Dolby Laboratories, Inc. (Rapporteur), Audio SWG | 7.9 | Revised |
| S4-230617 | Follow-up on profiles for JBM behaviour evaluation | Orange | 7.7 | Noted |
| S4-230649 | Work Plan for the ISAR v0.2 | Dolby Laboratories, Inc. (Rapporteur), Audio SWG | 7.9 | Revised |

C.4 Other status than agreed documents (to be presented to SA4 plenary)

None.

Imre Varga, Email: ivarga@qti.qualcomm.com; Stephane Ragot, Email: stephane.ragot@orange.com

Imre Varga, Email: ivarga@qti.qualcomm.com; Stephane Ragot, Email: stephane.ragot@orange.com