## Slide 1: Brief report from SA#101 on SA4 topics
Frédéric Gabin, SA4 Chair, Dolby Laboratories Inc. (ETSI)
SA4#126, Chicago, USA, 13-17 November 2023
Tdoc: S4-231666

## Slide 2: Outline
General information
Outcome of SA4 submissions
SA4 Rel-19 Aspects
6G Aspects
SA4 Calendar
Planning

## Slide 3: General information
General:
  3GPP TSG SA#101 took place 11-15 September 2023 and was hosted by TSDSI in Bangalore, India.
Inputs
  The SA#101 documents: https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGs_101_Bangalore_2023-09/Docs
Reports
  SA#101 report: https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGs_101_Bangalore_2023-09/Report
  SA4 report to SA: SP-231126
  RAN report to SA: SP-230821
  CT report to SA: SP-230822
  Workplan: SP-231204

## Slide 4: Outcome of SA4 submissions - 1
There were a couple of comments on the SA4 Chair’s report:
  SP-231126 (REPORT) SA WG4 Chair Status Report to TSG SA#101 (Source: SA WG4 Chair) Document for: Presentation Abstract: SA WG4 Chair Status Report to TSG SA#101.
  Plenary Discussion:
  Slide 40: The TSG SA Chair thanked the SA WG4 for the information on Rel-19 capacity. The IVAS_Codec reports need to be TSG SA approved in order to allow the payment for the laboratory evaluations to be completed.
  General: Deutsche Telekom welcomed the split of SA WG4 face to face and electronic meetings and encouraged other WGs to consider this as a model.
  The SA WG4 Chair was thanked for this report, which was noted.
  Status: Noted.

## Slide 5: Outcome of SA4 submissions - 2
On IVAS_Codec Listening Labs and Global Analysis Lab reports
  SP-230978 (REPORT) Listening Labs and Global Analysis Lab reports (IVAS_Codec) (Source: SA WG4) Document for: Approval Abstract: Listening Labs and Global Analysis Lab reports (IVAS_Codec) for approval to reimburse the evaluation services.
  Plenary Discussion:
  The SA WG4 Chair clarified that the IVAS_Codec reports need to be TSG SA approved in order to allow the payment for the laboratory evaluations to be completed. It was acknowledged that these reports were approved by SA WG4 and this report from SA WG4 in SP-230978 was then approved.
  Status: Approved.

## Slide 6: Outcome of SA4 submissions - 3
All SA4 input Tdocs were either approved/agreed/noted as expected except:
  SP-230912 (CR PACK) CR Pack on 5GMS3 (Source: SA WG4) Document for: Approval Abstract: 26.512 CR0043R1; 26.247 CR0181R3; 26.247 CR0182R3.
    Comment: Proposed revision of 26.512 CR0043R1 in SP-231082.
    Plenary Discussion:
    26.512 CR0043R1 was considered as revised. The remaining CRs were approved. (CR Pack was partially approved).
    Status: Partially approved.
  SP-231082 (CR) 26.512 CR0043R2 (Rel-16, 'F'): [5GMS3] Essential maintenance (Source: BBC) Document for: Approval Abstract: Consolidated Rel-16 maintenance changes (subset of Rel-17 changes in CR0037). Plus YAML fixes in clauses C.2 and C.4.2.
    Comment: Company revision of CR0043R1 in CR Pack SP-230912.
    Plenary Discussion:
    It was noted that there are revision marks on the cover page, which should be avoided in future. DSIT asked that meaningful CR titles are used in future. This CR was approved.
    Status: Approved.

## Slide 7: Outcome of SA4 submissions - 4
  SP-230913 (CR PACK) CR Pack on 5GMS3 (Source: SA WG4) Document for: Approval Abstract: 26.512 CR0037R2; 26.512 CR0053R2.
    Comment: Proposed revision of 26.512 CR0037R2 in SP-231053.
    Plenary Discussion:
    26.512 CR0037R2 was considered as revised. 26.512 CR0053R2 was approved (the CR Pack was partially approved).
    Status: Partially approved.
  SP-231053 (CR) 26.512 CR0037R3 (Rel-17, 'F'): [5GMS3, TEI17] Essential maintenance (Source: BBC) Document for: Approval Abstract: Consolidated Rel-17 maintenance changes. Plus YAML fixes in clauses C.2 and C.4.2.
    Comment: Company revision of CR0037R2 in CR Pack SP-230913.
    Plenary Discussion:
    This CR was approved.
    Status: Approved.

## Slide 8: SA4 Rel-19 capacity – as presented
SA4 capacity
  Max TUs: 152
    Additional buffer TUs: 32 (for Rel-19 alignment with other WGs, …)
  Max number of SIs/WIs: 16 - 25
    Note: one feature might result in up to 3 WI/SI: study, stage 2, stage 3, and counted separately. SA4 finds reasonable to handle 4 features per SWG at any one time. That would result in 16 features.
  Max TUs per Feature: not defined
Assumptions
  Start: March 2024, End: Sept 2025 (18 months)
  Number of ordinary meetings: 8
    Note: 2025 calendar TBD
  Expected total TUs per meeting (for all the work including maintenance and Rel-19): 27
  Total TUs (for all releases): 216
  TUs for maintenance of past releases: 32

## Slide 9: SA4 agreements for Rel-19
SA/SA2/RAN2 to let SA4 do stage-3 on media related topics. Early indication of potential impact to SA4 is nice-to-have.
SA4 is currently focused on Rel-18 Work and Rel-17 maintenance
SA4 hasn’t started Rel-19 planning. Several topics mentioned but no detailed discussions and conclusions.
  Example of potential larger work topics for SA4: New Video Codecs, Avatars, XR Extensions, 5G Media Streaming and MBS Extensions, AI/ML for Media
SA4#124 agreed to start Rel-19 discussions from December 2023:
  Build on leftovers from Rel-18, studies from Rel-18, as well as work topics related to RAN and SA2 work
  Identify substantial new work topics for Rel-19.
  Work with requirements and inputs from the industry: 5G-MAG, Metaverse Standards Forum, etc.
SA4#124 agreed that TU mechanisms are not needed at this stage. Would consider in case of overload and regular handling is not sufficient to resolve.

## Slide 10: Rel-19 aspects
RAN Rel-19 Discussion Summary
Extensive discussion was arranged for potential Rel-19 topics - discussion summary listed
Discussion on some potential projects reveals that they may have SA/CT dependence, e.g., the multi-modal discussion in Rel-19 XR in relation to SA2/SA4 work, alignment of the AI/ML framework between RAN and CN, Store & Forward for IoT NTN, etc.

## Slide 11: 6G aspects
TSG SA have discussed the need to develop a time line for development of 6G in alignment with the ITU-R M.2030 schedule and submissions deadlines. TSG SA will have a discussion on the overall 6G timeline at TSG SA#102 and WGs are asked not to take any decisions on the 6G timeline until guidance are available from TSG SA.
IMT.FRAMEWORK FOR 2030 AND BEYOND in RAN:
  Close coordination of RAN with SA/CT is necessary; expecting 1st detailed discussion in RAN#102

## Slide 12: SA4 calendar - 2023
Meetings in 2023 | Dates | Venue and Host
SA4#126 | F2F: 13-17 November 2023 | Host: ATIS, Venue: Chicago, USA

## Slide 13: SA4 calendar - 2024
Meetings in 2024 | Dates | Venue and Host
SA4#127 | F2F: 29 January - 2 February 2024 | Host: ETSI, Venue: Sophia-Antipolis, France
SA4#127bis-e | E-meeting: 8-12 April 2024 | Host: MCC, Electronic meeting
SA4#128 | F2F: 20-24 May 2024 | Host: TBD, Venue: Korea
SA4#129-e | E-meeting: 19-23 August 2024 Note: agreement to have NO SA4 meetings in August 2025 | Host: MCC, Electronic meeting
SA4#130 | F2F: 18-22 November 2024 | Host: TBD, Venue: North-America

## Slide 14: Planning – Rel-18
Release 18 planning
  SA Rel-18 Workshop September 2021 - completed
  Rel-18 Stage 1 100% complete by December 2021 (TSG#94) (with 80% completion at TSG#93)
  Rel-18 Stage 2 freeze June 2023 (TSG#100)
    Studies = 100%
    Normative = 100%
  Rel-18 Stage 3 freeze (CT WGs, SA3 and SA4) March 2024 (TSG#103)
    Studies = 84%
    Normative = 65%
  Rel-18 Protocol coding Freeze (ASN.1, OpenAPI), June 2024 (TSG#104)

## Slide 15
Release 18 timeline
#93-e
SA1 Stage 1 100%
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN4
content def.
Release 18
Note: All starting dates are indicative
#94-e
#95-e
#96
#97-e
#98-e
#99
#100
#101
#102
#103
#104
#105
RAN Content def.
2022
2023
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2024
Now
Maint.
Maint.
ASN.1 & Open APIs
ASN.1
1st review
TSGs
2021
RAN Completion (RAN2/3/4core)

## Slide 16: Planning – Rel-19
Release 19 planning
  June 2023: RAN and SA workshop on Rel-19 content
  Sept 2023 (TSG#101):
    Stage 1: 80% normative work
    Approve 1st part of SA Stage 2 package (SA/CT)
  Dec 2023 (TSG#102):
    Stage 1: 100% normative work
    RAN1/2/3 Content Definition
    Approve final package of SA Stage 2 with RAN/CT
  Mar 2024 (TSG#103):
    RAN4 Content Definition
  Dec 2024 (TSG#106):
    Stage 2 functional freeze (working assumption)
  Sept 2025 (TSG#109):
    RAN2, RAN3, RAN4Core freeze
    Stage 3 (all CT WGs; SA WGs involved with Stage 3) freeze (working assumption)
  Dec 2025 (TSG#110):
    RAN4Perf freeze
    “coding freeze”. Freeze of:ASN-1; Open APIs (working assumption)
Status
Rel-19 Stage 1:
  Studies (14): 94%
  Normative (23): 92%
Rel-19 Stage 2 & 3:
  Studies (4): 15%
  Normative (8): 3%

## Slide 17
Release 19 timeline
#101
Note: All starting dates are indicative
#102
#103
#104
#105
#106
#107
#108
#109
#110
#111
#112
#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
#100
Jun.
2023
Now
100%
SA1 Stage 1 80%
TSGs
RAN Rel-19 workshop
SA Rel-19
Workshop

## Slide 18
Ongoing Release timelines
#96
Release 19
Release 18
Note: All starting dates are indicative
#98e
#100
#102
#104
#106
#108
#110
#112
#114
2022
2023
2025
*: +3 months for RAN4
**: - 3 months for RAN1 & + 3 months for RAN4 perf
SA1 Stage 1
Stage 3 (CT & SA)
Stage 2 Normative
RAN Content def.*
RAN Completion**
Maint.*
ASN.1 & Open APIs
ASN.1
1st review
#99
#101
#103
#107
#109
#111
#113
2024
2026
SA1 Stage 1
RAN Completion**
Stage 3 (CT & SA)
ASN.1 & Open APIs
Stage 2 Normative
#105
#97-e
RAN Content Def*
SA St.2 Content Def
2021
#92-e
#94-e
#95-e
#93-e
Mar.
#91-e
TSGs
Mar.
Mar.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
Dec.
Dec.
Dec.
Now

## Slide 19: Thank You!
Frédéric Gabin
3GPP SA4 Chair
mail: frederic.gabin@dolby.com
phone: +33 678448575