3GPP TSG-SA WG4 Meeting #127	S4-240180

# Sophia-Antipolis, France, 29 January - 2 February 2024

Agenda item: 	9.12

Source: 	Apple Inc., Qualcomm Incorporated, Dolby Germany GmbH

Title: 	[IHOP] Draft Work Plan

Version:	0.0.1

Document for	Discussion and agreement

# 1 Introduction

During SA#103 the new work item on “Immersive HEVC profiles and operating points” was approved in SP-23abcd. This document provides the corresponding work plan.

# 2 Objective

The objectives of work on immersive HEVC profiles and operating points are reproduced here as reference:

- Add and harmonize stereoscopic MV-HEVC (potentially with auxiliary alpha channels) encode/decode operating points, capabilities, and streaming aspects for 5G-media streaming profiles, codecs, and formats (TS 26.511).

- Add and harmonize MV-HEVC (potentially with auxiliary depth and alpha channels) encode/decode operating points, capabilities, streaming (e.g., CMAF, DASH) and transport (e.g., RTP) aspects for:

  - Media capabilities for AR devices (TS 26.119)

  - Video messaging media profiles (TS 26.143)

  - IMS video applications (TS 26.114).

- Perform the above work in coordination with related SDOs and industrial fora such as MPEG, DASH-IF, CTA-WAVE, and IETF, and by referencing the related specifications, e.g., Common Media Application Format (CMAF) and the ISO base media file format (ISOBMFF), among others.

- Harmonize and include as needed all the SA4 video operating points, such as Video profiles Operation Points, Video Operation Points, video encode and decode capabilities etc., which are currently scattered in various SA4 specifications (e.g., TS 26.116, TS 28.118, TS 26.119, TS 26.143, TS 26.511 etc.), into a new specification that will be home to all such video operating points and upgrade HEVC-based profile/levels based on industry practices.

# 3 Schedule for Video SWG Telcos

Following video SWG telcos are immenent:

- Add

# 4 Proposed Time and Work Plan

| Meeting | Work on “Immersive HEVC profiles and operating points” |
| --- | --- |
| 3GPP SA4#127 (29th Jan – 2nd Feb 2024, Sophia-Antipolis) | - Agree work item in S4-23abcd. - Send LS to MPEG informing them of the work and inquiring on the work plan on related CMAF/file format work. |
| 3GPP SA4#127-bis-e (8th – 12th April 2024, Online) | - Approve work item in SP-23abcd. - Initial skeleton new TS 26.xxx - Initial CR on new TS 26.xxx - Intitial CRs to TS 26.118, TS 26.511 - Liase to MPEG, other SDOs and industrial fora as needed. |
| 3GPP SA4#128 (20th – 24th May 2024, Korea) | - Progressing CR on new TS 26.xxx - Progressing CRs to TS 26.118, TS 26.511 - Intitial CRs to TS 26.143, TS 26.119 - Liase to MPEG, other SDOs and industrial fora as needed. |
| 3GPP SA4#129-e (19th – 23rd August 2024, Online) | - Progressing CR on new TS 26.xxx - Progressing CRs to TS 26.118, TS 26.511, TS 26.143, TS 26.119 - Liase to MPEG, other SDOs and industrial fora as needed. |
| 3GPP SA4#130 (18th – 22nd November 2024, Orlando) | - Progressing CR on new TS 26.xxx - Send new TS 26.xxx for information to SA plenary. - Progressing CRs to TS 26.118, TS 26.511, TS 26.143, TS 26.119 |
| 3GPP SA4#131 (17th – 21st Feb, 2025, Geneva) | - Complete work on TS 26.xxx - Send new TS 26.xxx to SA plenary for approval. - Complete work on TS 26.118, TS 26.511, TS 26.143, TS 26.119. - Liase to MPEG, other SDOs and industrial fora informing on completion of work. |