Source:	Xiaomi

Title:	MeCAR status overview

## Document for:	Agreement

## Agenda Item:	9.5

# Introduction

The contribution provides an overview of the current work status in the MeCAR Work Item and especially the progress made against the work item’s objectives. This analysis is based on the TS 26.119 v1 presented for information at SA#102 in December 2023.

In addition, this contribution  also discusses the expected steps during 3GPP #127 towards the completion of the TS 26.119.

# Objectives’ review

| # | Objective | Status (TS 26.119 v1.0) |
| --- | --- | --- |
| 1 | Define at least one AR device category that addresses the constraints of an EDGAR-type AR glass. | ✔ Device type 1, 2, 3 and 4 (clauses 10.x) |
| 2 | For each AR device category: |  |
| 2.1 | Define a reference terminal architecture regarding media capability aspects for this AR device category. | ✔ XR Baseline terminal architecture (clause 5.1) |
| 2.2 | Define media types and formats produced and consumed by the AR device, including basic scene descriptions, audio, graphics and video as well as sensor information and metadata about user and environment. | - ✔ basic scene descriptions in clause (clause 7.3.2) - ✔ audio (clause 8.x) - ✔ graphics (clause 7.3.2) - ✔ video (clause 7.1 and 7.2) - ✔ sensor information (clause 6.2) - ✔ metadata (clause 6.2) |
| 2.3 | Define the integration of the relevant existing 3GPP codecs into the reference terminal architecture. | ✔ XR Baseline terminal architecture, clause 5.1 with video and audio codec |
| 2.4 | Define decoding capabilities, including support for multiple parallel decoders. | - ✔ video (clause 7.1.2) - ✔ audio (clause 8.1) |
| 2.5 | Define encoding capabilities. | - ✔ video (clause 7.2) - ✔ audio (clause 8.2) |
| 2.6 | Define security aspects related to the media capabilities. | ✘ |
| 2.7 | Define the required, recommended and optional media capabilities for this AR device category. | - ✔ video (clauses 10.x.3) - ✔ audio (clauses 10.x.4) |
| 3 | Integrate IVAS into suitable AR device categories, once IVAS is available. | ✔ audio (clauses 10.x.4) |
| 4 | Define capability exchange mechanisms based on complexity of AR media and capability of device to support EAS KPIs for provisioning of edge/cloud resources. | ✘ 0134 |
| 5 | Identify which QoE metrics from VR QoE metrics can be reused or enhanced for AR media (e.g., resolution per eye, Field of view (FOV), round-trip interaction delay, etc.) and define relevant KPIs that are dedicated to AR/MR. | ☐ latency metrics (clause 9.2) 0223 |
| 6 | Specify additional relevant KPIs and simple QoE Metrics for AR media. | ☐ latency metrics (clause 9.2) 0223 |
| 7 | Specify encapsulations into RTP, ISOBMFF and CMAF | No new media format identified at this point. |
| 8 | Specify the relevant codec-level parameters for session setup and negotiation of the media delivery and provide instantiations for SDP and DASH MPD. | No new media format identified at this point. |
| 9 | Enable AR media in 5G Media Streaming by defining suitable 5GMS profiles based on AR media capabilities. | No new media format identified at this point. |
| 10 | Define typical traffic characteristics for AR media. | ✘ Empty table in MeCAR PD v10.0 No CR plan for TR 26.925. |

# Proposals

Based on this overview, the following actions are proposed (see MeCAR Work Plan for exact timeline):

- Produce TS 26.119 v1.1 as output of SA#127 based on the received input.

- After SA4#127, editorially improve TS 26.119 v1.1 towards v2.0 by the editorial team (open to any volunteer), and report progress in Video SWG telco.

- Approve TS 26.119 v2.0 in Video SWG telco before the deadline for submission to SA #103 (March 2024).