3GPP TSG SA WG4#127	S4-240497

Sophia Antipolis, FR, 29th January – 2nd February 2024

Agenda item: 	14.7

Source: 	Qualcomm

Title: 	Draft Time Plan for the SR_MSE Work Item v0.8.0

Document for	Discussion and Agreement

# Introduction

The SR_MSE work item has been agreed at the SA plenary #96 in document SP-220685.

The work item has the following objectives:

- reference and specify the necessary profiles for edge, QoS allocation, and network assistance functionality for the split rendering Media Service Enabler (based on 5G_AREA, and iRTCW work items)

- reference and specify the necessary RTP configurations for real-time media transport (based on 5G_RTP) on the link between the 5GMS AS/EAS and the UE

- specify the control protocols for establishing and managing split rendering sessions between the 5GMS AS/EAS and the UE

- select and profile the media formats and the corresponding media transport protocols for split rendering (based on MeCAR) to be exchanged between the Split rendering AS EAS and the UE

- define edge requirements, such as the EAS profiles, as well as edge discovery and relocation configurations appropriate for split rendering

- develop any necessary APIs to use the split rendering Media Service Enabler control functions (i.e. session setup, Edge discovery, QoS, QoE reporting, …) by the application on the UE

- provide guidelines on how to decide on rendering split between split rendering server and UE

# Time Plan

The following time plan for the execution of the SR_MSE work item objectives is proposed in the following table.

| Meeting | SR_MSE Work Item Objectives |
| --- | --- |
| SA#96 (7-10 June 2022, Budapest, HU) | - SR_MSE Work Item was approved by SA Plenary |
| SA4#120-e (17th-26th August 2022) | - Agree skeleton for TS 26.565 |
| Post SA4#120-e AHG calls | - Discuss and agree typical use cases for split rendering - Progress split rendering use cases in MeCAR, iRTCW, 5G_RTP, GA4RTARMR - Discuss proposals on reference architecture and call flows for split rendering |
| SA4#121 (14th – 18th November 2022) | - Agree reference architecture - Discuss and agree call flows for split rendering - Discuss proposals on procedures for split rendering - Discuss contributions on prerequisites - Align with related work items |
| Post SA4#121 AHG calls | - Discuss and agree use cases - Refine architecture and call flows - Discuss and agree details of 2D flat split rendering profile, including the description format - Progress split rendering use cases in MeCAR, iRTCW, 5G_RTP, GA4RTARMR |
| SA4#122 (20th – 24th February 2023) | - Agree procedures on split rendering - Agree prerequisites for split rendering - Discuss contribution on AF, User Plane, and Client APIs and functionality - Finalize details of 2D flat split rendering profile - Identify additional split rendering profiles - Align with related work items |
| Post SA4#122 MBS AHG calls | - Refine architecture and call flows for SR. - Discuss procedures for the SR interfaces. - Discuss client API. - Discuss and refine configuration and description formats for split rendering. - Progress relevant work in related work items. |
| SA4#123 (17th – 21st April 2023) | - Discuss contribution on AF, User Plane, and Client APIs and functionality. - Align with related work items. |
| Post SA4#123-e MBS AHG call | - Discuss and agree SR-1, SR-3, and SR-5 procedures for split rendering - Discuss ang agree client API functionality |
| SA4#124 (22 – 26 May 2023, Berlin, Germany) | - Agree contribution on AF, User Plane, and Client APIs and functionality. - Discuss contributions on implementation guidelines. - Align with related work items. |
| SA4#125 (21 – 25 August 2023, Goteborg) | - Refine split rendering functionality. - Perform final alignment with other work items. - Agree API IDL definitions and implementation guidelines. |
| Post SA4 #125 MBS AHG Calls | - Discuss and agree message formats. - Discuss and agree Pre-requisites - Progress Split Rendering profile definitions - Agree input to describe client functionality. |
| SA4#126 (13 – 17 November 2023, Chicago, US) | - Finalize references to dependencies in TS26.113, TS26.119, and TS26.522. - Finalize definition of Split Rendering profiles. - Progress all pending aspects on SRC and SRS functionality. |
| SA#102 (11 – 15 December 2023, EU) | - Send TS26.565 to SA for Information. |
| SA4#127 (29 January – 2 February 2024, Sophia-Antipolis, FR) | - Finalize all aspects of the SR functionality and profiles. - Finalize Yaml and IDL API definitions. |
| SA4 Post #127 MBS AHG Calls | - TS clean up, - Finalize API IDL definition, - Progress work on additional split rendering profiles, |
| SA4#127-2 (8 – 12 April 2024, Online) | - Updates to the media capabilities and metadata formats for the pixel streaming profiles based on TS 26.119, - Updates to the network assistance functionality based on the progress in TS 26.510, - Finalization of the QoE metrics for split rendering, - Potential addition of advanced profiles addressing WID objectives. |
| SA4#128 (20 – 24 May 2024, Korea, KR) | - Updates to the media capabilities and metadata formats for the pixel streaming profiles based on TS 26.119, - Updates to the network assistance functionality based on the progress in TS 26.510, - Finalization of the QoE metrics for split rendering, - Potential addition of advanced profiles addressing WID objectives, - Final clean-up of the TS. |
| SA#103 (19 – 22 March 2024, FR) | - Send TS26.565 to SA for approval. |

# Proposal

It is proposed to agree on the time and work plan as described in Section 2.