3GPP TSG-SA WG4 Meeting #130						S4-241991

USA, Orlando, 18 – 22 November 2024

Source:	Rapporteur ATIAS_Ph2

Title:	Time and Work Plan for ATIAS_Ph2 – v0.1

Agenda item:	7.8 / 14.4

Document for:	Agreement

# Overview

The present document contains the time and work plan of the work item ATIAS_Ph2 ("Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2") in 3GPP SA4, Audio SWG. Latest approved WID can be found in SP-241314.

This document will be updated as necessary.

# Schedule

The tentative schedule for the work on ATIAS_Ph2 is outlined in the table below.

| Date | Meeting | Activity |
| --- | --- | --- |
| 2024-11 | SA4#130 (Orlando) | Review inputs on: Test methods for acoustic echo control (S4-241840, S4-242015) Test methods for headtracking & Rendering (S4-241964) Subjective testing (S4-241969) Agree on PDoc ATIAS-2 as a basis for further work (S4-242066) |
| 2025-01 | Telco (10 January, 16:00-18:00 CET; Submission deadline: 09 January, 14:00 CET; Host: HEAD acoustics GmbH) | Review inputs on: TBD Progress on PDoc ATIAS-2 |
| 2025-02 | SA4#131 (Geneva) | Review inputs on: TBD |
| 2025-04 | SA4#131-bis-e (Online) | Review inputs on: TBD |
| 2025-05 | SA4#132 (Fukuoka) | Review inputs on: TBD |
| 2025-07 | SA4#133-e (Online) | Agreement on sending to SA: CR to 26.259 (Subjective test methodologies) in [S4-25NNNN] CR to 26.260 (Objective test methodologies) in [S4-25NNNN] CR to 26.261 (Performance requirements & objectives) in [S4-25NNNN] |
| 2025-09 | SA#109 (China/TBD) | TSG-SA approval of: CR to 26.259 (Subjective test methodologies) CR to 26.260 (Objective test methodologies) CR to 26.261 (Performance requirements and objectives) |

Jan Reimes, HEAD acoustics GmbH