Source:	Audio SWG Chair

Title:	Report on Audio SWG Call 18 October 2024

Agenda Item:	5.1

# Executive Summary

The Audio SWG (20 participants, see Annex B) met on October 18, 2024, 14:00-14:24 CEST. The meeting was dedicated to IVAS_Codec_Ph2 and FS_ACAPI.

The meeting is summarized as follows:

- There was one input on IVAS_Codec_Ph2 reporting on the status of the fixed-point verification in S4aA240058, which was discussed and noted. The work on the decoder/renderer verification still consumes resources due to crashes and quality artifacts, and the progress on encoder verification has therefore been limited. PEAQ ODG scores for a subset of the operation modes (pass-through) were shown. There are still some crashes, but otherwise rather positive figures. Limitations with these figures were discussed, and further investigations are needed.

- VoiceAge reported on preliminary checks for ISM and stereo modes where they estimated that ~30-50% of the code is still in floating-point, to be converted. Further analysis is to be made and results are expected by the November meeting.

- There was no input on FS_ACAPI.

# 1.1 	Opening of the session and registration of documents

The Audio SWG Chairman, Mr. Tomas Toftgård (Ericsson), opened the call on October 18, 2024, 14:00 CEST. The agenda with Tdoc allocation was presented and approved (see Annex A). Notes were taken by the chairman.

# 1.2	IPR and antitrust reminder

The attention of the delegates to the meeting of this SWG Group was drawn to the fact that 3GPP Individual Members have the obligation under the IPR Policies of their respective Organizational Partners to inform their respective Organizational Partners of Essential IPRs they become aware of.

The delegates were asked to take note that they were thereby invited:

- to investigate whether their organization or any other organization owns IPRs which were, or were likely to become Essential in respect of the work of 3GPP.

- to notify their respective Organizational Partners of all potential IPRs, e.g., for ETSI, by means of the IPR Information Statement and the Licensing declaration forms.

The attention of the delegates to the meeting was drawn to the fact that 3GPP activities were subject to all applicable antitrust and competition laws and that compliance with said laws was therefore required by any participant of the meeting, including the Chair and Vice-Chairs and were invited to seek any clarification needed with their legal counsel. The leadership would conduct the present meeting with impartiality and in the interests of 3GPP. Delegates were reminded that timely submission of work items in advance of TSG/WG/SWG meetings was important to allow for full and fair consideration of such matters.

# 1.3	Reports/Liaisons from other groups/meetings

None.

# 1.4	Release 18 and earlier matters

None.

# 1.5	IVAS_Codec_Ph2 (EVS Codec Extension for Immersive Voice and Audio Services, Phase 2)

| S4aA240058 | On the status of the IVAS BASOP verification | Ericsson LM |
| --- | --- | --- |

Presenter: Erik Norvell

Update on the BASOP verification. Some delay in the decoder/renderer, affecting the verification of the encoder. There are also several intermediate conversions still in floating point, which makes it difficult to do a verification of a subset of the formats. PEAQ ODG for pass-through operation is being analysed. Score differences only for worst case. Long test vector set used, some crashed, marked with “none”. We have a tentative threshold on -0.1, so for stereo most cases fall into this category, and all the cases for ISM. Still issue on core coder input overload, for a few of the formats. A solution is still under development.

Comments / questions:

- Milan: Comment on delivered encoder, preliminary check of the code. Raising flag, there are quite many parts of the codec not yet converted, for ISM and stereo, only about 50-70% percent seems converted to fixed-point. However, difficult to assess; plan to make further analysis and report at the November meeting.

- Erik: Planning to also run experiments with binaural output, not focusing only on a single format.

- Tomas: You mentioned just looking at the worst-case score could be misleading. Should we then also look at an average or similar measure?

- Erik: Yes, average or we could look at scores for all channels, but it will of course grow with the number of test cases.

Decision: SA4aA240058 is noted.

# 1.6	FS_DaCED (Feasibility Study on Diverse audio Capturing system for End-user Devices)

None.

# 1.7	FS_ACAPI (Study on Audio Codec APIs)

None.

# 1.8	Other Rel-19 matters including TEI

None.

# 1.8.1	ATIAS_Ph2 (Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2)

None.

# 1.9	Close of the session

The chairman thanked the participants and reminded on the next Audio SWG call on Nov 4, 14-16, dedicated for the review of progress of fixed-point conversion. The meeting was closed on October 18, 14:24 CEST.

# Annex A - Agenda

| 1 | Audio SWG |  |
| --- | --- | --- |
| 1.1 | Opening of the session and registration of documents |  |
| 1.2 | IPR and antitrust reminder |  |
| 1.3 | Reports/Liaisons from other groups/meetings |  |
| 1.4 | Release 18 and earlier matters |  |
| 1.5 | IVAS_Codec_Ph2 (EVS Codec Extension for Immersive Voice and Audio Services, Phase 2) | SA4aA240058n |
| 1.6 | FS_DaCED (Feasibility Study on Diverse audio Capturing system for End-user Devices) |  |
| 1.7 | FS_ACAPI (Study on Audio Codec APIs) |  |
| 1.8 | Other Rel-19 matters including TEI |  |
| 1.8.1 | ATIAS_Ph2 (Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2) |  |
| 1.9 | Close of the session |  |

Legend for Tdocs:

- Color: not-yet processed, processed, late, withdrawn, moved to a different A.I., under email agreement

- a agreed, app approved, e endorsed, m missing, n noted np, not pursued, pp postponed, r revised

# Annex B - Participants

| NAME | COMPANY |
| --- | --- |
| Rishabh Tyagi | Dolby |
| Stefan Bruhn | Dolby |
| Erik Norvell | Ericsson |
| Tomas Toftgård | Ericsson |
| Stefan Döhla | Fraunhofer |
| Eleni Fotopoulou | Fraunhofer IIS |
| Markus Multrus | Fraunhofer IIS |
| Nishant S Kulgod | Ittiam |
| Reshma Rai | Ittiam |
| Sandesh Venkatesh | Ittiam |
| Jan Holub | Mesaqin.com |
| Lasse Laaksonen | Nokia |
| Noboru Harada | NTT |
| Takehiro Moriya | NTT |
| Stéphane Ragot | Orange |
| Hiroyuki Ehara | Panasonic |
| Srikanth Nagisetty | Panasonic |
| Marek Szczerba | Philips |
| Milan Jelinek | VoiceAge |
| Nien Wu | Xiaomi |

Tomas Toftgård, Email: tomas.toftgard@ericsson.com