## Slide 1: Brief report from SA#107 on SA4 topics
Frédéric Gabin, SA4 Chair, Dolby France SAS (ETSI)
SA4#131-bis-e, Online, 11-17 April 2025
Tdoc: S4-250560

## Slide 2: Outline
General information
Outcome of SA4 submissions
Guidance to SA4
Planning

## Slide 3: General information
General:
  3GPP TSG SA#107 took place 12-14 March 2025 and was hosted by TTA in Incheon, Korea.
Inputs
  The SA#107 documents: https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_107_Incheon_2025-03/Docs
Reports
  SA#107 report: https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_107_Incheon_2025-03/Report
  SA4 report to SA: SP-250266
  RAN report to SA: SP-250339
  CT report to SA: SP-250338
  Workplan: SP-250364

## Slide 4: Outcome of SA4 submissions (reports)
SP-250266 (REPORT) SA WG4 report to SA#107 (Source: SA WG4 Chair) Document for: Presentation Abstract: SA WG4 report to SA#107.
Plenary Discussion:
There were no comments. The SA WG4 Chair was thanked for this report, which was noted.
Status: Noted.
SP-250279 (REPORT) SA WG4 SWG Reports (Source: SA WG4) Document for: Information Abstract: SA WG4 SWG Reports.
Plenary Discussion:
The SA WG4 Chair was thanked for these SWG reports. This was noted.
Status: Noted.

## Slide 5: Outcome of SA4 submissions – (Revised WIDs)
SP-250262 (WID REVISED) EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 (Source: SA WG4) Document for: Approval Abstract: EVS Codec Extension for Immersive Voice and Audio Services, Phase 2.
Plenary Discussion:
This revised WID was approved.
Status: Approved.

## Slide 6: Outcome of SA4 submissions – (New WIDs) - 1
SP-250264 (WID NEW) Avatar Communications in AR Calls (Source: SA WG4) Document for: Approval Abstract: Avatar Communications in AR Calls.
Plenary Discussion:
This new WID was approved.
Status: Approved.
SP-250265 (WID NEW) Stage 3 for Advanced Media Delivery (Source: SA WG4) Document for: Approval Abstract: Stage 3 for Advanced Media Delivery.
Plenary Discussion:
This new WID was approved.
Status: Approved.

## Slide 7: Outcome of SA4 submissions – (New WIDs) - 2
SP-250310 (DISCUSSION) Status Summary on GEO voice call in 3GPP (Source: Vivo Mobile Communication (S)) Document for: Information Abstract: Status Summary on GEO voice call in 3GPP including SA WG2, SA WG4 and RAN and suggestions on how to conduct SA WG4 work regarding CP/UP.
Plenary Discussion: It was decided to discuss this further until the next TSG SA meeting. This was then noted.
Status: Noted.
SP-250263 (SID NEW) Study on Ultra Low Bitrate Speech Codec (Source: SA WG4) Document for: Approval Abstract: Study on Ultra Low Bitrate Speech Codec.
Plenary Discussion: AT&T asked whether other non-3GPP Codecs will be considered and whether the normative work is expected to complete for Rel-20. The SA WG4 Chair replied that the objectives include study on the suitability of existing Codecs and the Study is intended to conclude in Rel-20 and any normative work can be done in Rel-20. Vodafone asked why an external 900-series TR is chosen rather than an internal 800-series. The SA WG4 Chair replied that this is normal practice for Codec study work. The specifications manager indicated that the TR number can be changed if it is found that an internal TR would be adequate. The TR number was allocated as TR 26.940. The TR Rapporteur is the same as the WI Rapporteur. The template should be updated to show this, This was revised to SP-250378. This new SID was approved.
Status: Approved.

## Slide 8: Outcome of SA4 submissions – CRs, TS/TRs -
All SA4 CRs, TS and TRs submitted for approval were approved/noted as is.
There were company CRs onto SA4 specifications:
SP-250260 (CR) 26.532 CR0014 (Rel-18, 'F'): Update of info and externalDocs fields (Source: BBC) Document for: Approval Abstract: Administrative CR arising from 29572-CR0295 [C4-250499].
Plenary Discussion: This CR was reviewed and approved. Status: Approved.
SP-250261 (CR) 26.517 CR0024 (Rel-18, 'F'): Update of info and externalDocs fields (Source: BBC) Document for: Approval Abstract: Administrative CR arising from 29571-CR0619 [C4-250571].
Plenary Discussion: This CR was reviewed and approved.
NOTE: 26.517 CR0024 (SP-250261) is not needed, because 26.517 CR0023R1 (SP-250141) already increments the API version number of the same specification. This CR was therefore withdrawn.
Status: Withdrawn.

## Slide 9: SA4 Work Item Summaries
SP-250312 (WI SUMMARY) Summary for WI 'Stage 2 for Advanced Media Delivery (AMD-ARCH-MED)' (Source: Qualcomm) Document for: Approval Abstract: Summary for WI 'Stage 2 for Advanced Media Delivery (AMD-ARCH-MED)’. Plenary Discussion: This WI Summary was endorsed. Status: Endorsed.
SP-250351 (WI SUMMARY) WI summary for '5G Media Streaming Audio codec phase 2 for 5G-Advanced (5GMS_Audio_Ph2)' (Source: Dolby Laboratories (Rapporteur)) Document for: Approval Abstract: WI Summary for 5GMS_Audio_Ph2. Plenary Discussion: This WI Summary was endorsed. Status: Endorsed.
SP-250393 (WI SUMMARY) Summary for WI 'Study on new HEVC profiles and operating points' (FS_HEVC_Profiles) (Source: Apple (Rapporteur)) Document for: Approval Abstract: Summary for FS_HEVC_Profiles. Plenary Discussion: This WI Summary was endorsed. Status: Endorsed.
SP-250398 (WI SUMMARY) Summary for WI '5G Media Streaming Architecture Phase 2' (5GMS_Ph2) (Source: SA WG4 Chair) Document for: Approval Abstract: Summary for 5GMS_Ph2. Plenary Discussion: This WI Summary was endorsed. Status: Endorsed.

## Slide 10: Guidance and actions to SA4
All WG chairs were asked to have their 6G Study planning ready for June 2025. It was clarified that SA WG2 should bring SIDs and SA WG3 and SA WG6 should provide the work planning aspects.
SA WG Rel-20 5G-A capacity consolidated information: SP-250341

## Slide 11
Releases 19 to 21 timelines
#108
Release 19
Note: All starting dates are indicative
#110
#112
#114
#116
#118
#120
#122
#124
#126
2025
2026
2028
*: +3 months for RAN4
**: - 3 months for RAN1 & + 3 months for RAN4 perf
#111
#113
#115
#119
#121
#123
#125
2027
2029
5GA Stage 1
RAN Completion**
Stage 3 (CT & SA)
ASN.1
&
Open
APIs
Stage 2
#117
#109
2024
#104
#106
#107
#105
Mar.
#103
TSGs
Mar.
Mar.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
Dec.
Dec.
Dec.
Now
SA1 St.1, Content Definition (RAN & SA St.2): completed Dec. 2023
Release 20 5GA
Release 20 FS_6G
5GA Stage 2
5GA RAN Completion**
5GA Stage 3
Chart showing Normative dates
(timeline for 5GA studies not shown)
Chart showing Studies dates
(no 6G normative work in Rel-20)
FS_6G Stage 1
FS_6G RAN P
FS_6G Stage 2
or
FS_6G RAN WG**
FS_6G Stage 3
TBD
Release 21 6G
Rel-21 timeline to be decided no later than June 2026
ITU deadlines for 6G: March 2029 for technology proposal, mid-2030 for specifications
ASN.1

## Slide 12
Release 19 timeline
#101
Note: All starting dates are indicative
#102
#103
#104
#105
#106
#107
#108
#109
#110
#111
#112
#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
#100
Jun.
2023
Now
100%
SA1 Stage 1 80%
TSGs
RAN Rel-19 workshop
SA Rel-19
Workshop

## Slide 13
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
Now
TSGs
SA1 5GA SID definition
100%
SA1 5GA Studies + Norm 80%
100%
St. 2 (SA2, SA6, …) 5GA St.+Norm 80%
Stage 3 5GA St + Norm
#113
Sep.
#114
Dec.
#115
Mar.
Jun
RAN1
RAN Completion (RAN2/3/4core)
#116
RAN4 C.def.
RAN4 Perf
RP Content def.
2025
2026
2027
5GA ASN.1 & Open APIs
St.3 SID def. TBD
Release 20 5GA timeline
Note: All starting dates are indicative
Workshops
5GA RAN & SA
RAN WG SID def.
St.2 SID def.

## Slide 14
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
Now
TSGs
Workshop 6G TSGs
CT & St. 3 6G SID def.
#113
Sep.
#114
Dec.
#115
Mar.
Jun
Workshop SA1 on IMT-2030 use cases
#116
SA1 6G Study(ies)
SA1 6G SID def.
RP IMT-2030 disc.
RP ITU Study
RP 6G Study(ies)
RAN1 6G Study(ies)
SA2 6G Study(ies)
Stage 3 6G Study(ies)
2025
2026
2027
SA2 & RAN WGs 6G SID def.
SA3/4/5/6 6G SID def. TBD
RAN2/3/4 6G Study(ies)
Release 20 (FS) 6G timeline
or
TBD
Note: All starting dates are indicative
SA3/4/5/6 6G Study(ies)TBD

## Slide 15: Thank You!
Frédéric Gabin
3GPP SA4 Chair
mail: frederic.gabin@dolby.com
phone: +33 678448575