3GPP TSG-SA5 Meeting #131e 	S5-203364

- e-meeting, 25 May – 3 June 2020

Source:	Nokia

Title:	Rel-16 Work Item Exception for NRM enhancements

Document for:	Approval

Agenda Item:	6.4.5

3GPP™ Work Item Exception

# Title : 		NRM Enhancements

## Acronym  : 	eNRM

## Unique Identifier :	820032

Release 16 Submission form

| Feature / Item: | eNRM |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: yes | CN: yes | Others (specify): |
| Expected Completion Date: | TSG SA#89 (Sep 2020) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | 28.541 |  |  |  |  |
| Task(s) within work which are not complete: | - Stage 3 codes are not fully aligned with stage 2 definitions or not successfully validated, especially for stage 2 changes brought in recent e-meetings. |  |  |  |  |
| Consequences if not included in Release 16: | Stage 3 codes are not completed |  |  |  |  |

Abstract of document:

Exception sheet for Rel-16 Work Item NRM Enhancements

Contentious Issues:

None