3GPP TSG-SA5 Meeting #142-e 	S5-222559

# E-meeting, 4-12 April 2022

# Source:	Nokia, Nokia Shanghai Bell

# Title:	WoP Proposal for Rel-18 Work Item on Additional NRM features Phase 2

# Document for:	Discussion and endorsement

Agenda Item:	6.4.3

# 1	Decision/action requested

The group is asked to discuss and endorse.

# 2	References

[1]	SP-220351 "New WID on Additional NRM features Phase 2"

# 3	Rationale

This contribution proposes to discuss and endorse the following working package for Rel-18 WI based on SP-220351.

# 4	Detailed proposal

It proposes to endorse above following working package (WOP) for Rel-18 AdNRM_ph2 WI.

| Item | WoP description |
| --- | --- |
| X | WID on Additional NRM features Phase 2 (Nokia, Nokia Shanghai Bell) (AdNRM_ph2) (SP-220351 ) |
| WoP#X.1 SA5#142e,SA5#143e,,SA5#144e | - 5GC NRM enhancement for UPF/PCF/UDM. - leftover of Rel17 NRM, including NR_feMIMO related attributes, stage 3 enhancement and generic NRM enhancement |
| WoP#X.2 SA5#144e, SA5#145e | - 5GC NRM enhancement for UDM, UDR, NSSF. - leftover of Rel17 NRM enhancement |
| WoP#X.3 SA5#145e, SA5#146e, SA5#147e | - 5GC NRM enhancement for NSSF/NEF/NWDAF and other Core NF. - Enhance NRM to support features, including architecture enhancements for the support of 5G core System Enhancement, and enhancement for NR |