## Slide 1: Exec Report SA5#144e Charging Management (CH)
Chen Shan SA5 Charging Vice Chair, Huawei

## Slide 2: Administrative aspects
Next SA5#145e CH meeting schedule (15th August – 24th August ):
  Start of CH meeting on Monday (first week)
  End of CH meeting on Tuesday (second week)
  CH group will use the complete agenda
  Rapporteur Calls Plan (July):
  Schedule 1st Rapporteur Call (2022 July 20th)
  Open API：
  Discuss work procedures about 3GPP Forge process for SA5 Charging

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-224318 | LS on name of the interface for usage information collection | C1-224296 | Replied | S5-224463
S5-224320 | Reply LS on Enhancement on Charging Identifier Uniqueness Mechanism | C3-223669 | Postponed | -

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-224463 | Reply LS on name of the interface for usage information collection | CT1 | - | S5-224318 (C1-224296)

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5‑224479 | New SID on Time Sensitive Networking charging | Huawei

## Slide 7: SA5 progress – Summary of ongoing CH WIs/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
 | Rel-18 WIDs | ------ | ------ | ----- | ----- | ------ |  | 
960023 | MMS Charging in 5G System Architecture | MMS_CH_SBI | Rel-18 | S5 |  | 0% | 0% | 
 | Rel-18 Studies | ------ | ------ | ----- | ----- | ------ |  | 
900023 | Study on charging aspects for enhancements of Network Slicing Phase 2 | FS_NETSLICE_CH_Ph2 | Rel-18 | S5 | Mar-2023 | 75% | 75% | -
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | Rel-18 | S5 | Mar-2023 | 60% | 70% | 
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | Rel-18 | S5 | Mar-2023 | 75% | 80% | 
940043 | Study on Charging Aspects for Enhanced support of Non-Public Networks | FS_eNPN_CH | Rel-18 | S5 | Mar-2023 | 25% | 40% | 
 | Rel-19 Studies | ------ | ------ | ----- | ----- | ------ |  | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 8
Charging Exception requests
Number | Title

## Slide 9: Rel-18 Study/Work (FS_NCHF_Ph2)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | Rel-18 | S5 | Mar-2023 | 60% | 70% | 
Progress since SA#96-e:
  8 pCRs for TR 28.826 were approved covering
    Corrections
    New issue for non-blocking mode
    New solutions for enhancement of reservations, non-blocking mode, and handling of failed events
  Draft TR 28.826 (email approval S5‑224459)
RAN impacts and dependencies:
  None identified
Next steps:
  Add more solutions and evaluation of the solutions

## Slide 10: Rel-18 Study/Work (FS_CHROAM)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | Rel-18 | S5 | Mar-2023 | 75% | 80% | 
Progress since SA#96-e:
  16 pCRs for TR 28.827 were approved covering
    Corrections of message flows
    Mapping of requirements and solutions
    New issues for QoS flow level trigger settings and negotiation of triggers for FBC and QBC
    New solutions for roaming charging profile use in home routed and local break out scenarios, visited MNO doing wholesale charging of home MNO, and CHF to CHF communication.
  Draft TR 28.827 (email approval S5‑224460)
RAN impacts and dependencies:
  None identified
Next steps:
  Add more solutions and evaluation of the solutions

## Slide 11: Rel-18 Study/Work (FS_eNPN_CH)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940043 | Study on Charging Aspects for Enhanced support of Non-Public Networks | FS_eNPN_CH | Rel-18 | S5 | Mar-2023 | 25% | 40% | 
Progress since SA#96-e:
  4 pCRs for TR 28.828 were approved for introduction of:
    New topic about access to PLMN services via SNPN
    Solution for end user charging for PNI-NPN network access and usage
    Charging scenarios and key issues for PNI-NPN in topic 1
    Solution for converged charging for number of UEs
  Draft TR 28.828 (email approval S5‑224461)
RAN impacts and dependencies:
  None identified
Next steps:
  • Introduction of:
    Solution for converged charging for data connectivity in SNPN
    Solution for converged charging for access connection in SNPN

## Slide 12
Charging TSs & TRs to be sent to SA#97
Number | Title | For

## Slide 13: Charging CRs
DraftCR
  The DraftCR for the ProSe Charging is approval and attached into the LSout S5-224463.
Number | Title | Source
S5-224462 | Draft CR Correction on the name of interface for usage information collection | CATT

## Slide 14: Thank you!